Roshen KSA Sales Dashboard

Production Readiness Report

Full-platform end-to-end regression, integration & production validation — incl. Trade Spend module

17 July 2026  ·  production build cde4c2e (roshen-ksa-dashboard.vercel.app)

PRODUCTION READINESS: 95 / 100 — GO (with one recommended human smoke-test).

Validation ran against the exact production build. A completely NEW sales dataset (period Aug 2024–Jan 2025, different customers/SKUs/regions/values) was injected through the app's own data-apply path; every module recomputed correctly with no code changes. Two bugs were found and fixed during validation.

# 1.  Method & scope

Client E2E: the production index.html driven headless on desktop (1440×900) and iPhone (390×844, real touch), with all page/console errors captured.

New-dataset test: a synthetic dataset with a different period and values was applied via the app's swapDataset path; headline KPIs were asserted against independently-computed expected values.

Database: Supabase security + performance advisors, RLS/trigger authorization test, integrity queries, and a read/write round-trip — run directly against the live Roshen project.

Deploy: git-connected Vercel config audited so future GitHub pushes keep the module.

Honest limitation: the live browser cloud upload (Excel → Storage → sales_fact) and the separate Expiry mobile app's edge-function approval flow cannot be exercised from the sandbox (no external network / WebSockets). The data-propagation LOGIC and the DB layer were validated directly; one human smoke-test of a real Excel upload + an Expiry approval is the single remaining step (see §10).

# 2.  Modules tested

| Module / area | Coverage | Result |
| --- | --- | --- |
| Analytics (Overview, Trend, Geography, Customers, Products, SKU Matrix, Customer Matrix, Sales Team, Risks) | all 9 tabs, desktop+mobile | PASS |
| Profiles (Salesman, Customer, Invoice, Category, SKU, Monthly) | all 6 hubs | PASS |
| Lost Customers · Journey (RFM) · Daily Performance | render + recompute | PASS |
| Promo · Returns · Stock Report | render + recompute | PASS |
| Trade Spend (Activity Log, New Activity, Analysis) | CRUD, search, view, edit, approvals, exports, charts | PASS |
| Coverage Map · Forecast · SKU-distribution sub-views | render | PASS (map needs external CDN — see §7) |
| Navigation / sidebar / mode-rail / breadcrumbs | every mode + sub-tab | PASS |
| Expiry mobile app (expiry.html) | served + static-valid | NOT functionally driven (see §10) |

# 3.  Test scenarios executed (81 automated checks — 81 passed)

| Scenario | Detail | Result |
| --- | --- | --- |
| Fresh dataset auto-propagates | New period Aug'24–Jan'25, 40 customers, 15 SKUs, 8 salesmen, 6 categories, 4 regions | PASS |
| Net Sales exact | 2,422,992 SAR (independently computed) = displayed | PASS |
| Cases / Returns / Discount / Tons exact | 23,639 / 198,014 / 79,960 / 61.1 | PASS |
| Internal consistency | Net = Gross − Returns; category chart sums to total | PASS |
| Dimensions propagate | customers, SKUs, salesmen, categories, months, regions, supervisors, date range | PASS |
| Every mode renders, no errors | 9 modes × desktop + mobile | PASS |
| Analytics tabs / Profiles | 9 tabs + 6 profile hubs × 2 viewports | PASS |
| Trade Spend ROI/Uplift/Before/After | live from current dataset in log, modal, analysis, export | PASS |
| Search / filter / sort | TS search narrows; date preset; sortable tables | PASS |
| View / Edit / Approvals | modal opens, edit form opens, role-gated actions | PASS |
| Mobile touch (iPhone) | real touch tap on View opens modal | PASS |
| Exports | Excel (45-col) runs; PDF lazy-loads | PASS |
| Stability / leak | 24× mode switches, chart registry bounded (18), ~69 MB heap | PASS |

# 4.  Bugs found & fixes applied

| # | Severity | Bug | Fix |
| --- | --- | --- | --- |
| 1 | HIGH | The real Final Approver dmytro.danylenko@roshen.trade had lost his ts.approve.final grant (dash_users.overrides.ts was null) — he could not perform Final Approval in production. (Cleared by a later user-management operation after migration 002 set it.) | Restored the ts.approve.final override (grant final; revoke create/edit/delete), matching the design. Verified all four approvers now correct. |
| 2 | LOW | enforce_final_approval() trigger had a role-mutable search_path (security advisor). | ALTER FUNCTION … SET search_path = public, pg_temp (migration ts_module_005). |
| 3 | MED | (Earlier in this session) iOS Safari swallowed View/Edit taps in the Trade Spend log (inline onclick inside a horizontal scroller). | Delegated data-attribute handler + touch-action: manipulation + larger targets. Shipped to production (cde4c2e) and re-verified with touch emulation. |

No other bugs were found. All fixes are live.

# 5.  Quality gates

| Gate | Result |
| --- | --- |
| JavaScript / page errors | 0 (across all modes, both viewports) |
| Console errors | 0 (excluding 3 expected external-CDN 404s in the offline harness) |
| API / DB errors | 0; read/write round-trip succeeded |
| Broken links / dead routes | none; / and /expiry.html both 200; every mode reachable |
| Missing permissions | none after Bug #1 fix; ts.* resolves for all four approvers |
| Database inconsistencies | none — 75/75 SKU categories, valid active dataset version, 0 activities missing payload, 0 final-approved rows lacking both approvals |
| Performance regression | none — ~79 ms per mode switch, ~69 MB heap steady over 24 switches |
| Memory leaks | none observed — Chart.js registry bounded (charts destroyed/reused, not accumulated) |
| UI rendering / responsive | clean at 1440 desktop and 390 mobile; dark & light themes |

# 6.  Trade Spend integration — no regression to existing Dashboard

After entering Trade Spend and returning, Analytics still renders (8 KPI cards, overview tab active). All pre-existing modes switch and recompute with zero errors. The only Dashboard-global change made by the module is narrowing one analytics tab binding to .tab[data-tab] (verified no-op for existing tabs). Everything else is namespaced under window.TS. Confirmed: the module adds no error and does not alter any existing module's output.

# 7.  Security & performance observations (advisors)

Security — 0 ERROR/critical.

Platform-wide posture: 40 tables (incl. activities) use permissive authenticated RLS — the platform trusts authenticated users (single-tenant internal tool). activities follows the same pattern as the rest of the platform; not a Trade Spend regression.

Server-side authorization for Final Approval is enforced by the enforce_final_approval trigger (verified: non-approver BLOCKED, approver ALLOWED, final rows locked). Roshen/Relia stage gating is client-side (consistent with legacy).

Config recommendations (pre-existing): enable Auth leaked-password protection; review the one public storage bucket's listing.

Performance — 0 ERROR/critical.

239 advisor items, all INFO/WARN: unindexed foreign keys, unused indexes, RLS init-plan, multiple permissive policies. These are standard hygiene suggestions and are OFF the dashboard's hot path — the UI aggregates a preloaded dataset client-side rather than querying per interaction. activities (49 rows) has no performance findings.

# 8.  Data-integrity validation

| Check | Result |
| --- | --- |
| SKU taxonomy coverage | 75 / 75 categorized; brand populated |
| Active dataset version | dash_state → a valid dash_versions row |
| Trade Spend activities | 49 rows, 0 missing data payload |
| Approval invariant | 0 final-approved activities lacking both Roshen+Relia approval |
| ts.* RBAC | 9 permissions; 7 roles carry ts.view; 4 approvers hold correct per-user overrides |
| Read/write round-trip | insert → read → (trigger-gated) update → delete all behaved correctly, rolled back clean |

# 9.  Deployment continuity (future GitHub deploys)

Production is git-connected: pushes to nabilhahaha/roshen-ksa-dashboard main auto-deploy on Vercel. The Trade Spend module is committed inside index.html, so it cannot be dropped by a future deploy.

Pure static site — no build step (no package.json), so nothing can fail at build time. vercel.json sets cache-busting + security headers; netlify.toml mirrors it.

Coordination note: other work streams push to this same repo. Any new branch must be cut from current main (which contains the module) so a stale branch merge can't revert it.

# 10.  Remaining known items (non-blocking)

[Recommended] One human smoke-test in a real browser: admin uploads a real Excel via the dashboard (Storage→sales_fact pipeline) and performs one Expiry approval — the two flows the sandbox cannot reach.

[Hardening] ts.* approval grants live in dash_users.overrides, which the User-Management UI can overwrite (root cause of Bug #1). Recommend a dedicated dash_role for final approvers, or preserving the ts namespace on user edits.

[Availability] The Coverage/Journey map and fonts load Leaflet + Google Fonts from CDN; consider self-hosting for offline resilience.

[Info] Forecast uses a server-computed summary blob (recomputed at import), not live client aggregation — by design.

# 11.  Production readiness score & recommendation

| Dimension | Score |
| --- | --- |
| Functionality (all modules, new-data adaptation) | 98 / 100 |
| Stability (errors, leaks, regression) | 100 / 100 |
| Data integrity | 100 / 100 |
| Security (authorization, RLS/trigger) | 92 / 100 (client-gated Roshen/Relia; hardening items) |
| Performance | 95 / 100 |
| Deployment continuity | 96 / 100 |
| OVERALL | 95 / 100 |

Recommendation: GO for production.

The platform is production-ready. Every module automatically adapts to a completely new sales dataset with correct calculations and zero code changes; the Trade Spend integration adds no regression; server-side authorization for Final Approval is enforced; the two bugs found during validation are fixed and live. The only recommended step before declaring the project fully closed is a single human smoke-test of the real in-browser Excel upload and one Expiry approval (§10) — neither reachable from an automated sandbox, and neither affected by the Trade Spend work.