Admin Workbench Program — Review Package

FMCG Van-Sales · Pilot, Reference Tenant & Certification Package

Generated 2026-06-10 · PR #311

# Admin Workbench Program — Review Package

Branch: claude/pilot-ux · PR: #319 · Date: 2026-06-18

This package covers the current state of the Admin Workbench post-migration sequence: (1) Navigation Tree preview validation, (2) EntityActionBar review, and the supporting CI/migration resolution. All work is UX-standardization only — it reuses existing components and server actions and introduces no business-logic, permission, RLS, or workflow change.

## 1. Status summary

| Item | State |
| --- | --- |
| Navigation Tree (item 1) | Implemented · default-OFF · KAKO_ADMIN_NAV_TREE enabled on Preview for live review |
| EntityActionBar (item 2) | Implemented · validated (tsc · 1592 tests · build) · staged for review |
| Favorites (item 3) | Not started — held until EntityActionBar is reviewed |
| Quick Create (item 4) | Not started — held until EntityActionBar is reviewed |
| 0336 CI blocker | Resolved — fix kept canonical in PR #318 (merged); #319 rebased |

## 2. Navigation Tree — Preview validation & walkthrough

The tree lives at /admin, gated by KAKO_ADMIN_NAV_TREE (default OFF). It is a persistent, lazy, searchable, role-aware tree across admin entity types; selecting a node opens that entity's existing Workbench (URL-addressable). It reuses existing loaders and workbench URLs — no new data model, no logic change.

Preview URL: https://kako-git-claude-pilot-ux-123456789-s-projects.vercel.app/admin

(Sign in as platform-owner / super-admin to see all groups. Production stays OFF.)

### 2.1 Per-entity walkthrough (capture points)

| Group | Expand loads (lazy) | Click a node opens | URL |
| --- | --- | --- | --- |
| Companies | loadCompaniesList (platform view_companies) | Company360 in Companies Workbench | /platform/companies?id=<id> |
| Users | erp_scoped_members (super-admin) | Users Workbench, that user selected | /settings/users?id=<id> |
| Roles | company / system roles (company admin) | Roles Workbench, that role selected | /settings/authz?id=<role> |
| Branches | erp_branches (settings.branches) | Branches Workbench, that branch | /settings/branches?id=<id> |
| Features | the 5 capability domains (company admin) | Features Workbench, that domain | /settings/features?id=<domain> |

### 2.2 The five validation checks

| Check | Result |
| --- | --- |
| No duplicate navigation layers | PASS — Model B navigates away to the workbench; only the existing global sidebar (modules) sits alongside the entity tree. No tree-over-list duplication. |
| No navigation dead ends | PASS — every node links to a valid workbench URL; empty branches show "—", not a blank state. |
| Active-node highlighting | IMPLEMENTED (URL-id based), but dormant in Model B — the tree isn't on-screen beside the opened entity. It only lights up in the embedded /admin shell (the approved evaluate-later step). |
| Role-aware visibility | PASS — allowedTypes computed server-side mirroring each workbench's gate; loadNavBranch re-checks per type; on top of RLS. A company admin sees no Companies group. |
| Performance (large data) | PASS — branches load lazily on expand (one cached query); rendered lists capped at 300 rows with a refine-search hint (windowing-ready). |

### 2.3 Promotion

If the preview passes usability, navigation, permission, and performance review, promote by setting KAKO_ADMIN_NAV_TREE=1 beyond Preview. Rollback is instant and config-only: unset/zero the flag — no code change, no migration, the route reverts to redirecting to /settings.

## 3. EntityActionBar — review package

### 3.1 What it is

src/components/admin/entity-action-bar.tsx — one consistent, contextual, permission-aware action area for every admin entity. Primary actions render inline; the rest collapse into an overflow menu. The component adds no business logic of its own — callers pass hidden based on existing permissions and wire run to existing actions.

export interface EntityAction {
  key: string; label: string; icon?: ReactNode;
  run: () => void;       // wired to an EXISTING action
  hidden?: boolean;      // permission-aware: omit when not allowed
  disabled?: boolean;
  destructive?: boolean;
  overflow?: boolean;    // inline (default) vs. overflow menu
}

### 3.2 Reference wiring — Users Workbench

The Users module is the reference integration. It replaces the bespoke header buttons with an EntityActionBar that reuses the existing setUserFlags action (via toggleFlag):

Set / Revoke Super Admin — run: toggleFlag({ is_super_admin: !... }); hidden when acting on self.

Activate / Deactivate — run: toggleFlag({ is_active: !... }); hidden on self; destructive + overflow when deactivating.

No new action, no permission/RLS/workflow change — identical behavior, standardized presentation.

### 3.3 Example actions: in-scope (reuse) vs. out-of-scope (would need new actions)

The roadmap examples were illustrative. Under the reuse-only constraint, only actions that already exist can be wired now:

| Entity | Example action | Existing action? | Status |
| --- | --- | --- | --- |
| Users | Set/Revoke Super Admin | setUserFlags | Wired (reference) |
| Users | Activate / Deactivate | setUserFlags | Wired (reference) |
| Users | New User | createUser | Already in list panel (Quick Create item) |
| Users | Assign Role | assignBranch | Exists in Roles/Branches tab |
| Users | Reset Password | platform/companies only | Out of scope here — no Users-context action |
| Companies | Activate / Suspend / Renew / Change Plan | existing company actions | Wire in Companies bar (next, on approval) |
| Roles | New Role | createRole | Exists |
| Roles | Clone / Archive | — | Out of scope — no such action exists; would be new business logic |

Items marked out of scope are not implemented, to honor "reuse existing actions; no business-logic change." They are noted for a future, separately-approved workstream if desired.

### 3.4 Validation

tsc --noEmit clean · full suite 1592 passed / 192 skipped · next build green.

## 4. CI / migration resolution (0336)

The Integration tests (DB) job was red due to a pre-existing blocker in 0336_treasury_perm_and_settlement_sod.sql: it hardcodes the pilot company UUID and inserted into erp_company_role_permissions, which fails the company_id FK on a fresh CI database (no seeded companies). This is unrelated to the EntityActionBar change (frontend-only).

Resolution (per direction): the fix stays canonical in PR #318 — a defensive where exists (select 1 from erp_companies where id = …) guard that is a no-op where the company exists (staging/prod) and skips cleanly on an unseeded CI DB. It was not duplicated into #319.

PR #318 merged to main (squash f8ef648); its CI was fully green.

#319 rebased onto the new main — clean, 42 commits replayed, zero conflicts.

#319 re-runs CI with the guard now beneath the Admin Workbench work; integration tests expected green.

#319 remains focused on Admin Workbench, Navigation Tree, and EntityActionBar only.

## 5. Next steps

Complete the Navigation Tree live preview review → promote the flag beyond Preview if it passes.

Review EntityActionBar (this package) → on approval, extend it to the Companies / Roles / Branches bars using only existing actions.

Then proceed to Favorites, then Quick Create — held until EntityActionBar is reviewed.

Provide an Admin Center UX review package before evaluating the embedded /admin shell.

Industry-Pack hierarchy remains a separate design-first workstream.