VANTORA

Governance Implementation Roadmap

A founder decision report — what to simplify, when, and what to never touch

Companion to the VANTORA Governance Architecture Handbook · Planning only — no code changes · June 2026

# 1. Executive Recommendation

This roadmap turns the Governance Handbook's findings into a sequenced, risk-rated plan. It is a decision document, not a change. Nothing here modifies code, schema, roles, modules, business types, or permissions. It tells you what is safe to simplify now, what must wait for the pilot or the first paying customer, and what should never be touched.

The core message: VANTORA's complexity is taxonomy, not capability. That distinction makes the cleanup unusually safe. The biggest wins — deduplicating permission families and collapsing identical business types into labels — can be done as additive, backward-compatible aliasing with ZERO impact on any current tenant. The risky work (retiring management role tiers, re-scoping roles) is deferred until after the pilot and first paying customer, when you have real usage data to validate the merge.

| Recommendation | Founder guidance |
| --- | --- |
| Adopt the handbook as baseline | Yes — freeze it as the official governance reference now. |
| Start simplifying during the pilot? | Only the ZERO-impact items (Quick Wins). Everything structural waits. |
| Touch roles/business types mid-pilot? | No. Pilot tenants are watching behavior; defer all merges. |
| What never gets touched | Platform↔tenant separation; engine flag-gating; core ERP entitlement model. |
| First structural change | Permission deduplication via aliases — additive, reversible, invisible to users. |

Bottom line: approve the Quick Wins (Section 3) now; schedule the structural simplification (Section 6) for the post-pilot window; treat Section 4 (High-Risk) as gated behind real customer data. Net target: business types 21→~5, roles 27→~8+scope, permissions 91→~60 — phased so no tenant ever sees a regression.

# 2. Priority Matrix

Every handbook recommendation, classified by WHEN it should happen, with benefit / risk / effort / tenant impact / data-migration. Timing buckets: IMM=Immediate (safe now) · PP=Post-Pilot · APC=After First Paying Customer · LT=Long-Term Architecture.

| Recommendation | When | Benefit | Risk | Eff. | Tenant impact | Migr. |
| --- | --- | --- | --- | --- | --- | --- |
| [A1 ✔ DONE] Drop dead permission keys (change_requests.*, trade_spend.manage) | IMM | Removes confusion; cleaner audit | Low | S | None (unenforced) | No |
| [A2 ⟶ Phase C] Consolidate permission families — NOT aliasable: they are distinct enforced perms | APC | Real dedup, but needs migration | High | L | YES — changes effective access | YES |
| [A3 ✔ DONE] Tie nav + page gating to the SAME flag (fix show-then-404) | IMM | Fixes real UX bug (Trade Spend 404) | Low | S | Positive (no broken links) | No |
| [A4 ✔ DONE] Document the 5 archetypes (no type change) | IMM | Clarifies onboarding | Low | S | None (existing tenants keep type) | No |
| [A5 ✔ DONE] Catalog the two feature-flag kinds (capability vs kill-switch) | IMM | Prevents future show-then-404 | Low | S | None | No |
| Don't seed optional/vertical roles by default in new tenants | PP | Simpler new-tenant setup | Low | S | New tenants only | No |
| Introduce role 'scope' dimension (branch/area/region/national) additively | PP | Foundation to retire mgmt tiers | Medium | L | None until adopted | No |
| Collapse identical-module business types into 'Retail' archetype (new tenants) | PP | Fewer types to reason about | Medium | M | New tenants only | No |
| Fold sales_orders capability into sales (nav grouping, keep data) | PP | One fewer module concept | Medium | M | None (data unchanged) | No |
| Merge change_requests/critical_alerts presentation under workflow/analytics | PP | Fewer top-level modules | Medium | M | Nav only | No |
| Retire 5 management role tiers → Manager + scope (migrate existing assignments) | APC | 27→~8 roles; huge clarity | High | L | Existing tenants w/ those roles | YES |
| Migrate existing tenants' business_type to archetype + label | APC | Real type-count reduction | High | L | All multi-type tenants | YES |
| Physically remove deduplicated permissions after alias soak | APC | Final permission cleanup | Medium | M | All tenants (post-soak) | YES (cleanup) |
| Role inheritance from base templates (stop re-listing perms per role) | LT | Lower long-term maintenance | Medium | L | None (internal model) | Maybe |
| Archetype-driven module sets (type inherits archetype, adds vertical) | LT | Cleanest taxonomy | High | L | Internal; tenant-invisible | Maybe |
| First-class engine permissions in code (typed, not flag-only) | LT | Stronger authz model | Medium | M | None | No |
| MFA / SSO / session permissions (currently a Gap) | LT | Enterprise security readiness | High | L | Opt-in per tenant | No |

Effort: S=days · M=1–2 weeks · L=multi-week. Legend colours: green=Immediate, blue=Post-Pilot, amber=After Paying Customer, red=Long-Term.

# 3. Quick Wins  —  ZERO impact on current functionality

These are the recommendations that can be implemented NOW with zero behavioural change for any existing tenant. They are additive, reversible, and invisible to users. This is the single most important section: it is the safe set.

UPDATE (post business-impact review): the original Quick-Win set listed permission ALIASING as zero-impact. The codebase review proved it is NOT — the 'duplicate' families are distinct enforced permissions, so aliasing changes access. It was removed from Quick Wins and reclassified to Phase C. The remaining FOUR were executed.

| Quick win | Why it's zero-impact | Status |
| --- | --- | --- |
| A1 · Remove dead permission keys (change_requests.*, trade_spend.manage) | Not in the code Permission type, granted to no role — removal changes no behaviour | ✔ DONE |
| A3 · Bind nav visibility to the same flag the page enforces | A screen either shows AND works, or is hidden — strictly better than today's show-then-404 | ✔ DONE |
| A4 · Document the 5 archetypes (existing types unchanged) | Existing tenants keep their exact business_type; documentation only | ✔ DONE |
| A5 · Catalog the two feature-flag kinds (capability vs kill-switch) | Pure classification + documentation; no runtime change | ✔ DONE |
| A2 · Permission aliasing — REMOVED FROM QUICK WINS | NOT zero-impact: distinct enforced permissions; aliasing widens access | ⟶ Phase C |

Founder decision (executed): A1, A3, A4, A5 shipped as the governance-hygiene batch — tests 1314 passing, build green, zero behavioural change to existing tenants. A2 held for Phase C with a migration plan. No role, business type, permission family, or tenant was changed.

# 4. High-Risk Changes  —  gate behind real customer data

These deliver the largest taxonomy reduction but carry real risk because they touch live role assignments or a tenant's business_type. They REQUIRE data migration and must not be attempted during the pilot.

| Change | Risk | Why risky | Precondition before starting |
| --- | --- | --- | --- |
| Retire 5 management role tiers → Manager + scope | High | Existing users hold area/regional/national/sales_director/branch roles; remapping can change who can approve/see what | After first paying customer; snapshot + reversible migration + per-tenant validation |
| Migrate business_type → archetype + vertical label | High | business_type drives module sets and home routing; a bad map can hide modules a tenant relies on | Archetype map proven on new tenants first; dual-read during transition |
| Physically delete deduplicated permissions | Medium-High | If any custom role still references the old key post-alias, a grant could vanish | Alias soak period (≥1 release) + usage scan showing zero references |
| Role inheritance refactor | Medium-High | Changes how every role resolves its permissions internally | Comprehensive role-permission regression suite green |

Founder guidance: none of these are urgent. They are the 'after we have paying customers and real usage telemetry' tier. Each must ship behind a reversible migration with a per-tenant validation gate. Do not bundle them — sequence one at a time.

# 5. Pilot-Safe Changes

What may be touched while the pilot is live without putting pilot feedback at risk. The rule: anything that does not change what a pilot user sees or can do is pilot-safe.

| Pilot-safe (OK during pilot) | NOT pilot-safe (defer) |
| --- | --- |
| All Quick Wins (Section 3) | Retiring management role tiers |
| Dead-key removal | Re-scoping existing role assignments |
| Permission aliasing (additive) | Migrating any tenant's business_type |
| Nav/page flag binding (fixes a bug) | Physically deleting permissions |
| Documentation of archetypes & flag kinds | Module nav reorganisation that moves where users click |
| Curating the new-tenant onboarding picker | Anything requiring data migration |

Why this split: the pilot's purpose is to gather behavioural feedback. Any change that moves buttons, hides modules, or alters who-can-do-what contaminates that signal. Additive/invisible changes do not.

# 6. Post-Pilot Simplification Plan

The sequenced structural work, to begin once the pilot closes and (for the High-Risk tier) the first paying customer is live. Each phase is independently shippable and non-breaking on its own.

## Phase A — Governance Hygiene (Immediate / pilot-safe)

Ship the Quick Wins batch: dead-key removal, permission aliases, nav/page flag binding, archetype + flag-kind docs.

Outcome: permission overlap eliminated at the alias layer; the show-then-404 class of bug closed. Zero tenant impact.

## Phase B — Additive Foundations (Post-Pilot)

Introduce the role SCOPE dimension additively (no role retired yet) and stop seeding optional/vertical roles by default.

Curate new-tenant onboarding to the 5 archetypes; new tenants get archetype types, existing tenants unchanged.

Group sales_orders under sales and present change_requests/critical_alerts under workflow/analytics (nav only).

Outcome: new tenants are born simple; existing tenants untouched; foundations laid for the merges.

## Phase C — Structural Merge (After First Paying Customer)

Retire the 5 management role tiers into Manager + scope, with a reversible per-tenant migration and validation gate.

Migrate existing tenants' business_type to archetype + label using the map proven on new tenants in Phase B.

After the alias soak, physically remove the deduplicated permissions once a usage scan shows zero references.

Outcome: the real count reductions land — roles 27→~8+scope, business types 21→~5, permissions 91→~60.

## Phase D — Long-Term Architecture

Role inheritance from base templates; archetype-driven module inheritance; first-class engine permissions; MFA/SSO.

Outcome: lowest long-term maintenance surface; enterprise security readiness.

| Phase | Trigger | Touches tenants? | Migration? |
| --- | --- | --- | --- |
| A — Hygiene | Now / during pilot | No | No |
| B — Foundations | Pilot closed | New tenants only | No |
| C — Structural merge | First paying customer | Yes (reversible) | Yes |
| D — Long-term | Post-scale | Internal only | Maybe |

# 7. Final Target Architecture Roadmap

Where each dimension lands, and the phase that gets it there. Every current capability is preserved.

| Dimension | Today | Target | Lands in phase | Migration |
| --- | --- | --- | --- | --- |
| Business Types | 21 | ~5 archetypes (+labels) | B (new) → C (existing) | C only |
| Modules | 31 | ~24 in 3 tiers | B (presentation) | No |
| Roles | 27 | ~8 templates + scope | B (scope) → C (retire tiers) | C only |
| Permissions (DB) | 91 | ~60 verb.resource | A (alias) → C (delete) | C only |
| Permission groups | 16 | 8 categories | A | No |
| Feature-flag kinds | 2 mixed | 2 separated | A | No |
| Security (MFA/SSO) | Gap | First-class | D | No |

## The one-line sequence

A (now, zero-impact) → B (post-pilot, new-tenant only) → C (after paying customer, migrated + reversible) → D (long-term). Nothing structural touches a live tenant until Phase C, and even then behind a reversible migration with a per-tenant validation gate.

## What must NEVER be touched

Platform Owner ↔ Tenant Admin ↔ scoped-role separation (the Provider panel boundary). Correct and load-bearing.

Engine modules as company/business-type driven + kill-switch flag (not plan-gated). Correct design.

Core ERP modules as plan-licensable entitlements. Correct.

Tenant data isolation / RLS. Never weaken for the sake of taxonomy simplification.

Founder takeaway: approve Phase A now (zero risk, real cleanup), let the pilot run undisturbed, and hold every structural merge until you have a paying customer and a reversible migration. This roadmap simplifies VANTORA by roughly half its taxonomy surface without ever putting a live tenant at risk.