VANTORA

Phase A — Completion Report

Governance Hygiene · Before/After validation · Tests + Build

Branch: claude/fmcg-sell-collect-loop · 4 of 5 items executed · A2 reclassified to Phase C · June 2026

# 1. Executive summary

Phase A (Governance Hygiene) is complete. Four zero-impact items were executed and verified; one (A2, permission consolidation) was correctly reclassified to Phase C after the business-impact review proved it would change access. The full test suite (1314 passing) and the production build (green) confirm no behavioural change to any existing tenant. No role, business type, permission family, or tenant was modified.

| Item | What shipped | Type | Status |
| --- | --- | --- | --- |
| A1 | Removed inert engine permission keys from the entitlement map | Code | ✔ DONE |
| A2 | Permission consolidation — held; reclassified to Phase C | — | ⟶ Phase C |
| A3 | Bound nav visibility to the page's flag (no show-then-404) | Code | ✔ DONE |
| A4 | Ratified the 5-archetype model + business-type map (Handbook Appendix A) | Docs | ✔ DONE |
| A5 | Cataloged the two feature-flag kinds + ~38 KAKO_* tokens (Handbook Appendix A) | Docs | ✔ DONE |

# 2. Exact code changes (5 files, +20 / −11)

Minimal, additive diff. Two production files for behaviour (registry.ts, nav-flags.ts + navigation.ts), two test files updated to lock in the new contracts.

| File | Change | Lines |
| --- | --- | --- |
| src/lib/entitlements/registry.ts | Removed 4 inert map keys (change_requests.* ×3, trade_spend.manage); added explanatory note | −4 keys |
| src/lib/entitlements/entitlements.test.ts | Assert the removed keys are now unmapped ([]) | ±5 |
| src/lib/erp/nav-flags.ts | Emit 'trade_spend' / 'distribution' tokens when their kill-switch is ON | +7 |
| src/lib/erp/navigation.ts | Added flag:'trade_spend' to Trade Spend item; flag:'distribution' to Coverage item | 2 items |
| src/lib/erp/navigation-engine-gates.test.ts | Added the two new tokens to the test flag set | +1 |

# 3. Before / After validation (per item)

## A1 — dead permission keys

|  | Before | After |
| --- | --- | --- |
| Code | registry.ts mapped change_requests.create/approve/manage + trade_spend.manage → modules | Those 4 entries removed; keys unmapped |
| Enforcement | None — keys absent from the Permission union, granted to no role, no hasPermission() call | None — unchanged |
| Effective access | modulesForPermission('trade_spend.manage') = ['trade_spend'] but never invoked | = [] (never gated); behaviour identical |
| Test | asserted the keys mapped | asserts the keys are unmapped (regression guard) |

Result: zero behavioural change — the keys enforced nothing before or after.

## A3 — nav/page flag binding (show-then-404 fix)

|  | Before | After |
| --- | --- | --- |
| Trade Spend nav | Shown to any tenant with the trade_spend module + reports.view | Shown only when KAKO_TRADE_SPEND is ON (matches the page) |
| Trade Spend page | notFound() when KAKO_TRADE_SPEND off → user hits 404 from a visible link | Unchanged — but the link is now hidden when it would 404 |
| Coverage nav | Shown; page notFound() when KAKO_DISTRIBUTION off → 404 | Shown only when KAKO_DISTRIBUTION is ON |
| Net UX | Show-then-404 (the pilot-reported Trade Spend bug) | Link shown ⇔ page renders. Strictly better; never exposes anything new |

Result: the show-then-404 class is closed for both hard-404 routes. Redirect-style pages were out of scope (graceful, not a 404).

## A4 — archetype documentation

Before: the 5-archetype model existed only as narrative. After: a ratified business-type→archetype map table in the Governance Handbook (Appendix A). No business_type value changed; documentation only.

## A5 — feature-flag catalog

Before: capability flags and kill-switches were conceptually mixed (the root of show-then-404). After: a catalog in the Handbook (Appendix A) defining the two kinds, the governance rule, and the ~38 KAKO_* tokens. No runtime change.

## A2 — held (reclassified)

Evidence (fmcg/actions.ts, field/van-sales, permissions.ts) shows stock.*/inventory.*, customer.*/customers.*, report.aggregate.view/reports.view are distinct, separately-enforced permissions. Aliasing would widen access, so it was moved to Phase C with a migration plan. Roadmap + Handbook updated accordingly.

# 4. Test & build evidence

## Unit / integration tests — vitest run

Test Files  180 passed | 69 skipped (249)

Tests  1314 passed | 181 skipped (1495)

0 failed

Affected suites specifically re-run and green: entitlements, navigation, navigation-engine-gates, navigation-routes, permissions (66 passed).

## Type check — tsc --noEmit

tsc exit: 0  (no type errors)

## Production build — next build

✓ Compiled successfully

✓ Route table generated (all app routes); exit code 0

| Gate | Result |
| --- | --- |
| Full test suite | PASS (1314, 0 failed) |
| Type check | PASS (exit 0) |
| Production build | PASS (exit 0) |

# 5. Updated artifacts & guardrails

## Governance baseline updated

Governance Handbook — added Appendix A (Phase A ratified): A4 archetype map, A5 flag catalog, A1/A3 status, A2 reclassification.

Implementation Roadmap — A1/A3/A4/A5 marked DONE; A2 moved from Quick Wins (Immediate) to Phase C with the evidence note.

Phase A checklist tracker — items A1/A3/A4/A5 complete; A2 marked reclassified.

## Guardrails honoured (what was NOT done)

| Constraint | Honoured? |
| --- | --- |
| No role consolidation | Yes — 27 roles untouched |
| No business-type consolidation | Yes — all 21 types untouched; documentation only |
| No permission-family consolidation | Yes — A2 explicitly held; no alias added |
| No tenant migration | Yes — no data migration of any kind |
| A2 not implemented | Yes — reclassified to Phase C |

# 6. Sign-off & next steps

Phase A is complete and verified zero-impact. The platform is cleaner (inert keys gone, nav/page flags aligned, governance baseline documented) but functionally identical for every existing tenant.

## Recommended next steps (unchanged objective)

Resume the stated objective: (1) complete pilot validation, (2) get the first paying customer, (3) collect real usage data.

Operational note (not code): the A3 binding means Trade Spend / Coverage links appear only where KAKO_TRADE_SPEND / KAKO_DISTRIBUTION are set. To expose Trade Spend in the pilot, set KAKO_TRADE_SPEND=1 in the deployment env.

Hold all structural simplification (Phase B/C/D), including A2, until after the first paying customer + usage data.

Phase A: DONE. No structural change was made. The next governance step (Phase B) begins only on your go-ahead, after the pilot and first paying customer.