VANTORA

Pilot Execution Report

Pilot tenant provisioned + scenarios S1–S11 executed on the live staging database

vantora-staging (rsjvgehvastmawzwnqcs) · company VANTORA Pilot FMCG (DEMO) · June 2026

# Method & honesty note

The pilot tenant, demo data and user accounts were CREATED on the live vantora-staging database. Scenarios were EXECUTED at the data/RPC layer (calling the real RPCs and queries as the intended user via JWT context, so RLS, tenant isolation and in-RPC authorization are genuinely exercised). Eight scenarios were run live with real results below. Three scenarios (S3 pharmacy catalog, S9 mobile gesture, S11 RTL rendering) are pure-UI or out-of-FMCG-scope; they are marked CODE-VERIFIED with a recommended operator click-through — NOT fabricated as executed.

# 1. Pilot tenant & data created  (items 1–9)

| # | Item | Created | Detail |
| --- | --- | --- | --- |
| 1 | Pilot Tenant | ✓ | VANTORA Pilot FMCG (DEMO) · id 612af0bd… · business_type=fmcg · 21 modules + 22 roles auto-seeded |
| 2 | Demo FMCG data | ✓ | 1 branch (PILOT) + 2 warehouses (main + van) + stock loaded (1000/product) |
| 3 | Sample Products | ✓ | 8 FMCG SKUs (oil, sugar, rice, tea, soap, paste, pasta, detergent) with cost/sell/tax |
| 4 | Sample Customers | ✓ | 5 grocery/market customers, approved/active, credit limits, assigned to the salesman |
| 5 | Sample Warehouse | ✓ | Pilot Main Warehouse (PILOT-WH) + Pilot Van (PILOT-VAN) |
| 6 | Sample Salesman | ✓ | salesman@pilot.test (role salesman) |
| 7 | Sample Supervisor | ✓ | supervisor@pilot.test (role supervisor) |
| 8 | Sample Accountant | ✓ | accountant@pilot.test (role accountant) |
| 9 | Sample Warehouse Keeper | ✓ | warehouse@pilot.test (role warehouse_keeper) |

Plus a Company Admin (admin@pilot.test, role admin) so the tenant has an owner. All accounts: password test.123, email confirmed, one identity each, bcrypt-verified.

# 2. Scenario execution  (S1–S11)

Legend: PASS = executed live, expected = actual · VERIFIED = code-verified, operator UI walkthrough recommended.

| # | Scenario | Expected | Actual (live) | Screens | Issues | Sev | Recommendation |
| --- | --- | --- | --- | --- | --- | --- | --- |
| S1 | Collection double-submit (idempotency, BL-6) | One receipt; no double balance | PASS — 2 calls, same key → 1 collection created | Collections / POS payment | None | — | Ship as-is |
| S2 | Invoice numbering (BL-2) | Sequential, no duplicate code | PASS — INV-PILOT-000001/2/3 | Sales · Invoices | None | — | Ship as-is |
| S3 | Medicine catalog refresh (BL-1) | UPSERT, links intact | VERIFIED — pharmacy feature; not in FMCG pilot; UPSERT fix validated in P0 | Pharmacy · Catalog | Out of FMCG scope | — | Exercise on a pharmacy tenant |
| S4 | Day-close exception approval | pending → closed by supervisor | PASS — close_status 'pending_approval' → 'closed' | Field close + Approval Queue | None | — | Ship as-is |
| S5 | Out-of-route visit approval | pending → approved | PASS — status 'pending_approval' → 'approved' | Approval Queue | None | — | Ship as-is |
| S6 | Customer transfer → approve | pending → applied | PASS — request (supervisor) → approve (admin) → 'applied' | /customers/transfer + Approval Queue | None | — | Ship as-is |
| S7 | Van transfer → approve | pending → completed; stock moved | PASS — request (salesman) → approve (supervisor) → 'completed' | /inventory/van-transfer + Approval Queue | None | — | Ship as-is |
| S8 | Separation of duties | Viewer blocked; salesman sell/collect only | PASS — viewer/staff: none; salesman: sell/collect only (no GL/price/credit/approve) | All write screens | None | — | Ship as-is |
| S9 | Mobile approver flow | Approver acts from phone | VERIFIED — bottom-nav Approvals tab + More drawer mirror sidebar | Mobile bottom nav | None (UI) | — | Operator device walkthrough |
| S10 | Tenant isolation (RLS) | Sees only own tenant | PASS — salesman sees 5/190 customers, 0 of Nile's 154, 0 cross-tenant invoices | All list screens | None | — | Ship as-is |
| S11 | Arabic / English | Correct RTL/LTR | VERIFIED — ar+en parity test-enforced; queue/forms have both | All screens | None (UI) | — | Operator locale walkthrough |

# 3. Results summary

| Outcome | Count | Scenarios |
| --- | --- | --- |
| PASS (executed live) | 8 | S1, S2, S4, S5, S6, S7, S8, S10 |
| VERIFIED (code; operator UI walkthrough) | 3 | S3 (pharmacy), S9 (mobile), S11 (i18n) |
| FAIL | 0 | — |
| Issues found | 0 | No defects surfaced during execution |

Every executable workflow passed on the live pilot tenant with expected results, and tenant isolation + separation of duties were genuinely enforced (not just asserted). No defect was found.

# 4. What the live execution proves

The P0 fixes hold on real data: invoice numbering is sequential (no duplicate-code), and the collection RPC is idempotent (double-submit = one receipt).

The approval workflows transition correctly end-to-end through the real RPCs, performed AS the intended approver role.

RLS tenant isolation is real: the pilot salesman cannot see any of the 185 other-tenant customers or 1,106 other-tenant invoices.

Separation of duties is enforced at the permission layer: viewer/staff hold no sensitive capability; the salesman can sell/collect but cannot post the GL, set prices/credit, or approve loads.

# 5. Recommendation

PROCEED with the controlled FMCG pilot. The pilot tenant is provisioned and operationally validated. Remaining steps are operator-side UI confirmation (S9 mobile, S11 locale) and exercising the pharmacy catalog (S3) only if piloting the pharmacy pack. The two P1 security items (legacy ts_* tables, journey PII scope) should be scheduled in the first pilot iteration but did not affect any executed FMCG scenario.

## Pilot login credentials (staging)

| Role | Email | Password |
| --- | --- | --- |
| Company Admin | admin@pilot.test | test.123 |
| Salesman | salesman@pilot.test | test.123 |
| Supervisor | supervisor@pilot.test | test.123 |
| Accountant | accountant@pilot.test | test.123 |
| Warehouse Keeper | warehouse@pilot.test | test.123 |

Operational validation complete — no new feature development was performed; this was tenant provisioning + live scenario execution only.