VANTORA — FMCG Pilot Launch Package

The single operational package to run the first real FMCG distributor pilot.

Consolidates every discovery and artifact from the engineering + validation

phases. Ships with the software (PR 311). Companion docs:

PILOT-RUNBOOK.md (detailed), SELL-INVOICE-COLLECT-DESIGN.md (engineering),

and the executable rehearsals under src/test/integration/.

Scope: one distributor, one branch, 1–3 van reps, online-first, behind

KAKO_VAN_SALES (default OFF) + a per-company toggle. No production data is

touched until you activate. No new platform features — operational only.

0. What was validated (discoveries folded in)

| Source | Outcome |
| --- | --- |
| Readiness diagnostic (/field/van-sales/readiness) | Auto-runs the Go/No-Go controls (van active, vans assigned+stocked, every SKU positively priced, single base UoM, approved customers, return reasons, sane policy). Pure core unit-tested. |
| Simulation (~1,000 randomized txns) | Zero invariant violations — stock conservation, AR consistency, allocation integrity, no negative stock, unique numbering, idempotency, tenant isolation. ~270 sales/s. |
| Supervised dry-run (full operator day) | Every step + every validation green. |
| Role reconciliation finding | The reconciliation RPC enforces via the DB (erp_role_permissions), not the TS layer. App perms were aligned to the DB authority: rep → reconciliation.view; supervisor + warehouse-keeper → view + manage. Reconciliation is run by the supervisor/warehouse-keeper. |
| Navigation hardening | Flag-aware nav: Alerts, Change Requests, Van Sales Settings appear when their flag is ON and disappear cleanly when OFF — no URL-only orphans; the Van Sales hub is surfaced on /today. |
| Printing improvements | Company logo + branding on every FMCG document; new credit-note and collection-receipt documents; Print/Share/Continue (never auto-print) on sell/collect/return. |

Re-verified at package time: typecheck clean · 1280 unit · 176 integration

(incl. dry-run + ~1,000-txn simulation) · build green.

1. Demo-distributor seed package

supabase/pilot/demo-distributor.sql — idempotent, one-transaction provisioning

for a dedicated demo/staging project (validated: runs clean). Creates:

Nile FMCG Distribution Co. (EGP/EG) + Van-Sales policy (cap 15%, no negative stock)

Cairo branch + Main Warehouse + one rep van (assigned)

4 pilot users: admin · supervisor · warehouse-keeper · salesman

10 SKUs (priced; SKU-0 14% VAT) loaded 240 each on the van

20 approved customers (credit limit 5,000 + GPS, assigned to the rep)

4 return reasons + a customer promo (server-side pricing demo)

Executable twin: src/test/integration/pilot-dry-run.test.ts runs the same shape

and the full day on the real RPCs — green = the tenant will behave identically.

2. One-click pilot setup checklist

Run top to bottom; stop at the first X.

☐ Environment — dedicated demo/staging Supabase; KAKO_VAN_SALES=1.

☐ Provision — run supabase/pilot/demo-distributor.sql (or your real

master data). For a production pilot, instead invite the 4 users via

Settings → Users with roles admin/supervisor/warehouse-keeper/salesman.

☐ Per-company toggle — erp_van_sales_settings.is_enabled = true; set

discount_cap_pct, allow_negative_van_stock = false.

☐ Van — is_van=true, assigned_to=<rep, active; opening stock loaded.

☐ Products — every pilot SKU sell_price  0 + tax_rate; one base UoM.

☐ Pricing — one clear price list/rule; validate 2–3 SKUs resolve a positive price.

☐ Customers — approved, on-branch, salesman_id=rep, credit limits, GPS.

☐ Return reasons — at least one active.

☐ Tax — configured for the jurisdiction (e-invoice clearance is async).

☐ Readiness Diagnostic — open /field/van-sales/readiness as admin →

READY, 0 blockers.

☐ Supervised dry-run (Section 4) on the real device → all green.

3. Final Go / No-Go checklist

GO only when all are TRUE:

☐ KAKO_VAN_SALES ON + per-company is_enabled = true.

☐ Each rep has an assigned, stocked van.

☐ Every SKU resolves to a positive price (PRICE control).

☐ One base UoM per SKU; van stock unit = sales unit (UoM-1/UoM-2).

☐ Customers approved/on-branch with credit limits; return reasons active.

☐ Roles assigned (admin/supervisor/warehouse-keeper/salesman); reconciliation

is run by supervisor/warehouse-keeper.

☐ Readiness Diagnostic = READY; one supervised dry-run passed on device.

☐ Pilot route has adequate connectivity (online-first).

NO-GO only if the route has poor connectivity and offline is mandatory →

sequence Phase 6 (offline) first.

4. Pilot Day-1 Operations Guide

The rep's day on the device (each step prints/shares; never auto-prints):

|  | Action | Where | Expected |
| --- | --- | --- | --- |
| 1 | Open day | My Day (/field/van-sales, or /today → Van Sales) | Day shows open |
| 2 | Confirm van load | Confirm Load | Accepted qty posts to van stock |
| 3 | Visit customer | Journey → check in | Visit logged (GPS status) |
| 4 | Sell | Sell → add items → review → issue | Invoice INV-…; van stock ↓; AR ↑ |
| 5 | Invoice doc | "Transaction completed" → Print / Share / Continue | Branded invoice |
| 6 | Collect | Collect → amount (auto oldest-first) → settle | COL-…; invoice paid/partial |
| 7 | Receipt doc | → Print / Share / Continue | Branded collection receipt |
| 8 | Return | Return → items + reason → (credit note) | RET-…; stock back to van |
| 9 | Credit note doc | tap the issued credit note | Branded CN-RET-… |
| 10 | Reconcile | supervisor / warehouse-keeper runs day-end reconcile | Variance within tolerance |
| 11 | Close day | End Day | Day closed; reports updated |

Day-1 supervisor watch-items: every sale/collection/return goes through the

app (no off-book), reasons captured on returns, day reconciled and closed.

5. Pilot Week-1 Monitoring Guide

Review daily; escalate on any red.

| Metric | Target | Where / how |
| --- | --- | --- |
| Stock accuracy | ≥ 99% (van = loaded − sold + returned) | Day-end reconciliation variance |
| AR / balance accuracy | 100% consistent | Customer statement vs invoices − collections − credits |
| In-app sales | ≥ 95% of route sales | Invoices vs reported sales |
| Collection rate | route target (e.g. ≥ 90% of due) | Collections vs outstanding (aging) |
| Returns via system | 100% with a reason | Returns count + reason completeness |
| Day-close compliance | 100% closed + reconciled | Closed sessions / day |
| Error/void rate | < 5% | Cancelled/corrected docs |
| Cross-tenant incidents | 0 | Audit log review |
| Adoption | all reps daily | Active reps / day |

Weekly: confirm numbering is sequential per branch; spot-check 3–5 customer

balances against statements; review GPS out-of-route exceptions.

6. Pilot Failure Recovery Guide

Issues are non-destructive and recoverable — the loop is atomic + idempotent.

| Symptom | Likely cause | Recovery |
| --- | --- | --- |
| "No van assigned" on sell/return | van missing is_van/assigned_to | Assign the rep's van; retry. |
| Sell rejected over_credit | balance + net credit limit | Collect first, or raise the limit (credit workflow). |
| Sell rejected insufficient_van_stock | overselling the van | Load stock, or sell available qty. |
| Sale resolves price 0 | SKU sell_price ≤ 0 / no rule | Fix the SKU price; the Readiness Diagnostic flags this pre-launch. |
| Reconciliation "not authorized" | run by the rep | Run it as the supervisor/warehouse-keeper. |
| Duplicate tap / flaky network | retry | Idempotency key ⇒ no double sale/collection/return; the repeat returns the same document. |
| Connectivity drop mid-day | online-first | Cart is kept; pricing/issue resume on reconnect (offline queue = Phase 6). |
| Wrong reason / amount on a posted doc | data entry | Use a return + credit note (sale) or a corrective collection; never edit balances by hand. |

Escalation: capture the document number + error token, check the audit log

(erp_audit_logs), and reconcile in the app — do not mutate balances/stock

directly.

7. Pilot Rollback Guide

Instant, non-destructive — no data loss.

1. Pause the whole module: unset KAKO_VAN_SALES (env) or set

erp_van_sales_settings.is_enabled = false → all van-sales surfaces (sell,

collect, return, readiness, hub link, nav entries) go inert/hidden; nothing

is deleted; issued invoices/collections/returns remain valid.

2. Per-rep pause: unassign the rep's van (assigned_to = null) → that rep can

no longer sell from the van; existing data untouched.

3. Demo teardown (demo/staging only): delete the demo company — cascades

remove its branches/warehouses/customers/products. Never on production.

4. Re-enable: set the flag/toggle back on; the module resumes exactly as before.

There is no migration to revert for a pause — the rollback is configuration,

not schema. (Each FMCG migration documents a manual DROP rollback if ever needed.)

8. Verification matrix (this package)

| Area | Status | Evidence |
| --- | --- | --- |
| Activation flow | OK | settings/flag gating · e2e |
| Permissions | OK | 577 erp tests · reconciliation aligned to DB · dry-run |
| Navigation | OK | flag-aware nav tests |
| Printing | OK | branded invoice/receipt/return/credit-note/collection (build-validated) |
| Reconciliation | OK | dry-run variance 0 (run by warehouse-keeper) |
| Collections | OK | collection-settle · simulation · dry-run |
| Returns | OK | van-return · dry-run (credit-note linkage) |
| Pricing | OK | server-resolved price · promo in dry-run |
| Customer balances | OK | AR consistency (simulation + dry-run) |
| Stock balances | OK | stock conservation (simulation + dry-run) |

9. Final readiness

FMCG transactional core 95/100 · overall pilot 88/100 — the remaining gap is

operational (activation + setup + supervised dry-run + the connectivity decision),

not engineering.

Recommendation: GO for a controlled, online-first FMCG distributor pilot once

Sections 2–4 pass. Rollback is one switch.