VANTORA — Schema-Apply Proof, Risks & kako-fmcg Rebuild Plan

FMCG Van-Sales · Pilot, Reference Tenant & Certification Package

Generated 2026-06-10 · PR #311

# VANTORA — Supabase API Schema-Apply: Proof, Risks & kako-fmcg Rebuild Plan

Status: method proven on vantora-staging. `kako-fmcg` untouched — its Option-C

rebuild is gated on a confirmed restorable backup (your action).

Date: 2026-06-10.

## 1. Results — the schema-apply method is proven

Method: apply supabase/ci/legacy-base.sql + all 250 repo migrations to a Supabase

project via the token-authenticated Management API (execute_sql). This needs **no

database password, no GitHub runner, and no pooler/IPv6/connection-secret** — it sidesteps

every connection problem we hit earlier.

Executed on `vantora-staging` (rsjvgehvastmawzwnqcs):

| Step | Result |
| --- | --- |
| DROP SCHEMA public CASCADE + recreate + grants + pgcrypto | applied |
| legacy-base.sql (legacy FieldSync stubs; not bootstrap.sql) | applied |
| 250 migrations, sorted order, 35 line-capped batches | zero skips, zero errors |
| Schema-integrity verification | passed |
| Duration | ~69 min, unattended |

Independently verified afterward:

| Check | Value |
| --- | --- |
| erp_* tables | 270 |
| public functions | 188 |
| FMCG RPCs (erp_van_sell, erp_van_return, erp_settle_collection, erp_compute_van_reconciliation, erp_user_has_permission, erp_resolve_price) | all present |
| erp_van_sales_settings, erp_return_reasons | present |
| 0268 tenant-scoped invoice-number index | present |
| Seed data | 21 roles, 394 role-permissions |

Verdict: SCHEMA COMPLETE — a clean full-schema apply via the API works end-to-end.

`kako-fmcg` during this run: untouched and unchanged (135 tables, 44 companies, 60 users,

FMCG objects still absent).

One caveat: applying via raw SQL leaves supabase_migrations.schema_migrations empty (the

migration *tracker* isn't populated). The schema is 100% correct; this only matters for a future

supabase db push. The rebuild plan backfills the tracker.

## 2. Risks (for the kako-fmcg Option-C rebuild)

| # | Risk | Mitigation |
| --- | --- | --- |
| 1 | Full data loss — DROP SCHEMA public CASCADE destroys all 44 companies + app data | Your verified restorable backup (hard gate) |
| 2 | Orphaned auth users — auth.users (60) lives in the auth schema, so it survives the public wipe; those users would have no profile/access after rebuild | Decide: clear them or leave orphaned (harmless). Demo *.test identities are cleared regardless |
| 3 | Deployed app points at kako-fmcg — after rebuild it sees a fresh, empty FMCG schema | Expected (disposable); the app then works against the new schema + demo users |
| 4 | Migration tracker empty after a raw-SQL apply | Backfill schema_migrations to match the applied set |
| 5 | Storage buckets / realtime publication / privileged statements | Migrations recreate buckets; the proven run had 0 privilege errors |

## 3. Exact rebuild plan for kako-fmcg (Option C)

Not started. Pre-gate: you confirm a restorable backup of `kako-fmcg`.

Record current inventory (44 companies / 60 users) for the report (read-only).

Wipe: DROP SCHEMA public CASCADE; CREATE SCHEMA public; + grants + pgcrypto; clear demo

*.test auth users (and the 60 existing, if you want a pristine identity set — your call).

Apply schema: legacy-base.sql + 250 migrations via the proven subagent method (~70 min);

backfill the migration tracker.

Verify: integrity must match vantora-staging (270 erp tables · all FMCG RPCs · 0268

index · 21 roles / 394 perms).

Provision FMCG Reference Company (Nile FMCG Distribution Group).

Provision Clothing Store Reference Company (clothing/fashion vertical seed).

Create demo users + passwords; confirm emails.

Verify every login (bcrypt match) + 109-assertion role validation + FMCG dry-run.

Deliver: login sheet, credentials, tenant inventory, environment report, final certification.

Rollback strategy: restore from your backup (the wipe is otherwise irreversible).

Backup requirement: I cannot take or verify a backup (no MCP backup trigger, no pg_dump

egress) — you must take + verify it in the Supabase dashboard before step 2.

Validation criteria: schema integrity green · all logins authenticate · 109/109 role

assertions · FMCG dry-run balanced (invoice/collection/return+CN, reconciliation variance 0).

## 4. Optional de-risking (zero kako-fmcg impact)

vantora-staging now holds the full schema. I can **also provision the FMCG + Clothing reference

tenants + demo logins on it now**, proving steps 5–9 end-to-end before touching kako-fmcg. This

is safe (disposable, no backup needed) and makes the kako-fmcg execution near-zero-risk.