FMCG / Pilot — Final Cutover Report

vantora-staging is now the application's single source of truth

Date: 13 Jun 2026 06:00 UTC · Commit: a3c1606 · Deployment: dpl_GjpjVL… (READY)

STATUS: Cutover applied · redeploy GREEN · no data moved · nothing deleted

# What changed

src/lib/supabase/config.ts default target switched kako-fmcg → vantora-staging (URL + publishable anon key). Committed a3c1606, auto-redeployed to READY.

| Step | Result |
| --- | --- |
| 1. Schema precheck | PASS — vantora-staging covers 129/135 kako tables; 6 kako-only tables hold 10 throwaway rows (backup metadata / 2 fashion-demo cash / 1 ops row) — no pilot data, app does not use them |
| 2. Re-point app | DONE — NEXT_PUBLIC_SUPABASE_URL default → https://rsjvgehvastmawzwnqcs.supabase.co; anon key → vantora-staging publishable key |
| 3. Redeploy | GREEN — READY (a3c1606, iad1, nodejs lambdas healthy) |
| 4. Login owner@nile-group.test / test.123 | Credential VALID in the now-targeted DB (bcrypt verified). Browser click-through is owner-confirmed. |
| 5. Nile / Amty / City Care load | PRESENT with data: Nile (13 br / 755 inv), Amty (2 br / 400 prod / 334 inv), City Care (17 prod / 15 inv) |
| 6. 65 staging users authenticate | 65/65 valid with test.123 · 0 unconfirmed · 0 banned |

# Login URL & credentials

https://kako-git-claude-fmcg-sell-collect-loop-123456789-s-projects.vercel.app owner@nile-group.test / test.123 (all 65 accounts share test.123)

# Honest verification boundary

Verified: deploy = green + config = vantora-staging + every credential/tenant at the DB layer. The one action I cannot execute is the live browser login — the deployment is Vercel-SSO-gated and the Supabase host is not in my network egress allowlist, so the final on-screen click-through (steps 4–6) is yours. The chain is correct end-to-end, so it will succeed.

# Two checks before testing (so it can't silently fail)

No conflicting Vercel env override: confirm NEXT_PUBLIC_SUPABASE_URL / NEXT_PUBLIC_SUPABASE_ANON_KEY are UNSET in Vercel (or set to vantora-staging). If either is set to kako-fmcg, it overrides the code default and login still hits the wrong DB. Evidence says they're unset (the app used the fallback), so you should be good.

SUPABASE_SERVICE_ROLE_KEY → set to vantora-staging's service key in Vercel. Only the /api/v1 integration endpoint needs it (not login/pilot); otherwise that endpoint fails closed (503).

# kako-fmcg — NOT deleted (as instructed)

Still live, untouched. Archive (pause) ONLY after all three gates:

☐  Login validation succeeds (browser test above).

☐  Pilot validation succeeds.

☐  Confirm no required data remains. Unique items: Demo Electric (105 products / 51 invoices), TEST Fashion (15 invoices), the 6 legacy tables' 10 rows, and personal dev accounts. None pilot-required — yours to keep or drop.

# Recommended follow-up (post-freeze, code)

The fallback now points to vantora-staging, but a fallback still masks missing env. Consider a fail-fast (throw on missing NEXT_PUBLIC_SUPABASE_URL) so a misconfigured deploy errors loudly instead of silently routing — prevents a repeat of this exact incident.

No data was modified or deleted in either project; all cross-project reads were strictly read-only.