FMCG Pilot — Final Production Checklist

Operations readiness · Nile FMCG (DEMO) · vantora-staging

Date: 12 Jun 2026 20:00 UTC   ·   Launch commit: f01ca40 (build green, READY)   ·   PR #311

Status: code-ready; pending the Production config + 7-role validation below. Current readiness ≈ 85%.

# 1. The exact 11 Vercel environment variables

Set in Vercel → kako → Settings → Environment Variables → Production, each value 1, then Redeploy. DB activation alone does NOT surface the engine screens.

KAKO_DISTRIBUTION=1 KAKO_VAN_SALES=1 KAKO_VAN_ACCOUNTING=1 KAKO_TRADE_SPEND=1 KAKO_PERFECT_STORE=1 KAKO_ROUTE_INTEL=1 KAKO_SUGGESTED_LOAD=1 KAKO_CHANGE_REQUESTS=1 KAKO_ALERTS=1 KAKO_MOBILE=1 KAKO_WORKFLOW_BUILDER=1

Do NOT set KAKO_ENTITLEMENTS (out of scope; see §3).

# 2. Super-admin remediation

Verified current state (read-only):

| Account | is_super_admin | is_platform_owner |
| --- | --- | --- |
| owner@nile-group.test | Yes | Yes (vendor panel) |
| admin@nile-group.test | Yes | — |
| all other 56 Nile users | — | — |

Clean: exactly two elevated accounts; no tenant operative is accidentally elevated.

Known open item: /settings/users and /settings/permissions are gated superAdminOnly. Because admin@nile is super-admin it WILL see user/permission management — fine for the pilot, but a non-super tenant admin cannot manage users.

Keep only owner (platform owner) + admin (super) elevated — confirmed; do not elevate any other account.

Rotate the passwords of both elevated accounts before external testers.

Document for testers that admin@nile legitimately sees user/permission screens.

Post-pilot (code — frozen now): re-gate those two screens from superAdminOnly to a tenant permission (settings.users) so a normal tenant admin manages users without platform super-admin. Tracked, not done under the freeze.

# 3. Legacy / data-layer reconciliation plan

Verified:

erp_company_modules for Nile holds all 7 keys (distribution + the 6 engine modules), enabled → the new nav gates resolve; engine screens appear once flags are on.

No _old / _legacy / _deprecated / _bak / _v1 / _tmp tables exist (name scan returned none).

Empty engine tables (erp_change_requests, erp_alerts, …) are expected (unused so far) — empty states, not legacy.

One catalog gap: erp_role_permissions is missing change_requests.* and trade_spend.manage. Only matters when KAKO_ENTITLEMENTS is ON (it isn't, and it's not in the 11). NOT a pilot blocker.

Remediation plan (execute only when enabling entitlements, post-pilot):

Snapshot the affected tables.

Add the four permission keys via a numbered migration + grant to admin/manager (+ supervisor for approve) — or remap the registry to existing keys.

Apply on staging → tsc + tests + build green → promote.

A definitive legacy-table inventory should come from the visibility-audit workbook (the .xlsx/PDF couldn't be parsed in-session). A full read-only DB sweep can produce one on request.

# 4. The 7-role validation checklist (run on device, per role)

| Role | Must SEE (spot-check) | Must NOT see | Mobile bottom tabs |
| --- | --- | --- | --- |
| Admin | all 6 engine screens · /settings/marketplace · /approval-center | /platform/* | Home · Customers · Sell · Inventory |
| Supervisor | /supervisor · /distribution/routes · /distribution/trade-spend (read) | /settings/branches · /settings/staff · /sales/pricing | Home · Customers · Sell · Inventory |
| Salesman | /today · /field/route · /field/stock | /distribution/trade-spend · /distribution/report · /settings/* · /approval-center | Home · Today · Customers · Sell |
| Merchandiser | /today · /settings/surveys · /settings/msl · /settings/outlet-grades | /sales/pos · /sales/invoices · /collections · /distribution/trade-spend | Home · Today · Customers · Inventory (no Sell) |
| Accountant | /cashbox · /collections · /distribution/trade-spend (read) · /sales/report | transfer-approval actions · /settings/staff · POS sell action | Home (+More) |
| Warehouse Keeper | /inventory · /inventory/transfers · /inventory/requests | /customers · /sales/* · /distribution/* · /collections | Home · Inventory |
| Procurement | /purchasing (PO create/approve) · /products · /suppliers | /cashbox · /settings/staff · accounting journals | Home · Inventory |

Cross-cutting checks (every role):

Server-guard probe: as Salesman, type /distribution/trade-spend in the URL → expect redirect to /dashboard (not the page).

Mobile 'More' opens the same sections as the desktop sidebar (any difference = bug).

Arabic RTL: engine labels render (إدارة خطوط السير · الإنفاق التجاري · التسويق الميداني …).

Negative gating: disable an engine in erp_company_modules → its screen disappears on refresh; re-enable.

# 5. Go / No-Go criteria

GO requires ALL of:

| # | Criterion | State |
| --- | --- | --- |
| 1 | Build green on the launch commit (f01ca40) | MET |
| 2 | 11 KAKO_* flags set in Production + redeployed | pending |
| 3 | Engine screens resolve for Admin after redeploy (not 404/empty-nav) | pending |
| 4 | Deployment Protection resolved so external testers can reach the app | pending |
| 5 | Demo passwords rotated (owner + admin at minimum) | pending |
| 6 | 7-role pass green: expected seen, unauthorized hidden, URL guard redirects | pending |
| 7 | Mobile More-drawer parity + RTL labels verified | pending |
| 8 | No open Blocker/Major in Bug / Permission / Deployment | MET |

NO-GO if any of:

Engine screens don't appear after flags + redeploy (env or module-gate misfire).

Role isolation fails (e.g., a Salesman reaches Trade Spend, or the URL guard doesn't redirect).

External testers can't reach the app (protection unresolved).

Any unrotated elevated-account password, or an unintended super-admin.

Remaining 15% is entirely the pending items above (Production config + protection + the human 7-role pass) — all owner-side. After flags are set and redeployed, a fresh deployment + reachability re-verification can be run on request.