FMCG Pilot Readiness — Refresh

Post Collection-in-Sell Phase 1 · VANTORA FMCG · 2026-06-14

Re-evaluation of the prior FMCG gap assessment after the sell → invoice → collect loop and Collection-in-Sell Phase 1 (in-flow payment + full credit control) landed. No new platform engines proposed — the focus is the shortest path to a real FMCG pilot company on VANTORA.

Prior baseline: FMCG transactional core 95/100 · overall pilot 88/100 (remaining gap = operational: activation, setup, on-device dry-run, connectivity).

# 1. Van Selling — status: ✅ Done for pilot

One obvious entry: bottom-nav Sell → Van-Sell for van-sales tenants.

Flow: Customer → Products → Review → Payment → Issue, mobile-first.

Multi-UoM sell (Piece / Inner / Carton) with per-line conversion, per-UoM pricing, base-unit stock invariant (U1–U3; same picker on POS + invoice + sales-order surfaces).

Server-authoritative pricing, discount cap, van-required, negative-stock guard, idempotency — atomic in erp_van_sell / erp_van_sell_with_payment.

Post-sale branded receipt + Print / Share / New Sale.

Residual: offline van-sell is not wired (currently online-only) — see blockers.

# 2. Collections — status: ✅ Done for pilot (stronger than baseline)

Standalone Collect: one receipt across many outstanding invoices (oldest-first or specified), atomic erp_settle_collection, idempotent, branded receipt; now auto-loads a deep-linked customer’s outstanding.

Collection-in-Sell Phase 1: take payment before issuing — full cash / credit / partial / mixed tenders (cash · card · bank transfer · cheque), reusing the exact erp_collections posting model (reports/statements/reconciliation unchanged).

Credit control, server-enforced (the real-world gap NOT closed before): no overpayment; cash-only must be fully paid; credit limit (unpaid ≤ available); credit-days / overdue block; Near-limit warning. Validated by a 19/19 matrix + the 5,000/4,900/1,000 edge case + invariants on staging.

Blocked customers get status + reason + debt snapshot (outstanding, overdue, open invoices, oldest age) and a one-tap Collect Now → Collection.

# 3. Remaining FMCG pilot blockers

The transactional loop is no longer the blocker. What remains:

| # | Item | Severity (real pilot) | Notes |
| --- | --- | --- | --- |
| B1 | Offline van-sell / collect (queue + replay) | High if weak signal; Low if online-first | Infra exists (offline-sync, idempotency keys = the Phase-6 seam). Not yet wired. #1 real-world gap now. |
| B2 | Manager day-2 reporting — AR aging, collections by route/rep, van stock & valuation, route KPIs | Medium | Assemble from existing data (no new engine). Light version suffices for a pilot. |
| B3 | Operational activation — real-company setup, enable flags, on-device supervised dry-run | Medium (process) | Already packaged (setup wizard, reference-tenant SQL, Readiness Diagnostic, dry-run script). |
| B4 | Connectivity decision | Decision | Online-first pilot is viable today; offline (B1) is the first enhancement after. |
| B5 | Replenishment in UoM (buy/receive, U4) | Low for time-boxed pilot | Pre-stock works; UoM purchasing is additive and deferred. |

No item requires a new platform engine.

# 4. Revised pilot readiness

| Track | Prior | Now | Why |
| --- | --- | --- | --- |
| FMCG transactional + commercial core | 95 | 98 | Loop complete + in-flow payment + server-enforced credit control (governance gap closed) |
| Overall pilot — online-first | 88 | 92 | Engineering essentially done; remaining is activation + light reporting + connectivity decision |
| Overall pilot — offline-required | — | ~85 | Offline van-sell/collect (B1) not yet built |

Verdict: GO for a controlled, online-first real FMCG pilot after activation + one supervised on-device dry-run. Rollback is one switch (KAKO_VAN_SALES off, or the per-tenant platform.collect_in_sell / platform.multi_uom toggles).

# 5. Minimum remaining work before a real FMCG pilot (online-first)

Shortest path — all reuse, no new engines:

Provision the real company (1–2 days): branches, warehouses + vans assigned/stocked, SKUs with base UoM + factors + price > 0, customers with credit limit + terms, routes, return reasons (setup wizard + reference-tenant SQL pattern).

Enable flags for the company: van_sales (+ settings), platform.multi_uom, platform.collect_in_sell.

Readiness Diagnostic = READY, 0 blockers (/field/van-sales/readiness).

One supervised on-device dry-run of the full loop, including a credit-blocked customer → Collect Now → settle and a mixed-tender sale.

Light manager reporting (B2): AR aging + collections + van stock from existing queries.

Rep training (½ day): the Payment step, credit statuses, Collect-Now.

Next highest-priority FMCG gaps after the loop (ranked; additive / reuse-only):

Offline van-sell + collect (queue + replay on the existing offline-sync + idempotency seam) — biggest real-world lever.

FMCG reporting pack — AR aging, collection performance, van stock/valuation, route/rep KPIs (from existing tables).

Supervisor credit-override — route through the EXISTING approvals engine (not a new engine) for one-off limit/overdue overrides.

Buy/receive in UoM (U4) then Returns/Transfers in UoM (U5) — additive, flag-gated, for steady-state replenishment.

Bottom line: the sell → invoice → collect loop with credit governance is pilot-ready; the shortest path to a live FMCG pilot is operational activation + one dry-run on an online-first route, with offline as the first post-pilot investment.