Per-Role Validation Runbook — FMCG

FMCG Van-Sales · Pilot, Reference Tenant & Certification Package

Generated 2026-06-10 · PR #311

# Per-Role Validation Runbook — FMCG Field Suite

Execution guide for a **structured FMCG pilot using real users and real

workflows. The FMCG foundation is frozen and feature-complete** for this

pilot. This document is documentation and pilot-execution preparation only —

no new features, no workflow changes, no architecture changes.

Goal: capture usability, navigation, permission, reporting, and workflow

issues without introducing new development. Only issues discovered during pilot

usage are fixed, and only within the freeze guardrails (see *Defect disposition*).

Companion docs

Pilot-Setup-Checklist.md — configure the company (flags, policies, opt-in

permissions, role assignment) before running this.

Pilot-Readiness-Audit-2026.md — the readiness audit this validates against.

Pilot-Launch-Package / Reference-Company docs — demo tenant + dry-run.

Source of truth for the matrices below: src/lib/erp/permissions.ts

(ROLE_PERMISSIONS) × src/lib/erp/navigation.ts (NAV_SECTIONS). Every

"visible / hidden / allowed / blocked" line is derived from that wiring, not

assumed.

## 0. Pre-flight (one-time, before any role testing)

[ ] Pilot-Setup-Checklist.md complete: feature flags ON, Return + Day-Close

policies configured and verified, opt-in permissions assigned, roles

assigned to named pilot users.

[ ] Demo data seeded: seed-return-approval-demo.sql, seed-day-close-demo.sql.

[ ] One real login per role below — never test as super-admin (it bypasses

every gate and masks the exact permission behavior we are validating).

[ ] Recommended demo policy: Supervisor closes the day; Financial Settlement

and weekly Inventory Reconciliation are independent and non-blocking;

carry-forward ON; custody escalation threshold set.

[ ] Two devices ready: a phone (field roles) and a desktop (back-office roles).

Validate as the role. The pilot proves the permission-gated surfaces are

correct. If you log in as super-admin you will see everything and prove nothing.

## 1. How to read the per-role spec

Each role below lists nine facets. Legend:

Expected navigation — sidebar sections/items the role should see.

Expected visible pages — key destinations the role can open.

Expected hidden pages — destinations the role must NOT see (negative test).

Allowed actions — operations the role can perform.

Blocked actions — operations the role must be prevented from performing.

Approval capabilities — which approval/decision stages the role can act on.

Reports visibility — which reports/analytics the role can open (+ data masking).

Print / Share — documents.print / documents.share / documents.export.

Override — returns.override / day.close.override / day.reopen.

✓ = present/allowed · — = absent/blocked (intentional).

## 2. Role specifications

### 2.1 Salesman  (salesman)

Persona: field rep — sells, collects, raises returns, submits End Day, holds cash.

| Facet | Detail |
| --- | --- |
| Expected navigation | Today; Coaching; Route; Van Stock; Rep App; Journey / Today Journey; Field Offline; Invoices; Collections; Cashbox; My Returns; Statement Hub; Daily Summary; Cash Custody; Load Request. |
| Expected visible pages | /today, /field/route, /field/stock, /rep, /sales/invoices, /collections, /cashbox, /field/van-sales/my-returns, /field/van-sales/statement, /field/van-sales/summary, /field/van-sales/cash-custody, /inventory/requests. |
| Expected hidden pages | Return Approvals, Day-Close Approvals, Day-Close Settlement, Override Center, Reports group (Return/Day-Close Report, Override History), Settings, Accounting. |
| Allowed actions | Create invoice; collect payment; create return (auto & approval paths); start collection; submit End Day; withdraw End Day (only if no stage acted); request stock load; request cash handover; raise customer request. |
| Blocked actions | Approve/reject returns; act on any day-close stage; settle cash; reconcile stock; override; reopen; edit policies; view credit limit. |
| Approval capabilities | — (submitter only). |
| Reports visibility | Daily Summary + Statement Hub (via field.sales, operational — not report-gated). No Reports group, no Reports Center. Sees own custody only. |
| Print / Share | print ✓ · share ✓ · export ✓ |
| Override | returns — · day-close — · reopen — |

### 2.2 Supervisor  (supervisor)

Persona: operational approver — return + day-close review, oversight reports.

| Facet | Detail |
| --- | --- |
| Expected navigation | Supervisor Home; Manager Home; Reports Center; Approval Queue; Return Approvals; Day-Close Approvals; Day-Close Settlement; Statement Hub; Daily Summary; Cash Custody; Reports group (Return Report, Day-Close Report, Override History). |
| Expected visible pages | /supervisor, /approvals/queue, /field/van-sales/approvals, /field/van-sales/day-close-approvals, /field/van-sales/day-close-settlement, /field/van-sales/approvals/reports, /field/van-sales/day-close-report, /field/van-sales/override-center/history. |
| Expected hidden pages | Override Center (act) — opt-in not granted; Settings / policy consoles; Accounting posting. |
| Allowed actions | Approve/reject returns (reason on reject); act Supervisor / Reconcile / Settle stages of day close (per assignment + SoD); approve out-of-route; approve day-close exception; approve day-reopen request; confirm cash handover; approve customer request. |
| Blocked actions | Override return policy; force-close; reopen a closed day; edit company policies; post journals. |
| Approval capabilities | returns.approve/reject ✓ · day.close.supervisor/reconcile/settle ✓ · day.approve_close_exception ✓ · day.reopen.approve ✓ · stock.transfer.approve ✓ |
| Reports visibility | Full Reports group + Reports Center + Manager Home. Cash + credit visible (cash.view_outstanding, customers.view_credit). |
| Print / Share | print ✓ · share ✓ · export ✓ |
| Override | returns — · day-close — · reopen — (grantable, not default) |

### 2.3 Warehouse  (warehouse_keeper)

Persona: inventory reconciliation + load fulfilment. No cash visibility.

| Facet | Detail |
| --- | --- |
| Expected navigation | Van Stock; Products; Stock; Low-Stock; Transfers; Load Requests; Stock Count; Warehouses; Van Reconciliation; Day-Close Approvals (Reconcile); Day-Close Settlement (reconcile tab); Day-Close Report (cash hidden). |
| Expected visible pages | /inventory, /inventory/requests, /inventory/count, /inventory/transfers, /warehouses, /field/van-reconciliation, /field/van-sales/day-close-approvals, /field/van-sales/day-close-report. |
| Expected hidden pages | Statement Hub, Daily Summary, Cash Custody, Return Report, Override History, Override Center, Collections/Cashbox, Settings, Accounting. |
| Allowed actions | Approve/adjust load requests; transfer stock; stock count/adjust; reconcile day-close stock (record count → variance carries forward). |
| Blocked actions | Settle cash; view cash/custody figures; approve returns; override; reopen; edit policies. |
| Approval capabilities | day.close.reconcile ✓ · stock_request.approve/adjust ✓ · stock.transfer.approve ✓ · reconciliation.manage ✓ |
| Reports visibility | Day-Close Report only (via day.close.reconcile) — cash columns hidden (no cash.view_outstanding). No Reports Center, no Return Report. |
| Print / Share | print ✓ · share — · export ✓ |
| Override | returns — · day-close — · reopen — |

### 2.4 Cashier  (cashier)

Persona: financial settlement + collections + cash custody confirmation.

| Facet | Detail |
| --- | --- |
| Expected navigation | Invoices; Collections; Cashbox; Day-Close Approvals (Settle); Day-Close Settlement; Cash Custody; Statement Hub; Day-Close Report (cash visible). |
| Expected visible pages | /sales/invoices, /collections, /cashbox, /field/van-sales/day-close-settlement, /field/van-sales/cash-custody, /field/van-sales/statement, /field/van-sales/day-close-report. |
| Expected hidden pages | Daily Summary (no reports.view/field.sales), Return Report, Override History, Override Center, Reports Center, Settings, Accounting posting. |
| Allowed actions | Record collection; settle day-close cash (full / partial → outstanding carries forward); confirm cash handover; sell/invoice. |
| Blocked actions | Approve returns; reconcile stock; override; reopen; view customer credit limit; edit policies. |
| Approval capabilities | day.close.settle ✓ · cash.handover.confirm ✓ |
| Reports visibility | Day-Close Report (via day.close.settle) — cash + outstanding aging visible (cash.view_outstanding). No Reports group beyond that; no Reports Center. |
| Print / Share | print ✓ · share ✓ · export ✓ |
| Override | returns — · day-close — · reopen — |

### 2.5 Accountant  (accountant)

Persona: settlement + financial/aging reporting; ties day-close cash to the GL.

| Facet | Detail |
| --- | --- |
| Expected navigation | Manager Home; Reports Center; Collections; Cashbox; Day-Close Approvals/Settlement (Settle); Cash Custody; Statement Hub; Daily Summary; Reports group; Accounting (Chart, Vouchers, Journal, Financial Reports, Aging, Exports). |
| Expected visible pages | /manager, /reports, /field/van-sales/day-close-settlement, /field/van-sales/day-close-report, /field/van-sales/approvals/reports, /accounting/aging, /accounting/reports, /exports. |
| Expected hidden pages | Override Center, Settings / policy consoles, Inventory management, Return Approvals (act). |
| Allowed actions | Settle day-close cash; confirm cash handover; post journals/vouchers; record collection; export reports. |
| Blocked actions | Approve returns; reconcile stock; override; reopen; edit policies. |
| Approval capabilities | day.close.settle ✓ · cash.handover.confirm ✓ · accounting.post ✓ |
| Reports visibility | Full Reports group (Return, Day-Close, Override History — read) + Accounting reports + Aging. Cash + credit visible. |
| Print / Share | print ✓ · share ✓ · export ✓ |
| Override | returns — · day-close — · reopen — |

### 2.6 Auditor  (auditor)

Persona: read-only oversight across approvals, settlement, and the audit trail.

| Facet | Detail |
| --- | --- |
| Expected navigation | Manager Home; Reports Center; Statement Hub; Daily Summary; Reports group (Return Report, Day-Close Report, Override History). |
| Expected visible pages | /manager, /reports, /field/van-sales/statement, /field/van-sales/summary, /field/van-sales/approvals/reports, /field/van-sales/day-close-report, /field/van-sales/override-center/history. |
| Expected hidden pages | All act surfaces: Return Approvals, Day-Close Approvals/Settlement, Override Center, Cash Custody (own-custody view; auditor has no field/collect role), Settings. |
| Allowed actions | View any report; trace any return / day-close end-to-end; export reports; read the audit trail. |
| Blocked actions | Any mutation — approve, reject, settle, reconcile, override, reopen, edit. Confirm no action buttons render anywhere. |
| Approval capabilities | — (read-only). |
| Reports visibility | Full Reports group + Statement Hub + Daily Summary. Cash + credit columns visible (oversight grant). Override History shows actor + reason + timestamp for every override. |
| Print / Share | print — · share — · export ✓ |
| Override | returns — · day-close — · reopen — |

### 2.7 Branch Manager  (branch_manager)

Persona: branch operations + approvals + reports. NOT a settings/policy admin.

| Facet | Detail |
| --- | --- |
| Expected navigation | Supervisor Home; Manager Home; Reports Center; Approval Queue; Return Approvals; Day-Close Approvals/Settlement; Statement Hub; Daily Summary; Cash Custody; Reports group; Customers; Customer Transfer; Inventory (Products, Stock, Transfers, Load Requests, Stock Count, Warehouses); Purchasing (Suppliers, POs, Supplier Returns). |
| Expected visible pages | /supervisor, /manager, /approvals/queue, /field/van-sales/approvals, /field/van-sales/day-close-approvals, /field/van-sales/day-close-settlement, Reports-group pages, /customers, /inventory/requests, /purchases/orders. |
| Expected hidden pages | Override Center (act) — grantable, not default; Settings / policy consoles (/settings/*); platform/governance; Van Reconciliation page (no reconciliation.*). |
| Allowed actions | Approve/reject returns; act all day-close stages (Supervisor/Reconcile/Settle); approve out-of-route + day-close exception + day-reopen request; confirm cash handover; manage customers + inventory + purchasing; transfer customers. |
| Blocked actions | Override return policy; force-close; reopen a closed day; edit company policies (return/day-close/features); view audit trail (audit.view). |
| Approval capabilities | returns.approve/reject ✓ · day.close.supervisor/reconcile/settle ✓ · day.approve_close_exception ✓ · day.reopen.approve ✓ · stock.transfer.approve ✓ · stock_request.approve ✓ · customer.request.approve ✓ |
| Reports visibility | Full Reports group + Reports Center + Manager Home. Cash + credit visible. |
| Print / Share | print ✓ · share ✓ · export ✓ |
| Override | returns — · day-close — · reopen — (this is the role that typically RECEIVES the opt-in override grant in §3 of the setup checklist; verify both states if granted). |

### 2.8 Company Admin  (admin — tenant super-admin)

Persona: apex tenant role — configures policies/flags and holds every permission.

| Facet | Detail |
| --- | --- |
| Expected navigation | Everything the company's modules unlock, including Settings → Governance (Return Policy, Day-Close Policy, Features, Audit Log, Authz/Action Policies), Organization (Branches, Staff, Users, Permissions), Override Center, all Reports. |
| Expected visible pages | All FMCG surfaces + /settings/returns, /settings/day-close, /settings/features, /settings/audit-log, /field/van-sales/override-center. |
| Expected hidden pages | Vendor/platform-owner-only surfaces (/platform/* owner items) — those belong to the VANTORA vendor tier, not a tenant admin. |
| Allowed actions | All tenant actions + configure Return/Day-Close policies, toggle feature flags, assign permissions/roles, and (by virtue of ALL perms) override / force-close / reopen with reason. |
| Blocked actions | Cross-tenant / vendor platform administration. |
| Approval capabilities | All approval stages. |
| Reports visibility | All reports + audit trail (audit.view). |
| Print / Share | print ✓ · share ✓ · export ✓ |
| Override | returns ✓ · day-close ✓ · reopen ✓ — inherent to the apex role (the intended exception to "no override by default"). Every override still requires a reason and is audited. |

Negative-test reminder: for each role, opening an "Expected hidden page" by

direct URL must redirect / 404 / block, not render. A hidden item that is

reachable by URL is a permission defect, not just a nav gap.

## 3. Step-by-step validation scripts

Mark Pass/Fail and add Notes for every step. A failed step → log it in the

Defect Capture template (§4). Scripts assume the seeded demo policy.

### 3.1 Salesman

| # | Action | Expected Result | Pass/Fail | Notes |
| --- | --- | --- | --- | --- |
| S1 | Log in; open Today | Sees custody summary card (5 figures); warning badge if outstanding > 0; escalation badge if aged |  |  |
| S2 | Inspect sidebar | Matches §2.1 nav exactly; no Approvals/Settlement/Override/Reports group |  |  |
| S3 | Create an invoice | Posts; print/share/continue offered (never auto-prints) |  |  |
| S4 | Collect a payment | Recorded; balance updates |  |  |
| S5 | Create saleable return ≤ threshold | Auto-posts, no approval |  |  |
| S6 | Create damaged / > threshold return | Becomes Pending; appears in My Returns |  |  |
| S7 | Statement Hub: search a customer | Balance/overdue/oldest-due + color badge; quick filters work; credit limit hidden |  |  |
| S8 | Statement Hub: print / share statement | PDF prints/shares |  |  |
| S9 | Tap End Day | Day locks → Pending Supervisor, NOT fully closed |  |  |
| S10 | Try to approve own End Day | Blocked (SoD / self-action) |  |  |
| S11 | Withdraw End Day (no stage acted) | Reopens to open day |  |  |
| S12 | Open Cash Custody page | Shows held cash + previous-day carry-forward |  |  |
| S13 | Direct-URL /field/van-sales/day-close-approvals | Redirect/blocked |  |  |

### 3.2 Supervisor

| # | Action | Expected Result | Pass/Fail | Notes |
| --- | --- | --- | --- | --- |
| SV1 | Inspect sidebar | Matches §2.2; Reports group present; no Override Center |  |  |
| SV2 | Return Approvals: approve one | Posts; rep's My Returns shows approved |  |  |
| SV3 | Return Approvals: reject one | Reason required; rep sees rejected + reason |  |  |
| SV4 | Day-Close Approvals: approve Supervisor stage | Day = Closed while Cash = Pending/Partial, Inventory = Not Due Yet (non-blocking) |  |  |
| SV5 | Try a stage not assigned to you | Not actionable (SoD/assignment) |  |  |
| SV6 | Return Report | Counts + SLA (pending >24h/>48h, avg approve time) populate |  |  |
| SV7 | Day-Close Report | Outstanding aging + cash visible |  |  |
| SV8 | Override History | Lists overrides with actor + reason (read-only) |  |  |
| SV9 | Direct-URL /field/van-sales/override-center | Redirect/blocked (no override grant) |  |  |

### 3.3 Warehouse

| # | Action | Expected Result | Pass/Fail | Notes |
| --- | --- | --- | --- | --- |
| W1 | Inspect sidebar | Matches §2.3; no Statement/Summary/Custody; no cash anywhere |  |  |
| W2 | Reconcile day stock: record count | Variance recorded; status → Reconciled; carries forward; never blocks close |  |  |
| W3 | Look for any cash figure | None visible (no cash.view_outstanding) |  |  |
| W4 | Day-Close Report | Opens; cash columns hidden |  |  |
| W5 | Load Requests: approve/adjust | Quantities approved/adjusted |  |  |
| W6 | Try to settle cash | Blocked / not offered |  |  |
| W7 | Confirm share is unavailable | Print/Export only; no Share action |  |  |

### 3.4 Cashier

| # | Action | Expected Result | Pass/Fail | Notes |
| --- | --- | --- | --- | --- |
| C1 | Inspect sidebar | Matches §2.4; Day-Close Report present; no Daily Summary |  |  |
| C2 | Day-Close Settlement: full settle | Cash = Settled; delta shown before confirm |  |  |
| C3 | Day-Close Settlement: partial settle | Outstanding recorded → surfaces as rep's carried custody next day (+ escalation if aged) |  |  |
| C4 | Day-Close Report | Cash + outstanding aging visible |  |  |
| C5 | Record a collection | Posted |  |  |
| C6 | Try to view a customer credit limit | Hidden (no customers.view_credit) |  |  |
| C7 | Try to reconcile stock | Blocked / not offered |  |  |

### 3.5 Accountant

| # | Action | Expected Result | Pass/Fail | Notes |
| --- | --- | --- | --- | --- |
| A1 | Inspect sidebar | Matches §2.5; Reports group + Accounting present |  |  |
| A2 | Settle a day-close (parity with cashier) | Same behavior as C2/C3 |  |  |
| A3 | Return + Day-Close Reports | Counts, outstanding aging, SLA populated |  |  |
| A4 | Aging report | Ties to day-close outstanding figures |  |  |
| A5 | Exports | Export generates; columns complete |  |  |
| A6 | Try to reconcile stock / override | Blocked |  |  |

### 3.6 Auditor

| # | Action | Expected Result | Pass/Fail | Notes |
| --- | --- | --- | --- | --- |
| AU1 | Inspect sidebar | Matches §2.6; only read/report surfaces |  |  |
| AU2 | Open every Reports-group page | All open; cash + credit visible |  |  |
| AU3 | Look for any action button | None render (read-only) |  |  |
| AU4 | Override History | Every override shows actor + reason + timestamp |  |  |
| AU5 | Trace one return + one day-close end-to-end from reports | Fully traceable |  |  |
| AU6 | Try to export | Export works (export-only grant) |  |  |
| AU7 | Try to print / share | Not offered (no print/share grant) |  |  |
| AU8 | Spot-check erp_audit_logs | submit/approve/reject/settle/reconcile/override/reopen all present |  |  |

### 3.7 Branch Manager

| # | Action | Expected Result | Pass/Fail | Notes |
| --- | --- | --- | --- | --- |
| BM1 | Inspect sidebar | Matches §2.7; Reports group present; no Override Center, no Settings |  |  |
| BM2 | Approve a return + a day-close stage | Both succeed |  |  |
| BM3 | Approve a day-reopen request | Succeeds (day.reopen.approve) |  |  |
| BM4 | Manage a customer + a load request | Both succeed |  |  |
| BM5 | Direct-URL /settings/day-close | Redirect/blocked (no settings.workflow_policy) |  |  |
| BM6 | Direct-URL /field/van-sales/override-center | Redirect/blocked (unless override granted — then re-test granted state) |  |  |
| BM7 | (If override granted in setup §3) Override Center | Visible; force actions require reason + audited |  |  |

### 3.8 Company Admin

| # | Action | Expected Result | Pass/Fail | Notes |
| --- | --- | --- | --- | --- |
| CA1 | Inspect sidebar | Full nav incl Settings → Governance + Override Center |  |  |
| CA2 | Open Return Policy + Day-Close Policy | Editable; changes persist & re-resolve |  |  |
| CA3 | Toggle a feature flag | Surface appears/disappears in nav accordingly |  |  |
| CA4 | Assign override permission to Branch Manager | BM gains Override Center (re-test BM7) |  |  |
| CA5 | Override Center: force approve a return | Requires reason; audited; appears in Override History |  |  |
| CA6 | Force-close / reopen a day | Requires reason; audited |  |  |
| CA7 | Open Audit Log | Full trail visible |  |  |
| CA8 | Direct-URL a /platform owner page | Blocked (vendor tier, not tenant) |  |  |

## 4. Defect capture template

Log one row per finding. Tag focus area in Notes (Usability / Navigation /

Permission / Reporting / Workflow).

| Field | Entry |
| --- | --- |
| Role | (Salesman / Supervisor / Warehouse / Cashier / Accountant / Auditor / Branch Manager / Company Admin) |
| Screen | (page / route) |
| Action | (what the tester did) |
| Expected | (per this runbook) |
| Actual | (what happened) |
| Severity | Blocker / High / Medium / Low |
| Screenshot | (attach / link) |
| Recommendation | (proposed fix + in-pilot vs post-pilot) |

Defect disposition (keeps the foundation frozen):

Fix in pilot — usability copy, nav visibility/labels, an i18n gap, a missing

button that wires an existing action, a missing column on an existing

report, a permission gate that's wrong vs §2.

Post-pilot — anything needing a new module, new workflow, schema/RPC change,

or policy-model change. Log next to L1–L4; do not fix mid-pilot. If unsure

whether a fix crosses the line, escalate the call before coding it.

## A. Pilot Execution Order

Run roles in dependency order so each stage has upstream data to act on:

Company Admin — verify policies/flags resolve; assign opt-in permissions

(§CA1–CA3). *Gate: setup correct before anyone transacts.*

Salesman — generate the day's transactions: sell, collect, returns (both

paths), submit End Day (§3.1).

Supervisor — approve returns; approve the Supervisor stage → day closes

(§3.2).

Warehouse — reconcile the day's stock (§3.3).

Cashier — settle cash (full + partial → carry-forward) (§3.4).

Accountant — reconcile day-close outstanding to Aging/GL; exports (§3.5).

Branch Manager — re-run approvals at branch scope; verify no Settings/Override

by default; (optional) test granted-override state (§3.7).

Auditor — final read-only pass: trace everything end-to-end; verify the audit

trail is complete (§3.6).

Repeat the loop for 2–3 business days so carry-forward custody and escalation

badges accrue real aging.

## B. Pilot Success Criteria

Navigation: every role's sidebar matches §2 (nothing hidden that should show,

nothing leaked that should not) — incl. direct-URL negative tests.

Permissions: all "Blocked actions" blocked; credit hidden for salesman/cashier;

cash hidden for warehouse; auditor fully read-only.

Workflow: full loop completes — sell → collect → return (auto + approval) →

End Day submit → supervisor close (non-blocking cash/inventory) → partial settle →

carry-forward → reconcile → override/reopen (reason + audited).

Reporting: Return + Day-Close reports show counts, SLA, outstanding aging;

Aging ties to day-close outstanding; cash masked correctly per role.

Print/Share: matrix in §2 holds (warehouse no-share; auditor export-only).

Audit: every mutation (submit/approve/reject/settle/reconcile/override/reopen)

present in erp_audit_logs with actor + reason.

Usability: no Blocker-severity friction; field flows usable on a phone in

ar + en (RTL correct).

## C. Go / No-Go Checklist

| # | Check | Status |
| --- | --- | --- |
| G1 | All 8 role scripts (§3) completed end-to-end | ☐ |
| G2 | Zero Blocker defects open | ☐ |
| G3 | Zero High permission/visibility defects open (or accepted with mitigation) | ☐ |
| G4 | Navigation matches §2 for all roles (incl. URL negative tests) | ☐ |
| G5 | Full workflow loop green across 2–3 days incl. carry-forward + escalation | ☐ |
| G6 | Reports reconcile (Day-Close outstanding ↔ Aging) | ☐ |
| G7 | Audit trail complete & override reasons present | ☐ |
| G8 | ar/en parity + mobile usability confirmed for field roles | ☐ |
| G9 | All in-pilot fixes shipped; post-pilot items logged with L1–L4 | ☐ |
| G10 | Rollback verified (flags default OFF disables the suite cleanly) | ☐ |
| — | Decision: GO ☐ / NO-GO ☐ — Owner: __________ Date: ______ |  |

## D. Known deferred items (L1–L4)

Accepted, out of scope for this pilot, scheduled post-pilot (do not fix

mid-pilot — they don't block validation):

L1 — Retire dangling `day.close.reopen` permission. A legacy reopen

permission still granted to some roles but superseded by the Override Center's

day.reopen. Cleanup only; no behavior change expected.

L2 — Enforce or reserve `documents.print`. print is granted but not yet

enforced at the action layer (share/export are). Decide: enforce it or reserve it.

L3 — Legacy orphan surfaces. reopen-approvals, cash-handovers, and the

coverage-exception close path predate the unified Day-Close/Override flows; retire

or fold them in.

L4 — Consolidate the two reopen mechanisms. day.reopen.request/approve

(governed request) and day.reopen (Override Center) coexist; unify into one

documented path.

If pilot usage surfaces a new issue that would require crossing the freeze

line, log it here as a candidate alongside L1–L4 rather than implementing it

during the pilot.