VANTORA

Approval Convergence — Phase 2

Delivered: branch scope + SLA escalation · Planned: unified inbox + 6 field-workflow migrations

Additive engine primitives validated on staging · field migrations flagged + reversible · pilot untouched · June 2026

# Status

| Item | Phase | Status |
| --- | --- | --- |
| Permission resolution + governance + inbox fix | P0 | Delivered (committed) |
| Credit-Limit / Trade-Spend / Price-Change on engine | P1 | Delivered (flagged) |
| Branch-scoped approvers | P1b | Delivered this phase (additive, staging-validated) |
| SLA escalation routing | P4 foundation | Delivered this phase (additive, staging-validated) |
| Unified approval inbox | P3 | Designed (this doc) — build next |
| 6 field-workflow migrations | P2 | Planned (this doc) — flagged, post-pilot activation |

# 1 · Branch-scoped approvers (P1b) — DELIVERED

## Design

A step may set branch_scoped=true. When set, its approvers are resolved to the users holding the role/permission IN THE REQUEST'S BRANCH (erp_workflow_instances.branch_id) and assigned as plain 'user' tasks. Because the resulting tasks are 'user' tasks, the decide RPC is UNCHANGED. erp_workflow_start now records branch_id from context.branch_id (additive — null when not provided, so legacy behaviour is identical).

## Implementation (0299)

erp_workflow_steps.branch_scoped column (default false).

erp_workflow_resolve_users_in_branch(company, type, ref, branch) — branch-restricted resolver.

erp_workflow_make_tasks — faithful superset + branch-scoped fan-out to in-branch users.

erp_workflow_start — faithful superset that records instance.branch_id from context.

## Tests / staging validation

| Check | Result |
| --- | --- |
| resolve_users_in_branch(branch1) | 3 in-branch approvers |
| resolve_users_in_branch(random branch) | 0 (correctly excluded) |
| branch-scoped start → make_tasks | 3 'user' tasks for exactly the in-branch approvers |
| decide path | unchanged ('user' tasks already authorised) |

## Rollback / risk

Rollback: drop column branch_scoped; restore prior make_tasks/start. No step sets branch_scoped, so DORMANT — zero current effect. Risk: LOW (additive, behaviour-preserving).

# 2 · SLA escalation routing (P4 foundation) — DELIVERED

## Design

A new function escalates overdue pending tasks: for any pending task past its due_at whose step defines escalate_to, it ADDS the escalation target (company_admin or a role) as a 'user' task and stamps the original's escalated_at. It does NOT change instance status or the decide RPC, so existing decisions keep working and either approver can act. Idempotent (escalated_at guards re-escalation).

## Implementation (0300)

erp_workflow_escalate_overdue() → integer (count escalated). Additive, new function, execute revoked from public/anon.

Wiring (infra, not in this migration): schedule it on pg_cron (e.g. every 15 min) — `select cron.schedule('wf-escalate','*/15 * * * *', $$select erp_workflow_escalate_overdue()$$);`

## Tests / staging validation

| Check | Result |
| --- | --- |
| Overdue task → escalate | Escalation 'user' task created for company_admin; original escalated_at set |
| Audit | erp_log_audit('escalate', 'workflow_task') row written |
| Re-run (idempotent) | No duplicate escalation task |

## Rollback / risk

Rollback: drop function (and unschedule the cron job). DORMANT until scheduled. Risk: LOW (new function, no live path touched, idempotent).

# 3 · Unified approval inbox (P3) — DESIGN

## Goal

One Approval Queue for approvers: field approvals (day-close, visit, transfers…) AND engine workflow tasks (credit, trade-spend, price-change, change-requests) in a single, mobile-first list. Retire the duplicate Approval Center; remove the in-memory 2000-row scan.

## Design

New SQL function erp_workflow_my_tasks() (SECURITY DEFINER): returns the pending engine tasks the caller can act on, pushing the company_admin/user/role/permission predicate INTO SQL (indexed) instead of the current in-memory filter — the scalability fix.

The unified queue page reads (a) the existing field-queue items and (b) erp_workflow_my_tasks(), maps both to one ApprovalItem shape, and dispatches: field types → their existing actions; engine types → decideTask.

ApprovalsTabs + /approval-center retired behind a flag (KAKO_UNIFIED_INBOX); the field queue page becomes the single surface. /approvals (workflow inbox) kept as a redirect during transition.

## Tests / rollback / risk

Tests: erp_my_tasks returns exactly actionable tasks per assignee type (unit on the SQL + a page-mapping test). Rollback: flag off restores the three-tab layout. Risk: MEDIUM (UX + a read-path change); no decision logic changes.

# 4 · Field-workflow migration plans (P2) — PLANNED

All six follow ONE pattern and stay HIGH-RISK: each is feature-flagged (default OFF), keeps its existing RPC as the OUTCOME HANDLER (engine decides who/when; the proven RPC does what), and is validated on staging before any activation. The operational FMCG flows are NOT activated until after pilot validation. The engine instance becomes the single source of truth; the legacy direct path remains for flag-off.

## Common pattern

create action  ──▶  erp_workflow_start(key, entity, record_id, {branch_id, amount})

decision (inbox) ─▶  decideTask ─▶ erp_workflow_decide ─▶ applyWorkflowOutcome(entity)

└─ handler calls the existing RPC (do the thing)

## 4.1 Day-Close Exception

| Aspect | Plan |
| --- | --- |
| Design | Definition day_close_approval / entity work_session; approver permission day.approve_close_exception; branch_scoped; flags on. Adds an explicit REJECT (today approve-only). |
| Implementation | closeDay (coverage < threshold) → erp_workflow_start with {branch_id}. Handler work_session: approve→close_status='closed'; reject→'open' (re-openable). Flag KAKO_APPROVAL_DAYCLOSE; legacy approveDayClose kept. |
| Tests | Handler unit; staging: approve closes, reject reopens, self-approval block, branch-scoped to the rep's branch. |
| Rollback | Flag off → legacy approveDayClose; delete definition. |

Risk: Medium — daily operational; flag-gated + reversible; pilot unaffected while off.

## 4.2 Out-of-Route Visit

| Aspect | Plan |
| --- | --- |
| Design | visit_compliance_approval / visit_compliance; permission visit.approve_out_of_route; branch_scoped; already approve+reject. |
| Implementation | erp_check_in_visit (off-route) → start. Handler sets status approved/rejected. Flag KAKO_APPROVAL_VISIT; legacy decideVisitCompliance kept. |
| Tests | Staging: off-route visit creates task to in-branch supervisor; approve/reject; reject-reason enforced. |
| Rollback | Flag off → legacy path; delete definition. |

Risk: Medium — high volume; flag-gated; validate inbox load with erp_my_tasks first.

## 4.3 Customer Transfer

| Aspect | Plan |
| --- | --- |
| Design | customer_transfer_approval / customer_transfer; permission customer.transfer; branch_scoped (note: cross-branch transfer may route to BOTH branches — model as 2 levels). Adds explicit reject. |
| Implementation | transferCustomer(requireApproval) → start. Handler applies the transfer on approve / marks rejected. Flag KAKO_APPROVAL_CUSTTRANSFER; legacy approveCustomerTransfer kept. |
| Tests | Staging: pending→applied on approve; reject path; SoD (requester ≠ approver). |
| Rollback | Flag off → legacy; delete definition. |

Risk: Medium — touches customer ownership; flag-gated + reversible.

## 4.4 Load Request

| Aspect | Plan |
| --- | --- |
| Design | stock_request_approval / stock_request; permission stock_request.approve; branch_scoped. |
| Implementation | createStockRequest → start. Handler calls existing erp_approve_stock_request / reject. Flag KAKO_APPROVAL_LOADREQ; legacy approve/reject kept. |
| Tests | Staging: request→approved/rejected via engine; in-branch warehouse approver. |
| Rollback | Flag off → legacy; delete definition. |

Risk: Medium — stock to van; flag-gated.

## 4.5 Van Transfer

| Aspect | Plan |
| --- | --- |
| Design | van_transfer_approval / van_transfer; permission stock.transfer.approve; threshold (auto-approve below value KEPT; above → workflow). |
| Implementation | requestVanTransfer (above threshold) → start. Handler calls erp_approve_van_transfer / erp_reject_van_transfer. Flag KAKO_APPROVAL_VANTRANSFER; auto + legacy paths kept. |
| Tests | Staging: below-threshold auto still works; above routes to engine; approve completes stock move; reject reason. |
| Rollback | Flag off → legacy; delete definition. |

Risk: Medium-High — moves stock; preserve the auto-approve threshold; staging-validate stock conservation.

## 4.6 Van Reconciliation

| Aspect | Plan |
| --- | --- |
| Design | van_reconciliation_approval / van_reconciliation; permission reconciliation.approve; threshold on variance. |
| Implementation | erp_compute_van_reconciliation (variance > threshold) → start. Handler calls erp_settle / erp_reject_van_reconciliation. Flag KAKO_APPROVAL_VANRECON; legacy kept. |
| Tests | Staging: under-variance auto-settle unchanged; over-variance routes; settle/reject via engine; audit + balance checks. |
| Rollback | Flag off → legacy; delete definition. |

Risk: Medium-High — financial variance; flag-gated; validate settlement amounts on staging.

# 5 · Sequencing & guardrails

Build order next: P3 unified inbox (so all migrated approvals have one home), then P2 one workflow at a time, lowest-risk first (Load Request, Day-Close → Visit → Customer Transfer → Van Transfer → Van Reconciliation).

Each P2 workflow: ship flagged OFF + staging-validated; activate only after pilot sign-off on the prior one.

Pilot stability: every operational flow keeps its legacy path while its flag is OFF. Nothing activates without staging validation. All steps reversible by flag.

No destructive change, production risk, or architectural conflict was encountered in this phase — branch scope and escalation are additive supersets, validated and dormant. Proceeding to P3 next.