VANTORA

Approval Architecture Convergence Program

One enterprise-grade, multi-tenant approval engine — end-to-end execution program

Target architecture · gap analysis · roadmap · risk · backward compatibility · phases · effort · blueprint · June 2026

# Executive summary

This program converges VANTORA's nine approval workflows onto ONE configurable, multi-tenant approval engine — the engine the platform already has — and retires the six hardcoded one-off approvals. The objective is a single enterprise-grade approval model that scales across FMCG, Pharmacy, Retail, Clinics and future verticals, where each tenant's governance is CONFIGURATION, not code.

Crucially, the existing Phase-2 engine is already far richer than its early migrations suggested. Inspecting the LIVE definitions revealed: per-tenant + versioned definitions with draft/publish and a visual builder; conditional, multi-step, parallel, quorum routing; permission-aware decision authorization (erp_workflow_user_can_act already honours approver_type='permission'); an authority-limit layer (approval_action + erp_within_limit + erp_role_limits); and task notifications. The convergence is therefore mostly WIRING + a few missing primitives, not a rebuild.

## What was built in this step (pilot-safe foundation)

Permission-based approver RESOLUTION (migration 0296): erp_workflow_resolve_users now fans out / notifies approver_type='permission', mirroring erp_user_has_permission exactly. approver_type can now be 'permission'.

Governance flags + enforcement (0296 + 0297): block_self_approval and require_reject_reason on a definition; the decide RPC enforces them — a faithful SUPERSET of the live function (all existing logic verbatim). Default OFF ⇒ zero behaviour change until a tenant opts in.

Inbox fix (TS): the Workflow Inbox now surfaces role- AND permission-assigned tasks (it previously hid them), mirroring the engine's authorization. This is the concrete gap that left credit-limit approvers with no UI path. Unit-tested.

Prepared (not applied): a per-tenant blueprint for Credit-Limit, Trade-Spend and Price-Change definitions.

Everything above is ADDITIVE and DORMANT: no existing workflow uses the new capabilities yet, so the live pilot is unaffected. Nothing was applied to the pilot database in this step — the migrations are prepared in the repo for the team to apply on the normal pipeline.

# 1 · Final target architecture

A single engine. A request creates a workflow INSTANCE; the engine routes it through one or more LEVELS by RULES; approvers decide in ONE inbox; the engine records audit + applies the outcome via a per-entity handler; SLAs escalate the undecided. Domain code never decides WHO or WHEN — only WHAT happens on approval.

## Resolution model (request → approver)

CAPABILITY GATE — the action always re-checks a permission server-side (unchanged security floor).

RULE MATCH — request type + conditions (amount thresholds via condition gt/lt; branch scope; segment) choose the LEVEL(s).

ASSIGNEE per level — permission-holder OR role, resolved within branch scope; named-user only as override/escalation.

GUARDS — cannot-approve-own, mandatory reject reason, quorum (N-of-M) for parallel levels, authority limits (amount).

ESCALATION — SLA timer routes undecided tasks to escalate_to (higher level / named user); status 'escalated'.

## Data model (already present, extended)

| Object | Role | Status |
| --- | --- | --- |
| erp_workflow_definitions | Per-tenant, versioned (draft/publish), builder schema, approval_action, +governance flags | Present (+0296 flags) |
| erp_workflow_steps | Levels: approver_type, condition, mode, required_approvals, sla_hours, escalate_to | Present (+'permission') |
| erp_workflow_instances | A running approval; has started_by + branch_id (branch scope ready) | Present |
| erp_workflow_tasks | Per-assignee task; decided_by/at, comment | Present |
| erp_workflow_resolve_users / _user_can_act | Resolve & authorize by user/role/company_admin/permission | Present (+permission resolve) |
| erp_within_limit / erp_role_limits | Per-role/user amount authority limits | Present |
| Outcome handlers (workflow-handlers.ts) | Apply the real change on approve/reject | Present (extend per entity) |

# 2 · Gap analysis vs current implementation

| Capability | Current | After this step | Remaining work |
| --- | --- | --- | --- |
| Permission-based approver resolution | Auth yes; fan-out/notify NO | DONE (0296) | — |
| Role-based approver resolution | Engine yes; inbox hid it | DONE (inbox fix) | — |
| Cannot-approve-own-request | Missing | DONE (flag, 0297) | Set flag per workflow |
| Mandatory reject reason | App-layer only | DONE (flag, 0297) | Set flag per workflow |
| Multi-level / sequential / parallel / quorum | Present | Present | Configure per workflow |
| Amount thresholds | condition gt/lt + authority limits | Present | Configure per workflow |
| Full audit trail | Present (erp_log_audit) | Present | — |
| Branch-scoped approvals | instances.branch_id present; resolver not scoped | Designed | P1b: branch-aware resolve |
| Escalation rules / SLA timers | Columns present; no driver | Designed | P4: scheduled escalation job |
| Unified inbox for ALL approvals | 3 surfaces (Field/Workflow/Center) | Inbox surfaces role+perm | P3: route field approvals + retire dupes |

# 3 · Migration roadmap

| Phase | Scope | Status |
| --- | --- | --- |
| P0 — Foundation | Permission resolution, governance flags+enforcement, inbox role/perm surfacing | DONE (this step, pilot-safe) |
| P1 — Priority workflows | Configure Credit-Limit (perm+threshold), Trade-Spend (perm gate), Price-Change (new) on the engine; wire actions through erp_workflow_start | Next |
| P1b — Branch scope | Branch-aware resolve_users/user_can_act using instances.branch_id | Next |
| P2 — Converge field approvals | Route Van Transfer, Load Request, Customer Transfer, Visit, Day-Close via engine; keep RPCs as outcome handlers | Post-pilot |
| P3 — Unify the inbox | One Approval Queue over engine tasks for ALL types; retire Approval Center + bespoke readers | Post-pilot |
| P4 — Escalation timers | Scheduled job drives sla_hours → escalate_to; status 'escalated'; notifications | Post-pilot |
| P5 — Tenant rule builder | Harden the existing builder for self-serve per-tenant rules + validation guardrails | Post-pilot |

# 4 · Risk assessment

| Risk | Severity | Mitigation |
| --- | --- | --- |
| Replacing the live decide RPC mid-pilot | High | 0297 is a faithful superset; guards default OFF; validate on staging in a transaction before apply; reversible |
| Dual-decision during field-approval cutover | High | Migrate one workflow at a time behind a flag; engine instance becomes the single source of truth; RPC = outcome handler |
| Tenant mis-config locks approvals (no approver resolves) | Medium | Validate-on-publish: every level must resolve ≥1 user; fallback to company_admin; 'no approver' alert |
| Inbox performance (2000-row in-memory filter) | Medium | Move actionable scoping into an indexed query before high volume (P3) |
| Permission resolve set ≠ authorize set | Medium | 0296 mirrors erp_user_has_permission exactly; covered by intent + tests |
| Escalation job double-fires | Medium | Idempotent; act only on pending+overdue; audit every escalation (P4) |
| Outcome-handler regressions | Medium | Reuse the existing, tested domain RPCs as handlers; engine only flips state + calls handler |

# 5 · Backward-compatibility plan

Additive-only schema: new columns default to legacy behaviour; new approver_type value is opt-in; no column dropped.

Faithful superset RPC: 0297 reproduces the entire live decide; only adds two flag-gated guards (default off).

Dormant capabilities: no existing definition uses permission-routing or the flags, so live pilot behaviour is identical.

One-workflow-at-a-time convergence behind feature flags; each cutover independently reversible.

Old endpoints kept as outcome handlers during P2 so no caller breaks; bespoke screens stay until P3 retires them.

Reversibility: re-applying the prior decide / dropping the new columns restores the previous engine with no data loss.

# 6 · Execution phases & 7 · Effort estimate

| Phase | Key tasks | Effort (eng-days) | Risk class |
| --- | --- | --- | --- |
| P0 Foundation | Done: 0296/0297 + inbox + tests | ~ delivered | Pilot-safe |
| P1 Priority workflows | Credit/Trade-Spend/Price-Change definitions + start wiring + outcome handlers + tests | 6-9 | Pilot-safe→Post-pilot |
| P1b Branch scope | Branch-aware resolve + tests + 1 workflow proof | 3-5 | Post-pilot |
| P2 Converge field (5 workflows) | Per workflow: start wiring, handler, queue surface, flag, validate (~2-3d each) | 12-18 | High-risk |
| P3 Unify inbox | One queue over engine tasks; retire Center + bespoke readers; perf query | 6-9 | High-risk |
| P4 Escalation/SLA | Scheduled job, escalate path, notifications, audit | 5-8 | Post-pilot |
| P5 Tenant builder hardening | Validation guardrails, self-serve UX, docs | 6-10 | Post-pilot |

Indicative total beyond P0: ~6-10 engineer-weeks, sequenced so the pilot keeps running throughout. P1 is the only near-term track; P2-P5 are a post-pilot programme.

# 8 · Approval workflow blueprint (all 9)

Target engine configuration for every major FMCG financial + operational approval. (Ready SQL for the first three is in supabase/blueprints/approval-rules.blueprint.sql.)

| Workflow | Entity | Levels & routing | Guards |
| --- | --- | --- | --- |
| Credit Limit Increase | credit_limit_request | L1 <=5k role=branch_manager · L2 >5k perm=credit.request.approve · esc→admin 24h | self-block, reject-reason |
| Trade Spend | trade_promotion | L1 perm=pricing.rule.edit (matches action) 48h | self-block, reject-reason |
| Price Change (new) | price_change | L1 perm=pricing.manage · esc→admin 24h | self-block, reject-reason |
| Customer Transfer | customer_transfer | L1 perm=customer.transfer, branch-scoped | reject-reason |
| Out-of-Route Visit | visit_compliance | L1 perm=visit.approve_out_of_route, branch-scoped | reject-reason |
| Day-Close Exception | work_session | L1 perm=day.approve_close_exception, branch-scoped | add explicit reject |
| Load Request | stock_request | L1 perm=stock_request.approve, branch-scoped | reject-reason |
| Van Transfer | van_transfer | auto < threshold · else L1 perm=stock.transfer.approve | reject-reason |
| Van Reconciliation | van_reconciliation | auto <= variance · else L1 perm=reconciliation.approve | reject-reason |

Customer Master-Data Change already runs on the engine (change-request workflow) and only needs governance flags + branch scope applied.

# 9 · Change classification (before destructive work)

## Pilot-safe (additive, dormant — done now or safe to apply now)

0296 permission resolution + approver_type='permission' + governance flag columns.

0297 governance enforcement (faithful superset; guards default off).

Inbox role/permission surfacing (TS) — no new tasks exist in the pilot, so no visible change yet.

Configuring NEW definitions for Trade-Spend / Price-Change (no current workflow to disturb).

## Post-pilot (functional change; schedule deliberately)

Re-routing Credit-Limit from company_admin to permission/role + thresholds (changes who approves).

Branch-scoped resolution (P1b) and escalation timers (P4).

Tenant rule-builder self-serve hardening (P5).

## High-risk (destructive / behaviour-changing — gated, flagged, reversible)

Converging the five hardcoded field approvals onto the engine (P2) — touches live sell/collect-adjacent flows.

Retiring the bespoke queue readers + Approval Center and moving to one inbox (P3).

Replacing the live decide RPC on the PILOT database — apply only after staging validation, in a maintenance window.

Recommendation: apply P0 + P1 (priority workflows) when ready; hold all High-risk items until after the pilot, each behind its own flag with a tested rollback. The pilot can run unchanged throughout.