VANTORA

FMCG Pilot Readiness Audit

Final — after P0 blockers, U-4 gating, Approval Queue & transfer request screens

Branch claude/fmcg-sell-collect-loop · tsc clean · 1318 tests · build green · June 2026

# Verdict

VANTORA FMCG is PILOT-READY for a controlled pilot. All six P0 blockers are fixed and validated on staging; the sensitive-write gaps (pricing, credit) are closed (U-4); separation of duties is enforced and tested; and the field-management approval workflows are now completable END-TO-END through the unified Approval Queue plus the new request screens. No functional pilot blocker remains. Two P1 SECURITY items (legacy ts_* tables, journey PII scope) are recommended to fix early in the pilot window but do not block a controlled internal pilot.

| Dimension | Score | Note |
| --- | --- | --- |
| Core sell→collect→finance loop | 9/10 | Complete & validated |
| Field-management approvals | 9/10 | End-to-end via Approval Queue + request screens |
| Tenant isolation (RLS) | 7/10 | P0 cross-tenant writes closed; 2 P1 reads remain |
| Permissions / separation of duties | 9/10 | MJ-1 + U-4 gates, tested |
| Navigation / mobile | 9/10 | 0 dead links; mobile==desktop; approver bottom tab |
| i18n / usability | 9/10 | ar+en parity test-enforced |

Overall readiness: 8.6 / 10 — GO for a controlled FMCG pilot.

# 1. Completed workflows  (end-to-end by intended role)

| Workflow | Request (UI) | Approve (UI) | Role(s) | Status |
| --- | --- | --- | --- | --- |
| Sell → collect (invoice/POS → payment) | ✓ | n/a | salesman, cashier | Complete |
| Van load: request → approve → load | ✓ /field/van-sales | ✓ /inventory/requests | salesman → whse/supervisor | Complete |
| Purchase: PO → receive → AP post | ✓ | ✓ | procurement/whse → accountant | Complete |
| Sales return: create → complete | ✓ | ✓ | cashier/salesman → mgr | Complete |
| Collections → reconciliation | ✓ | ✓ | salesman → supervisor | Complete |
| GL: voucher → post | ✓ | ✓ accountant | accountant | Complete |
| Day-close exception → approve | ✓ field screen | ✓ Approval Queue | salesman → supervisor | Complete |
| Out-of-route visit → approve/reject | auto-logged | ✓ Approval Queue | salesman → supervisor | Complete |
| Customer transfer → approve | ✓ /customers/transfer (NEW) | ✓ Approval Queue | mgr → mgr | Complete |
| Van transfer → approve/reject | ✓ /inventory/van-transfer (NEW) | ✓ Approval Queue | rep → supervisor | Complete |

All ten core FMCG workflows are now completable end-to-end in the UI by the intended role.

# 2. Remaining gaps  (non-blocking)

| # | Gap | Severity | Recommendation |
| --- | --- | --- | --- |
| G1 | Legacy ts_* tables: open RLS + plaintext password (MJ-4) | Major (security) | Drop/scope before EXTERNAL exposure; safe to monitor in a controlled internal pilot |
| G2 | Journey PII/GPS cross-tenant read via SECURITY DEFINER (MJ-5) | Major (security) | Scope by tenant early in the pilot window |
| G3 | Trade-spend promo CREATION has no screen (approve/cancel exist) | Minor | trade_spend is flag-gated/foundation; add a create screen if enabling promotions |
| G4 | Electrical section has no module gate (MN-2) | Minor | Not relevant to FMCG pilot; fix in P1 |
| G5 | Some admin actions leak raw DB errors (MN-1) | Minor | Route through friendlyDbError (P2) |
| G6 | Customer transfer = approve-only (no reject action) | Minor | By design today; add reject action if needed (would be new backend) |
| G7 | Company-admin user/permission model (M-2) | Minor | Keep boundary; optional 'Staff'→'Users & Roles' label |

# 3. Pilot blockers

FUNCTIONAL BLOCKERS: NONE. All six P0 blockers (medicine catalog FK, invoice numbering, cross-tenant RBAC ×2, van numbering, collection idempotency) are fixed and validated on staging; the financial/stock separation-of-duties gap (MJ-1) and the price/credit gaps (U-4) are closed and tested.

SECURITY (gate before EXTERNAL/multi-customer exposure, not a controlled-pilot blocker): G1 (ts_* legacy tables) and G2 (journey PII scope). Recommend fixing in the first pilot iteration.

# 4. Recommended pilot roles

| Pilot role | Code role | Why |
| --- | --- | --- |
| Company Admin | admin | Tenant setup, staff onboarding, oversight |
| Branch Manager | branch_manager | Branch ops, approvals, purchasing |
| Supervisor | supervisor | Field approvals (day-close, visit, transfers) via Approval Queue |
| Salesman / Van rep | salesman | Sell, collect, request load/transfer, day close (Cash Van ≡ salesman) |
| Accountant | accountant | Collections, GL posting, supplier payments, reports |
| Warehouse | warehouse_keeper | Stock adjust/transfer/count, approve loads, receive POs |

Note: 'Cash Van' is the salesman role (verified — not a separate role in code or DB). Viewer can be added as a read-only observer.

# 5. Recommended pilot test scenarios

S1 — Sell & collect: salesman creates an invoice (price honored), issues it, records a payment; double-click the collection to confirm NO duplicate (BL-6).

S2 — Invoice numbering: create invoices on a previously-failing branch; confirm sequential, no 'duplicate code' (BL-2).

S3 — Medicine catalog: platform owner refreshes the drug list on a pharmacy with linked products; confirm success, links intact (BL-1).

S4 — Day-close approval: salesman closes a day below coverage → supervisor approves it from the Approval Queue (mobile).

S5 — Out-of-route visit: rep logs an out-of-route visit → supervisor approves/rejects with a comment in the queue.

S6 — Customer transfer: manager submits /customers/transfer → it appears pending in the queue → another manager approves.

S7 — Van transfer: rep submits /inventory/van-transfer (from/to + lines) → supervisor approves/rejects in the queue.

S8 — Separation of duties: a Viewer attempts to issue an invoice / post a voucher / change a price or credit limit — all correctly BLOCKED (MJ-1 + U-4).

S9 — Mobile: a supervisor uses ONLY the phone — bottom-nav Approvals tab → approve a day-close + a transfer end-to-end.

S10 — Tenant isolation: a user in Tenant A cannot see Tenant B's customers/invoices/approvals (RLS).

S11 — Arabic/English: switch locale; verify the queue, transfer forms, and approvals render correctly RTL/LTR.

# 6. Overall readiness score

8.6 / 10 — GO for a controlled FMCG pilot.

Functionally complete: all ten core workflows are end-to-end; the field-management approval loop is fully exposed and mobile-accessible.

Protected: P0 blockers fixed, separation of duties + price/credit gates enforced and regression-tested.

Caveat to lift before broad/external rollout: the two P1 security items (G1 ts_* tables, G2 journey PII) — schedule in the first pilot iteration.

Recommendation: proceed with the controlled FMCG pilot using the six roles above and scenarios S1–S11. Track feedback with the existing pilot templates; fix G1/G2 early. No new feature work is required to start the pilot.