VANTORA

Multi-UoM — U1 & U2 Foundation

Shared company-wide engine + transaction-level UoM capture — additive, reversible, flagged

No sell/buy/returns/reporting wiring (U3-U6 not started) · base-unit invariant preserved · June 2026

# Summary

U1 (Master & Factors) and U2 (Transaction Capture) are delivered as the additive, reversible, flag-gated foundation for company-wide Multi-UoM. The pharmacy multi-UoM engine is now promoted to a shared company-wide capability, FMCG products can hold Case/Inner/Piece hierarchies, and every transaction line can record which UoM was used — WITHOUT changing the base-unit inventory invariant and WITHOUT wiring any sell or buy flow (U3-U6 deliberately not started).

Nothing is activated: the company-wide flag platform.multi_uom is OFF for the pilot, the new line columns are nullable and dormant, and no transaction reads them yet. Current pilot behaviour is unchanged.

# U1 — Master & Factors (promote the engine company-wide)

## What shipped

Company-wide feature flag platform.multi_uom (platform pack, 'inventory' domain) added to the feature catalog with ar/en labels — the vertical-agnostic twin of pharmacy.multi_unit_support. The engine now turns on for FMCG / distribution / any pack, not just pharmacy.

multiUomEnabled(flags) helper (src/lib/erp/uom.ts): true when platform.multi_uom OR the legacy pharmacy.multi_unit_support is on — so pharmacy keeps working unchanged and FMCG gains the same capability.

The engine core (uom.ts / uom-server.ts / uom-rules.ts) was already pure + platform-wide, and the management screen /settings/uom is gated by the generic uom.manage permission — so the master-data surface is already company-wide.

FMCG products prepared: example Case/Inner/Piece hierarchies seeded on pilot products (Inner ×6, Carton ×24, base Piece) to validate end-to-end.

## Validation (staging, real data)

| Check | Result |
| --- | --- |
| erp_uom_to_base(carton, 2) | 48 base (2 × 24) |
| erp_uom_to_base(inner, 3) | 18 base (3 × 6) |
| erp_uom_to_base(piece, 5) | 5 base (factor 1) |
| erp_uom_to_base(unknown unit, 2) | 2 (safe factor-1 fallback) |
| erp_resolve_price(carton) fallback | 672 = base 28 × 24 (UoM-aware price works) |
| multiUomEnabled (unit tests) | off by default; on via platform.multi_uom or pharmacy flag |

# U2 — Transaction Capture (additive line columns)

## What shipped

Migration 0304 adds three NULLABLE columns to the seven transaction line tables (invoice, PO, sales order, stock movement, van transfer, sales return, purchase return): entered_uom, entered_qty, uom_factor.

The existing quantity / received_qty columns REMAIN the BASE quantity — so all stock, finance and reporting logic is unchanged. NULL entered_uom = base unit (legacy), so existing rows and single-UoM tenants are unaffected.

Shared capture helper lineUomFields(units, enteredUom, enteredQty) (src/lib/erp/uom-capture.ts): returns the snapshot columns + the BASE qty (baseQty = enteredQty × factor). Pure + unit-tested; DORMANT until U3/U4 adopt it.

## Validation

| Check | Result |
| --- | --- |
| 3 UoM columns added to all 7 line tables | Confirmed via information_schema |
| lineUomFields(carton, 2) on a 24-factor product | {entered_uom:carton, entered_qty:2, uom_factor:24, baseQty:48} |
| lineUomFields(base / empty / unknown) | base passthrough (snapshot null, baseQty = entered) |
| Full suite / build | 1358 tests passed · build green · tsc clean |

# Rollback

U1 flag: remove the platform.multi_uom catalog entry + helper; pharmacy path untouched. Seeded product UoMs are deletable (additive demo data).

U2 columns: drop entered_uom / entered_qty / uom_factor from the seven tables. No data is transformed; quantity was never changed.

Everything is reversible with zero impact on the base-unit invariant or existing transactions.

# Pilot impact

None functionally. platform.multi_uom is OFF, the line columns are dormant, and no transaction reads or writes them. The only pilot-data change is additive + inert: three demo products now carry example Carton/Inner/Piece UoMs (visible only in /settings/uom), seeded to validate the engine. Documented per the recoverability guardrail.

# Scope honored / next

Delivered: U1 (master + factors + company-wide promotion) and U2 (transaction capture). Reviewed-ready.

NOT started (as instructed): U3 Sell Path, U4 Buy Path, U5 Returns/Transfers, U6 Reporting.

The foundation is in place: when you approve, U3 wires van-sell/POS to lineUomFields + the UoM-aware price (flagged, staging-validated) — no schema churn needed, just adoption of the dormant helper + columns.