# VANTORA — Constitution Completeness Report

Method. Scores the current repository against the VANTORA Constitution v1 (the

authority). Each area is 0–100% = "how much of the Constitution's intent for that OS exists in

the repo today," derived from VANTORA_MASTER_AUDIT.md, IMPLEMENTATION_BACKLOG.md,

SCREEN_ARCHITECTURE.md, and DATABASE_BLUEPRINT.md. Scores are assessments, not measured

guarantees. This compares; it does not redesign.

# Area Scores

| # | Area (Constitution) | Score | Status | Basis |
| --- | --- | --- | --- | --- |
| 1 | Platform (Art. 13) | 70% | PARTIAL | companies/plans/modules/roles/feature-flags exist; subscription metering + marketplace control thin |
| 2 | Security (Art. 14) | 70% | PARTIAL | auth/authz/RLS strong; MFA/SSO/device/session-dashboard missing |
| 3 | Master Data (Art. 15) | 75% | PARTIAL | customer/product/supplier/warehouse strong; employee/asset/vehicle masters missing |
| 4 | Workflow (Art. 32) | 40% | PARTIAL | 3 entity handlers + approval inbox; no builder/rule/SLA/escalation engine |
| 5 | Analytics (Art. 33) | 35% | PARTIAL | per-module report screens; no KPI/report builder, forecast, registry |
| 6 | SmartSync (Art. 34) | 85% | EXISTS (flag-off) | engine/reconcile/impersonation/console built + branch-validated; prod cutover + blob outbox pending |
| 7 | CRM (Art. 22) | 70% | PARTIAL | customer 360/activities/credit; leads/opportunities/health-engine missing |
| 8 | Commercial (Art. 23) | 80% | EXISTS | orders/invoices/returns/pricing/POS; quotations + trade-spend UI thin |
| 9 | Inventory (Art. 24) | 82% | EXISTS | stock/movements/counts/transfers/expiry/van; bins + uniform lot/serial gaps |
| 10 | Finance (Art. 25) | 60% | PARTIAL | auto journal/AR/aging strong; manual GL/statements/period-close/banking/budgets missing |
| 11 | HR (Art. 26) | 10% | MISSING | only profiles + user-branches; no HR module/tables |
| 12 | Procurement (Art. 27) | 55% | PARTIAL | PO/receiving/returns/suppliers; PR/RFQ/vendor-eval/contracts missing |
| 13 | Asset & Fleet (Art. 28) | 5% | MISSING | no asset/vehicle tables or module |
| 14 | Service (Art. 29) | 15% | MISSING | generic ticket/SLA/KB absent (vertical tickets only) |
| 15 | Projects (Art. 30) | 5% | MISSING | none |
| 16 | Documents (Art. 18) | 30% | PARTIAL | attachments only; no versioning/OCR/workflow/dashboard |
| 17 | Governance (Art. 31) | 10% | MISSING | audit primitives only; no policy/risk/internal-audit |
| 18 | Marketplace (Art. 37) | 20% | PARTIAL | entitlement plumbing; no install/publish lifecycle |
| 19 | AI (Art. 36) | 25% | PARTIAL | copilot next-best-actions; no forecast/recommendation/governance engines |
| 20 | Integrations (Art. 35) | 80% | EXISTS | 6 connectors + cron + webhooks + API keys + /api/v1; event monitor/replay thin |

## Supporting backbone (not in the 20 but Constitution-mandated)

Notification OS 35% · Search OS 10% · Backup/Recovery 55% · Localization 55% ·

Developer/Extension 40% · Event Bus (Art. 43) 5%.

# Overall Platform Score

≈ 58% against the full Constitution v1 _(assessment)_.

Weighting note: the Constitution is deliberately expansive (≈30 operating systems + 20

industry packs). The repo is strong on the operational core (Commercial 80 / Inventory 82 /

Integrations 80 / Master Data 75 / SmartSync 85) and 8 working verticals, but **light on the

enterprise breadth** (HR, Asset/Fleet, Service, Projects, Governance, Analytics/Workflow engines).

Core-only score (Platform, Security, Master Data, Commercial, Inventory, Finance, SmartSync,

Integrations, the working verticals): ≈ 75% — i.e., the part you can sell today is solid;

the full-platform vision is ~58% realized.

# Top 10 CRITICAL Gaps (P0 — block confident core GA / Constitution compliance)

Finance OS depth — manual GL entry, period close, P&L/BS/CF statements (Art. 25; GL is post-facto only).

Workflow OS engine + builder — generic trigger/condition/action/SLA/escalation (Art. 32; only 3 hardcoded handlers → borderline Art. 03 "no hardcoded workflows").

Analytics OS unified engine — KPI/report/dashboard/forecast registry (Art. 33; reporting is per-module → Art. 33 "no isolated reporting").

SmartSync production cutover — flag on + migrations 0001–0005 + real-browser & multi-process soak (Art. 34).

Audit consolidation — single canonical audit table; guarantee coverage on all financial mutations (Art. 41/03).

Event bus — domain events feeding workflow/analytics/AI/integration (Art. 43; currently none).

Notification OS — multi-channel + templates + queue + delivery (Art. 16; in-app only → Art. 03 "no hardcoded emails").

Role Designer + full Role×Screen×Action×Scope matrix (Art. 39; partial).

Master Data: Employee/Asset/Vehicle entities — prerequisites for HR/Asset OS (Art. 15).

Security hardening — MFA, sessions/devices, auth rate-limiting (Art. 14).

# Top 10 IMPORTANT Gaps (P1)

HR & People OS (Art. 26) — full module + tables.

Asset & Fleet OS (Art. 28) — full module + tables.

Procurement — PR → RFQ → comparison → vendor evaluation → contracts (Art. 27).

SmartSync offline binary/photo outbox + reconcile handlers for visits/surveys (Art. 34).

CRM leads/opportunities + health-score engine (Art. 22).

Commercial quotations + trade-spend console (Art. 23; verify ts_*).

Document OS versioning/workflow atop attachments (Art. 18).

Integration event monitor + replay (Art. 35).

Localization: ZATCA + multi-currency/exchange (Art. 20).

Universal Screen Standard shell (timeline/comments/AI-insights tabs) (Art. 08).

# Top 10 NICE-TO-HAVE Improvements (P2/P3)

Search OS — permission-aware global search (Art. 17).

Service OS — generic tickets/SLA/KB (Art. 29).

Projects OS (Art. 30).

Governance & Compliance OS (Art. 31).

AI OS — forecast/recommendation/governance engines (Art. 36).

Marketplace OS — install/publish lifecycle (Art. 37).

Developer OS — SDK + portal + extension review (Art. 21).

Finish/shelve hotel, salon, electrical; build workshop (Book 8).

Backup restore console + DR metrics (Art. 19).

Cleanups: consolidate duplicate *_targets + audit tables; rename KAKO_*→VANTORA_* flags; remove fmcgw1.ts legacy; cut a GA version off 0.1.0-beta.1.

# Constitution-Compliance Flags (explicit "violations" to remediate)

These are places where the current repo conflicts with a Constitution rule (Art. 03/06):

"No hardcoded workflows" — workflow handlers are code, not config (Workflow OS gap). → P0.

"No isolated reporting logic per OS" — analytics live per module. → P0.

"No hardcoded emails inside modules" — verify notification senders route through a templated engine. → P1.

Reserved-vs-built naming — flags are KAKO_*; Constitution brand is VANTORA. Cosmetic, not architectural. → P3.

Two audit-log tables — single-source-of-truth principle. → P0 (debt).

Everything above is a comparison of the repository to the Constitution. The Constitution

remains the authority and is unchanged. Execution order follows the P0→P3 rollup in

IMPLEMENTATION_BACKLOG.md §6.