# VANTORA — Implementation Backlog

Method. The VANTORA Constitution v1 is the source of truth. This backlog classifies the

current repository (kako-fmcg, audited via VANTORA_MASTER_AUDIT.md) against it as

EXISTS / PARTIAL / MISSING. Evidence cites real files/tables/RPCs. Status legend is the

repository's state, not the Constitution's intent. Priorities follow the Constitution's

Article 46 ordering, adjusted to current gaps. This is an execution plan, not a redesign.

Legend: EXISTS = implemented & in use · PARTIAL = present but incomplete vs Constitution ·

MISSING = not in the repo. Priorities: P0 blocks core GA · P1 near-term · P2

later · P3 future/reserved.

# 1. BACKBONE (Book 3 / Book 5)

## Platform OS — Art. 13

Current Status: PARTIAL

Evidence: platform/ module (companies 13 actions, plans 7, billing 4, roles 6, staff 4); erp_companies, erp_plans, erp_plan_modules, erp_company_modules, erp_business_type_modules; feature-flag helpers src/lib/sync/flag.ts; multi-edition src/lib/edition/.

Gap: No self-serve subscription lifecycle/metering UI; marketplace control absent; feature-flag engine is env-based, not the Constitution's per-company pilot/rollout engine.

Priority: P1 · Dependencies: Security OS, Billing, Marketplace OS · Next action: build a company-scoped feature-flag/rollout table + screen; formalize subscription/metering on erp_plans.

## Security OS — Art. 14

Current Status: PARTIAL

Evidence: getUserContext/guards.ts/permissions.ts; RLS on 121+ tables; helpers erp_user_company_id, erp_has_branch_access, erp_is_super_admin; impersonation hardening src/lib/sync/server/impersonate.ts (this PR).

Gap: MFA, SSO/AD/Azure, device governance, session-security dashboard, brute-force/rate-limit on auth — _Unverified/likely missing_.

Priority: P1 · Dependencies: Platform OS, Audit · Next action: add MFA + session/device tables + security dashboard; auth rate-limit review.

## Master Data OS — Art. 15

Current Status: PARTIAL

Evidence: erp_customers(+lookups/attributes/opening_balances), erp_products_catalog(+categories/uoms), erp_suppliers, erp_warehouses; import engine src/lib/erp/import-*.ts; custom fields src/lib/erp/custom-fields*.ts; numbering erp_next_number.

Gap: Employee, Asset, Vehicle masters MISSING (no erp_employees/erp_assets/erp_vehicles); Data Quality Engine (dedupe/health score) not surfaced.

Priority: P0 (customer/product/supplier) EXISTS; employee/asset/vehicle P1 · Dependencies: Platform, Security · Next action: add Employee/Asset/Vehicle master entities before HR/Asset OS.

## Workflow OS — Art. 32

Current Status: PARTIAL

Evidence: src/lib/erp/workflow-handlers.ts, settings/workflows/**, erp_workflow_instances, approvals/approval-center modules.

Gap: Only ~3 entity handlers (customer onboarding/change/credit); no visual workflow builder, rule/SLA/escalation engine, workflow marketplace.

Priority: P0 (Constitution Art. 46) · Dependencies: Platform, Notification, Analytics · Next action: build generic trigger→condition→action engine + builder UI + SLA/escalation tables.

## Analytics OS — Art. 33

Current Status: PARTIAL

Evidence: per-entity report screens (reports, distribution/*, fashion/analytics, clinic/reports); Recharts.

Gap: No unified KPI engine, report builder, forecast engine, or dashboard registry; analytics logic is per-module.

Priority: P0 · Dependencies: all OS · Next action: introduce a KPI/report registry + builder; route module metrics through it.

## SmartSync — Art. 34

Current Status: EXISTS (flag-gated, validated; not yet in prod)

Evidence: src/lib/sync/** (engine, outbox, reconcile, reconcile-deps, impersonate); routes /api/sync/*; operator console settings/sync; proposed migrations 0001–0005; branch-validated this session.

Gap: Real-browser pass with flag on; prod migration apply; offline binary/photo outbox; reconcile handlers for visits/surveys (orders+customers done).

Priority: P0 (to enable) · Dependencies: Security, Platform, Master Data · Next action: run PILOT_CUTOVER_CHECKLIST.md; build blob outbox.

## Notification OS — Art. 16

Current Status: PARTIAL

Evidence: erp_notifications, notifications module (2 actions).

Gap: No multi-channel engine (SMS/WhatsApp/email/push), templates, queue, delivery reports.

Priority: P1 · Dependencies: Workflow, Security · Next action: add channel adapters + template/queue tables + delivery tracking.

## Search OS — Art. 17

Current Status: MISSING (per-module search only)

Evidence: list screens have local search/filter; no global search service found.

Gap: Permission-aware global search + index governance.

Priority: P2 · Dependencies: Security, Master Data, Document · Next action: add a global search index respecting RLS.

## Document Management OS — Art. 18

Current Status: PARTIAL

Evidence: erp_attachments, src/lib/erp/attachments.ts, components/shared/attachments.tsx.

Gap: No versioning, document workflow, OCR, expiry tracking, document dashboard.

Priority: P2 · Dependencies: Security, Workflow, Search · Next action: extend attachments into a versioned Document OS.

## Backup & Recovery OS — Art. 19

Current Status: PARTIAL

Evidence: erp_backups, settings/backup (6 actions), scripts/backup.sh/restore.sh, .github/workflows/backup.yml, offline scripts/offline/{backup,restore,rollback}.mjs.

Gap: Point-in-time/config restore UX, DR (RTO/RPO) dashboard, restore-test compliance.

Priority: P2 · Dependencies: Platform, Security, Document, SmartSync · Next action: add restore console + DR metrics.

## Localization OS — Art. 20

Current Status: PARTIAL

Evidence: 61 i18n modules (ar/en, RTL), EGP currency, ETA plumbing src/lib/eta/**, settings/einvoice.

Gap: ZATCA, multi-currency/exchange, country packs beyond Egypt, multi-tax engine config UI.

Priority: P2 · Dependencies: Finance, Integration, Platform · Next action: generalize tax engine + add currency/exchange.

## Developer & Extension OS — Art. 21

Current Status: PARTIAL

Evidence: /api/v1/[entity] (API keys vtk_live_, scopes, rate limit), erp_api_keys, settings/integrations/api-keys, webhooks erp_webhooks.

Gap: SDK, developer portal, extension review/publish flow, GraphQL.

Priority: P3 · Dependencies: Security, Integration, Marketplace · Next action: developer portal + webhook subscriptions UI.

# 2. BUSINESS OPERATING SYSTEMS (Book 6)

## CRM OS — Art. 22

Status: EXISTS (PARTIAL vs Constitution) · Evidence: customers module (360, statements, credit requests; 8 actions), erp_customers, erp_customer_change_requests. · Gap: leads/opportunities, health-score engine, contact roles depth, segmentation UI. · Priority: P1 · Dependencies: Master Data, Workflow, Analytics, SmartSync · Next: add lead/opportunity + health-score model.

## Commercial OS — Art. 23

Status: EXISTS · Evidence: sales (invoices/orders/returns/pricing/POS/settlement), wholesale, market, fmcg (pricing/targets/returns); erp_invoices/_lines/_payments/erp_sales_orders/erp_sales_returns; trade-spend ts_*. · Gap: quotations, unified trade-spend UI (ts_* usage _Unverified_), promotion engine depth. · Priority: P1 · Dependencies: CRM, Finance, Inventory · Next: quotations + trade-spend console.

## Inventory OS — Art. 24

Status: EXISTS · Evidence: inventory (10 screens), erp_inventory_stock, erp_stock_movements, counts/transfers/adjustments/van-reconciliation; fashion variants. · Gap: bin locations, lot/serial uniform across non-fashion, replenishment automation. · Priority: P2 · Dependencies: Master Data, Commercial, Procurement, Finance · Next: replenishment rules + lot/serial generalization.

## Finance OS — Art. 25

Status: PARTIAL · Evidence: accounting (journal/vouchers/aging/chart/reports), erp_journal_entries/_lines, erp_chart_of_accounts, erp_fiscal_periods; auto journal triggers; erp_void_invoice. · Gap: manual GL entry, period close UX, financial statements engine (P&L/BS/CF), budgeting, AP depth, bank reconciliation. · Priority: P0 · Dependencies: Commercial, Procurement, Inventory, Analytics, Localization · Next: build manual journal + statements + period close.

## HR & People OS — Art. 26

Status: MISSING · Evidence: only erp_profiles + erp_user_branches; no erp_employees/attendance/payroll tables or HR module. · Gap: entire OS (Employee 360, attendance, leave, payroll, performance, recruitment, training). · Priority: P1 · Dependencies: Master Data (Employee), Workflow, Finance, Asset, Analytics · Next: Employee master → attendance → payroll.

## Procurement OS — Art. 27

Status: PARTIAL · Evidence: purchases (orders/returns), erp_purchase_orders/_lines, erp_goods_receipts, erp_supplier_payments, suppliers. · Gap: purchase requests, RFQ/quote comparison, vendor evaluation, contracts, 3-way match. · Priority: P1 · Dependencies: Master Data, Inventory, Finance, Workflow · Next: PR→RFQ→comparison flow.

## Asset & Fleet OS — Art. 28

Status: MISSING · Evidence: none (no erp_assets/erp_vehicles/maintenance tables). · Gap: entire OS. · Priority: P1 · Dependencies: HR, Finance, Procurement, Workflow · Next: Asset/Vehicle master + assignment + maintenance.

## Service OS — Art. 29

Status: MISSING (generic) · Evidence: no generic ticket/case system; vertical "tickets" exist in salon/laundry only. · Gap: tickets, SLA, escalation, knowledge base. · Priority: P2 · Dependencies: CRM, Workflow, Notification, Analytics · Next: generic ticket/SLA engine.

## Projects OS — Art. 30

Status: MISSING · Evidence: none. · Gap: entire OS. · Priority: P2 · Dependencies: HR, Finance, Asset, Workflow · Next: projects/tasks/milestones/timesheets.

## Governance & Compliance OS — Art. 31

Status: MISSING (audit primitives only) · Evidence: erp_audit_logs/public.audit_logs; no policy/risk/internal-audit module. · Gap: policy/risk register, internal audit, compliance dashboards. · Priority: P2 · Dependencies: Document, Workflow, Security, Analytics · Next: risk register + policy center.

# 3. ENTERPRISE OPERATING SYSTEMS (Book 7)

## Integration OS — Art. 35

Status: EXISTS · Evidence: src/lib/erp/connectors/ (generic_rest, csv_sftp, dynamics_bc, sap_s4, odoo, netsuite), /api/internal/sync-tick, erp_sync_jobs/erp_sync_runs, erp_integrations, erp_webhooks. · Gap: event-bus pattern, connector health dashboard depth, replay UI. · Priority: P2 · Dependencies: Security, Platform, Notification, Analytics · Next:** event monitor + replay console.

## AI OS — Art. 36

Status: PARTIAL · Evidence: copilot module (9 actions), erp_copilot_queries, next-best-actions feeding attention/approval-center; platform/copilot-analytics. · Gap: forecast/recommendation engines, explainability/audit, AI governance screen. · Priority: P3 · Dependencies: Analytics, Security, Master Data, Workflow · Next: formalize AI insight registry + governance.

## Marketplace OS — Art. 37

Status: PARTIAL · Evidence: entitlement plumbing (erp_plan_modules/erp_company_modules), settings/marketplace. · Gap: install/configure/upgrade lifecycle, publisher console, dependency rules. · Priority: P3 · Dependencies: Platform, Security, Billing, Developer OS · Next: package manifest + install lifecycle.

# 4. INDUSTRY PACKS (Book 8)

| Pack | Status | Evidence | Gap | Priority |
| --- | --- | --- | --- | --- |
| FMCG Distribution | EXISTS | field, distribution(15), fmcg(22 actions), visits/GPS/van/MSL/grading | aggregated BI; offline photos | P0 (flagship) |
| Wholesale | EXISTS | wholesale (tiers/prices/order) | — | P0 |
| Retail POS | EXISTS | market/pos | shift/cash-up, loyalty | P0 |
| Fashion | EXISTS | fashion (variants/installments/cashbox) | — | P1 |
| Pharmacy | EXISTS | pharmacy/dispense | insurance/Rx pricing | P1 |
| Clinic | EXISTS | clinic (patients/appointments/visits) | billing/insurance | P1 |
| Restaurant | EXISTS | restaurant (tables/kitchen/orders) | split payments _(Unverified)_ | P1 |
| Laundry | EXISTS | laundry (orders/services) | logistics | P2 |
| Hotel | PARTIAL | hotel (rooms/bookings) | billing/checkout/housekeeping | P2 |
| Salon | PARTIAL | salon (appointments/tickets) | payments flow | P2 |
| Electrical/RMA | PARTIAL | electrical (rma/serials/warranties) | order/invoice integration | P2 |
| Workshop | MISSING | — | entire pack | P2 |
| Manufacturing/Construction/Facility/RealEstate/Education/Logistics/Gym/CarRental/Government/NGO | MISSING | — | reserved packs | P3 |

# 5. CROSS-CUTTING (Book 9 / Book 10)

Permission model — EXISTS/PARTIAL: ~76 permissions, 20 roles, plan→module gating, RLS scopes (permissions.ts, guards.ts). Gap: Constitution's full Role × Screen × Action × Scope matrix + Role Designer UI with field/record access + "preview as role". P1.

Screens — PARTIAL: core screens follow header/list/profile patterns but not uniformly the Universal Screen Standard (timeline/AI-insights/comments tabs). P2. (See SCREEN_ARCHITECTURE.md.)

Database — PARTIAL: ~157 tables; mandatory-field standard mostly followed; two audit-log tables (debt); missing employee/asset/vehicle/project/ticket tables. P0/P1. (See DATABASE_BLUEPRINT.md.)

API — PARTIAL: small REST surface + server actions; versioning/owner/rate-limit declared only on /api/v1. Gap: API governance metadata across actions. P2.

Events — MISSING: no platform event bus (Art. 43); actions call effects directly. P1 (prerequisite for Workflow/Analytics/AI/Integration maturity).

Universal Engines (Art. 12) — MIXED: Import/Export/Numbering/Attachment EXISTS; Approval/Workflow/Notification/Audit PARTIAL; Search/AI/Timeline/Reporting PARTIAL/MISSING.

# 6. PRIORITY ROLLUP

P0 (blocks core GA): Finance OS (manual GL/statements/period-close) · Workflow OS engine+builder · Analytics OS unified engine · SmartSync prod cutover · audit-log consolidation.

P1: HR/People OS · Procurement (RFQ/vendor) · Asset & Fleet OS · Master Data employee/asset/vehicle · Event bus · Notification OS · Role Designer · Security (MFA/sessions).

P2: Service OS · Document OS · Governance OS · Projects OS · Search OS · Localization (ZATCA/multi-currency) · Backup/restore UX · finish hotel/salon/electrical · Integration event monitor.

P3: AI OS · Marketplace OS · Developer OS/SDK · reserved industry packs · reserved architecture (WMS/TMS/Manufacturing/E-Com/IoT/DW/ML/White-label).