Customer Workbench Governance — Completion Review

FMCG Van-Sales · Pilot, Reference Tenant & Certification Package

Generated 2026-06-10 · PR #311

# Customer Workbench Governance — Completion Review

Branch: claude/pilot-ux · PR: #319 · Date: 2026-06-19 · Status: Governance workstream (G1–G7 + G6b + visibility) complete, validated, pushed.

The Customer Workbench governance & visibility enhancements are delivered, reuse-first, one validated commit per phase. No permission-model, RLS, or workflow change; one additive, backward-compatible schema migration (the request access level).

## What shipped

| Phase | Outcome | Commit |
| --- | --- | --- |
| G1 | Read-only Commercial + Territory context on Overview (credit limit · terms · salesman · supervisor · route · region · area · visit day) | df01283 / 67f1cda |
| G2 | Last Activity summary (last visit · order · invoice · collection · return; order from erp_sales_orders) | 7317ca4 |
| G3 | Customer Health band + score (Healthy ≥80 / At-Risk 60–79 / Inactive 30–59 / Critical <30), separate from master status | f6f2a00 |
| G4 | Transfer history (prev→new salesman/route/region + reason · date · status) | e1c9b99 |
| G5 | Structured audit envelope (field/changes old→new · role · reason · requestRef) across direct edits + requests | 2135ee2 |
| G6 | "Request Change" as a first-class, UI-configurable field-access level (additive migration 0348) | 0639824 |
| G7 | End-to-end Request Change lifecycle: View → Request Change → Approve → Apply → Audit | fbc64df |
| G6b | Opt-in "Use Recommended Baseline" template (never auto-applied; overrides win) | e5f0866 |
| Visibility | Pending change requests shown read-only in Customer 360 (fields · status · requester · date) | e5f0866 |

## Governance model — final state

5 levels: Hidden · View · Request Change · Edit · Approve (Approve = workflow capability).

Configurable per company × role × field via the existing Field Governance UI (erp_field_access); the recommended baseline is an opt-in one-click template, and company overrides are the final authority.

Admin-lockout preserved (admins never below Edit on protected fields).

Audit: every direct Edit, Request submission, and Approve/Reject + Apply emits the structured envelope.

## Lifecycle (operational)

View (read-only)  →  Request Change (Profile panel → erp_customer_change_requests)
   →  Approve (Approvals queue + workflow)  →  Apply (handler writes the change)
   →  Audit (structured envelope at submit + decision/apply)

Pending requests are visible read-only in the workbench (transparency, not a second approval screen).

## Validation

| Check | Result |
| --- | --- |
| tsc --noEmit | clean (every phase) |
| vitest run | 1616 passed / 192 skipped (+ new helper tests across G3/G5/G6) |
| next build | success (every phase) |
| Schema | one additive, backward-compatible migration (0348 — request enum); no backfill |
| Constraints | no permission-model / RLS / workflow change |

## Deferred / recorded (document-only)

G8 — country-aware Structured Address (design-only).

Role Builder & Permission Studio — future platform capability on the governance model.

Request-level attachments (proof docs in object storage, references in DB — no perf impact).

Pricing governance — separate workstream (per-customer price lists not modelled).

Coverage & Journey-Plan engine — visit frequency, coverage status, JP adherence, route optimization/balancing.

Customer Planning & Targeting — separate planning workstream.

## Recommended next workstream

With governance + visibility complete, the natural next major workstream is the Coverage & Journey-Plan engine (it owns visit frequency / coverage status that the workbench already reads), or the Pricing-governance workstream (prerequisite for surfacing per-customer pricing). Both are scoped and parked; either can start with the standard audit-first methodology on approval.