VANTORA — First Distributor Go-Live Plan

FMCG Van-Sales · Pilot, Reference Tenant & Certification Package

Generated 2026-06-10 · PR #311

# VANTORA — First Distributor Go-Live Plan (promote vantora-staging to production)

Decision: vantora-staging (Supabase rsjvgehvastmawzwnqcs, eu-west-1) becomes the production

environment for the first FMCG distributor pilot. `kako-fmcg` is not rebuilt and not touched.

Date: 2026-06-10.

Foundation already in place (validated): full repo schema (270 erp tables, all FMCG RPCs, tenant-scoped

numbering 0268), the refined FMCG role model (seeded by default), and the sell→collect→return→reconcile

loop. This plan turns that proven environment into a live pilot for one real distributor.

Execution order: 1 → 5. Each step has an owner, a concrete action, and a "done when" check.

Steps that mutate data are reversible via PITR (enabled in step 5.1 before any destructive step).

## 0. Pre-flight (do first)

| # | Action | Done when |
| --- | --- | --- |
| 0.1 | Enable PITR / on-demand backup on rsjvgehvastmawzwnqcs (Dashboard → Database → Backups) and confirm restorable. | A restore point exists before the demo wipe in step 1. |
| 0.2 | Freeze the project as prod: rename to vantora-prod (optional), tag the org/project, restrict dashboard access to admins. | Only the pilot admins can reach the project. |
| 0.3 | Snapshot the current demo state (counts) for the record. | erp_companies/auth.users counts captured. |

## 1. Demo data cleanup

Goal: remove all demo/test tenants and identities so production starts with zero business data but the

schema, seed roles, and global lookups intact.

Scope to delete

The demo company Nile FMCG Distribution Group and everything scoped to it (branches, warehouses,

users' branch memberships, products, customers, suppliers, price lists/rules, routes, stock, invoices,

collections, returns, POs, transfers).

All demo identities: auth.users where email LIKE '%@nile-group.test'.

Any other *.test tenants created during validation.

Method (run after PITR is confirmed):

Delete demo auth identities — DELETE FROM auth.users WHERE email LIKE '%@nile-group.test';

(cascades to erp_profiles/erp_user_branches via FK).

Delete the demo company by id — rely on ON DELETE CASCADE where present; for any tables without

cascade, delete child rows first (branches → warehouses → stock/routes/customers → documents).

A single transaction; verify row counts are zero for that company_id before commit.

Keep global rows: erp_roles (21 system + 4 refined), global erp_role_permissions, erp_modules/

erp_features, and the cash-van guard trigger — these are not tenant data.

Done when: erp_companies = 0 business tenants, auth.users has no *.test rows, schema-integrity

check still passes, refined roles still present in erp_roles.

Do NOT drop public or re-run migrations — the schema is already correct. Cleanup is data-only.

## 2. Real master-data import process

Import the distributor's actual data. Templates already exist in

docs/onboarding/templates/*.csv; load order matters (FKs).

| Order | Entity | Source template | Notes |
| --- | --- | --- | --- |
| 1 | Company (1 row) | create in-app or SQL | currency, country, business_type='fmcg', van-sales + fmcg settings |
| 2 | Branches + warehouses (main + vans) | branches.csv / setup guide | codes unique per company; mark HQ; create van warehouses per rep |
| 3 | Departments + job titles | optional | organizational only |
| 4 | Product categories → Products (SKUs) | products.csv | cost/sell/tax%, pack size, barcode, expiry |
| 5 | Suppliers | suppliers.csv | payment terms |
| 6 | Price lists + items + rules | pricing.csv | default list mirrors sell price; rules for promos |
| 7 | Routes (rep + van + days) | routes.csv | assign rep + van warehouse |
| 8 | Customers | customers.csv | credit limit, terms, GPS, route, salesman; approval workflow |
| 9 | Opening stock | opening-stock.csv | main + van quantities |

Mechanism: prefer the in-app import screens (Data Admin / it_admin) so RLS + validation run; fall

back to SQL (service role) for bulk first-load. Validate each entity count against the source file after load.

Done when: all source rows imported, counts match, a spot sell→collect dry-run against one real

customer balances (invoice number INV-<BRANCH>-000001, reconciliation variance 0).

## 3. User invitation process

Replace demo *.test logins with real invited users — no shared passwords.

Configure SMTP (Dashboard → Auth → SMTP) so invite/confirmation emails send from a real domain

(e.g. noreply@<distributor-domain>). Until then, invites won't deliver.

Invite each employee via the app (Settings → Users → Invite) or Supabase Auth → Invite. GoTrue sends

a magic-link/confirmation; the erp_on_auth_user_created trigger creates their erp_profiles row.

Assign each user a branch membership (erp_user_branches) with the correct refined role:

merchandiser / cash_van / salesman (van rep, cash+credit) / collection_officer /

credit_controller / supervisor / manager / admin / accountant / warehouse_keeper / viewer,

plus department + job title + assigned van/route for field roles.

Verify each login authenticates and lands on the correct role-based navigation (Merchandiser sees

Assortment/Survey/Grade and no Sell/Collections; Cash Van sells cash only; etc.).

Done when: every real user can log in via the public URL, has exactly one default branch + correct role,

and the refined-role assertions pass for the live users.

## 4. Public frontend deployment plan

Today a Vercel preview is wired to this project but sits behind Vercel SSO and reads the URL from a

throwaway-branch .env.production. For pilot, make it a real public production deployment.

Set Vercel project env vars (Production scope, Settings → Environment Variables) — do not rely on

the code fallback:

NEXT_PUBLIC_SUPABASE_URL = https://rsjvgehvastmawzwnqcs.supabase.co

NEXT_PUBLIC_SUPABASE_ANON_KEY = <project anon/publishable key>

KAKO_VAN_SALES = 1

Promote a production branch (e.g. main) as the Production deployment; remove the temporary

staging-frontend branch + committed .env.production so the URL isn't pinned by a throwaway artifact.

Disable Deployment Protection / SSO for the production deployment (or restrict to the pilot via a

password) so distributor staff can reach it.

Custom domain (optional, recommended): attach pilot.<distributor>.com (or a VANTORA subdomain) in

Vercel → Domains; set Supabase Auth Site URL + redirect allow-list to that domain so invite/confirm

links resolve.

Smoke-test the public URL: login, role nav, a real sell→collect, a return+credit-note, a day-close +

reconciliation.

Done when: a public HTTPS URL serves the app, authenticates real users against this project, and the full

loop works from a field device.

## 5. Production readiness checklist

| Area | Item | Status / Action |
| --- | --- | --- |
| Backups | PITR enabled + restore verified | ⬜ do in step 0.1 (gate for step 1) |
| Auth | SMTP configured (real sender) | ⬜ step 3.1 |
| Auth | Site URL + redirect allow-list = public domain | ⬜ step 4.4 |
| Auth | Leaked-password protection ON | ⬜ Dashboard → Auth → Passwords (advisor: auth_leaked_password_protection) |
| Auth | MFA options enabled for admins (optional) | ⬜ recommended |
| Schema | Integrity check (270 erp tables, FMCG RPCs, 0268) | ✅ verified |
| Schema | Migration tracker backfilled (supabase_migrations) | ⬜ optional, for future db push |
| Roles | Refined FMCG roles + company grants present | ✅ seeded by default |
| Roles | Refined-role assertions pass for live users | ⬜ re-run after step 3 |
| Security | Advisors: 0 ERROR (184 WARN) | ✅ no blockers — warnings are the by-design SECURITY DEFINER RPC pattern (157), function_search_path_mutable ×13 (add SET search_path — hardening), rls_policy_always_true ×11 (review lookup tables), extension_in_public ×2 (cosmetic) |
| Performance | Advisors mostly empty-DB artifacts | ◻ defer: unused_index ×344 + multiple_permissive_policies ×430 are noise on an empty DB — re-run advisors after real-data load, then act on what remains; fix duplicate_index ×1 + unindexed_foreign_keys ×4 |
| Tenancy | RLS enforced; tenant-scoped numbering | ✅ (0268) — confirm with a 2-tenant spot check if more than one company goes live |
| Data | Real master data imported + counts reconciled | ⬜ step 2 |
| Ops | Monitoring/alerts (Supabase + Vercel), error logging | ⬜ enable dashboards + log drains |
| Ops | Compute tier sized for pilot load (connections/pooler) | ⬜ review auth_db_connections advisor; bump from free/$10 if needed |
| Support | Pilot support playbook + feedback log live | ✅ docs/onboarding/PILOT-SUPPORT-PLAYBOOK.md, templates/feedback-log.csv |
| Sign-off | Go/no-go with the distributor on scope + data | ⬜ final gate |

## Owner & sequencing summary

Pre-flight + cleanup (Platform admin) — PITR, then wipe demo. *Reversible via PITR.*

Master-data import (Data Admin + distributor) — load real catalog/customers/routes; dry-run.

User invites (Platform admin) — SMTP, invite, assign refined roles, verify logins.

Public frontend (Platform admin) — Vercel prod env vars, domain, disable SSO, smoke-test.

Readiness sign-off (all) — checklist green → go-live with one distributor.

Guardrails: kako-fmcg untouched; no schema drop / no migration re-run (schema already correct);

cleanup is data-only and PITR-protected; refined roles re-asserted against live users before sign-off.