VANTORA — Go-Live Rollback Procedure

FMCG Van-Sales · Pilot, Reference Tenant & Certification Package

Generated 2026-06-10 · PR #311

# VANTORA — Go-Live Rollback Procedure

Env: vantora-staging → production (rsjvgehvastmawzwnqcs). `kako-fmcg` is never involved.

Covers how to revert each go-live phase. **The only irreversible-without-a-restore-point step is the

demo cleanup (Phase 1) — which is why PITR is a hard gate.**

## Rollback by phase

| Phase | If it goes wrong | Rollback |
| --- | --- | --- |
| 0. Backups | n/a (no mutation) | nothing to undo |
| 1. Demo cleanup | wrong/over-deletion | PITR restore to the recorded pre-cleanup timestamp (primary). Fallbacks: restore latest daily backup; or re-run reference-company.sql to rebuild the demo tenant from scratch. The script also self-rolls-back on any verification failure (one transaction). |
| 2. Master-data import | bad/duplicate rows | Importer is idempotent on external_id/code — fix the CSV and re-import with upsert; or delete the affected company and re-run from clean. Each row is stamped with import_job_id for targeted cleanup. |
| 3. Users & roles | wrong role/assignment | Re-assign role in erp_user_branches (no destructive change); deactivate a mis-created user; corrections are reversible data edits, not deletions. |
| 4. Public frontend | wrong target / exposure | Revert Vercel env vars / re-enable Deployment Protection / roll back to the previous deployment (Vercel keeps immutable deployments — instant rollback). No DB impact. |
| 5. Hardening | toggle regressions | Each setting (leaked-password, advisors fixes) is individually reversible in the dashboard. |

## Primary rollback — PITR restore (Phase 1)

Dashboard → vantora-staging → Database → Backups → Restore.

Choose Point-in-Time and enter the recorded pre-cleanup UTC timestamp (Checklist Phase 0).

Restore (Supabase provisions the recovered state). Confirm: erp_companies=1, auth.users=58,

270 erp_* tables, FMCG RPCs present.

Re-run the schema-integrity + refined-role assertions to confirm parity.

If only daily backups exist (no PITR), restore the latest snapshot taken before cleanup — same steps,

coarser granularity.

## Secondary rollback — rebuild from seed (backup-independent)

If no restore point is usable, the demo tenant is fully reproducible:

psql "$DATABASE_URL" -f supabase/pilot/reference-company.sql
psql "$DATABASE_URL" -f supabase/pilot/reference-activity-and-validate.sql   # optional: activity + 325 assertions

This recreates the company, 19 users + owner, refined roles, master data, and (optionally) the validated

transaction loop. It does not restore real distributor data — use PITR for that.

## Built-in safety of the cleanup script

supabase/pilot/golive-demo-cleanup.sql:

Refuses to run unless exactly 1 (demo) company and 0 non-@nile-group.test users exist — so it can

never delete real data that has already been imported.

Dry-run by default: without vantora.cleanup_confirm='APPLY' it executes the deletes, verifies, then

raises → rolls back (zero changes), printing what would remain.

Runs in one transaction with post-delete verification; any anomaly aborts the whole operation.

## Escalation

If a restore appears incomplete: do not re-run cleanup or imports. Capture the current counts, keep the

environment as-is, and restore a known-good earlier point. kako-fmcg remains the untouched, independent

fallback environment throughout.