VANTORA

FMCG Van-Sales — Pilot Package

Prepared 9 June 2026  ·  Pilot preparation (no new features)  ·  Loop: Visit → Sell → Invoice → Collect → Return → Reconcile

All capabilities ship behind KAKO_VAN_SALES (default OFF) + a per-company toggle. Nothing is live until activation. Companion: docs/architecture/fmcg/PILOT-RUNBOOK.md and the executable suite src/test/integration/van-fmcg-e2e.test.ts.

1.  Pilot Readiness Report

The FMCG sell → invoice → collect → return loop is code-complete, tested, and frozen for the pilot. Engineering is paused; the remaining work is operational (activation + setup + a supervised dry-run).

| Capability | Status | Notes |
| --- | --- | --- |
| Master data (customers, products, UoM, pricing, warehouses) | Ready | Pre-existing, FMCG-grade |
| Inventory, stock movements, van load → confirm → reconcile | Ready | Existing field flow |
| Van selling / invoicing | Ready | erp_van_sell — server-priced, van-required, credit + stock guards |
| Van returns (to van + credit note) | Ready | erp_van_return — mandatory reason, audit, idempotent |
| Collections + multi-invoice allocation | Ready | erp_settle_collection — atomic, concurrency-safe, balance-consistent |
| Routes / journey / GPS check-in | Ready | Existing |
| Dashboards / reports | Ready | Existing |
| Offline sell/collect (queue + replay) | Conditional | Phase 6 — only if connectivity is poor |
| Collections GL posting | Optional | Phase 7 (KAKO_FINANCE) |
| End-to-end demo + runbook | Ready | 9/9 e2e, runbook complete |

Readiness: ~90% for an online-first van-sales pilot.

Validation evidence: 9/9 end-to-end pilot scenarios, 174/174 integration tests, 1263/1263 unit tests, typecheck + build green; staging migrations applied cleanly.

2.  Go / No-Go Assessment

Verdict: CONDITIONAL GO

Proceed with a controlled, online-first pilot on a well-connected route once activation + setup + one supervised dry-run pass.

| Gate | Required state | Status |
| --- | --- | --- |
| Engineering complete | Loop built + tested | GO |
| Tenant activation | Flag + per-company toggle ON | Pending setup |
| Master data seeded | Per Sections 4,6,7,8 | Pending setup |
| Users + permissions | Per Section 5 | Pending setup |
| E2E suite green vs pilot company | Automated + manual dry-run | Automated GO; dry-run pending |
| Connectivity | Adequate on pilot route | To confirm |
| Tax configuration | Matches jurisdiction | To confirm |

NO-GO trigger: the pilot territory has poor connectivity AND offline operation is mandatory — in that case build Phase 6 first.

Instant rollback: unset KAKO_VAN_SALES (or set erp_van_sales_settings.is_enabled = false) — all surfaces go inert, no data lost.

2.1  HARD UoM & Pricing Controls (blocking)

From the master-data audit: the pilot loop is BASE-UNIT only — UoM conversion factors are not applied at point of sale. The following three controls are MANDATORY before activation.

| # | Control | Why |
| --- | --- | --- |
| UoM-1 | Every pilot SKU operates with a single base UoM. | No SKU relies on carton↔piece conversion at sale. |
| UoM-2 | Van stock quantities and sales quantities use the same base unit. | Keeps van = loaded − sold + returned without conversion. |
| PRICE | Every pilot SKU resolves to a positive price for a sample customer before activation. | sell_price > 0 is not enforced by code; this gate enforces it (no 0-price sales). |

Verify each by running a price preview / test sale per SKU. A single failing SKU is a NO-GO until corrected.

3.  Pilot Setup Checklist (ordered)

☐ 1. Platform Owner: set KAKO_VAN_SALES=1 for the pilot environment.

☐ 2. Platform Owner: (if KAKO_ENTITLEMENTS is ON) enable the van_sales module for the company.

☐ 3. Company Admin: create erp_van_sales_settings row — is_enabled = true; set discount_cap_pct, allow_negative_van_stock = false, require_physical_count_on_close = true.

☐ 4. Create the branch (with a short code) and a source warehouse with sellable stock.

☐ 5. Create one van warehouse per rep (is_van, assigned_to = rep, active) and load opening stock.

☐ 6. Create products (active, sell_price, tax_rate, UoM).

☐ 7. Configure one price list + a minimal rule set; validate 2–3 SKUs.

☐ 8. Create customers (approved, on-branch, salesman_id = rep, credit_limit, GPS).

☐ 9. Seed/activate return reasons.

☐ 10. Create users (warehouse keeper, supervisor, rep[s]) and grant permissions (Section 5).

☐ 11. Run the E2E suite against the pilot company shape; then a supervised manual dry-run (Section 9).

☐ 12. Complete the Go/No-Go checklist (Section 2) and sign off.

4.  Master Data Checklist

| Entity | Required fields | Validation |
| --- | --- | --- |
| Company | name, currency, country | country drives tax; currency set |
| Branch | code, name | code present (drives doc numbers) |
| Source warehouse | branch, code, stock | holds sellable stock |
| Van warehouse | is_van=true, assigned_to=rep, active | one per rep; opening stock loaded |
| Product | code, name, sell_price, tax_rate, is_active | priced + taxed; UoM where needed |
| Price list / rules | list + rules (erp_price_rules) | resolution validated on real SKUs |
| Customer | code, name, is_approved, branch_id, salesman_id, credit_limit, lat/lng | approved, on-branch, rep-assigned |
| Return reasons | code, label_en, label_ar, is_active | at least 1 active reason |
| Van-sales settings | is_enabled, discount_cap_pct, allow_negative_van_stock | policy reviewed with admin |

5.  User & Permission Checklist

| Role | Create | Key permissions |
| --- | --- | --- |
| Company Admin | Yes | admin (full company config) |
| Warehouse Keeper | Yes | stock-request approve / load |
| Supervisor | Yes | workflow approvals · reports.view · reconciliation.manage |
| Salesman (van) ×1–3 | Yes | field.sales (sell/return/collect) · sales.discount (if discounts allowed) · reconciliation.manage |
| Accountant (optional) | Optional | reports.view (AR oversight) |

Notes: field.sales gates all three field money surfaces (sell, return, collect). sales.discount is required only for reps allowed to discount — and discounts are still capped by company policy. Grant the minimum each role needs.

6.  Branch / Warehouse / Van Setup Guide

☐ Create the pilot branch with a short, stable code (e.g. HQ) — it appears in every document number (INV-HQ-000001, COL-HQ-000001, RET-HQ-000001).

☐ Create a source (non-van) warehouse and ensure it holds the sellable stock for the pilot SKUs.

☐ For EACH rep: create a warehouse with is_van = true, assigned_to = that rep’s user id, is_active = true, on the branch.

☐ Load each van: raise a stock request (rep) → approve (warehouse keeper) → load. Or seed erp_inventory_stock for the dry-run.

☐ Verify (critical): each rep’s van shows the expected opening quantities BEFORE go-live — the sell/return RPCs require the rep’s OWN van (no branch fallback).

7.  Product & Pricing Setup Guide

☐ Create products as active with a correct sell_price and tax_rate (e.g. 14 for 14% VAT).

☐ Configure units of measure for any product sold in multiple UoM.

☐ Create ONE clear price list; add a minimal set of price rules (customer/segment/tier as needed).

☐ Validate: for 2–3 real SKUs and a sample customer, confirm the resolved price matches expectations — the rep never types a price; van-sell and collections resolve it server-side (erp_resolve_price).

☐ Confirm tax totals on a test invoice match the jurisdiction; e-invoice clearance (ZATCA/ETA) runs asynchronously and never blocks the sale.

8.  Customer Setup Guide

☐ Create customers as is_approved = true (un-approved customers are blocked from sale by design).

☐ Set branch_id to the pilot branch and salesman_id to the rep (keeps GPS check-ins in-route).

☐ Set credit_limit where credit selling applies (0 = unlimited) — over-limit sales are rejected.

☐ Capture latitude/longitude; optionally build a route + journey plan so GPS check-ins read as in-route (without a plan, check-in still succeeds but flags out_of_route — a note, not a failure).

☐ Spot-check 3–5 customers end-to-end (sell + collect) before opening the route.

9.  Dry-Run Execution Guide (supervised)

Run once on the actual device with a supervisor present. Each step has an expected result; sign off only when all pass.

| Step | Action | Expected result |
| --- | --- | --- |
| 1. Open day | Rep starts the work session | Day shows open |
| 2. Confirm load | Rep confirms the van load | Accepted qty posts to van stock |
| 3. Visit | Rep checks in at a customer | Visit logged (GPS status shown) |
| 4. Sell | Add items → review (server price) → issue | Invoice issued; van stock ↓; AR ↑; receipt |
| 5. Collect | Enter amount → preview allocation → settle | Invoice paid/partial; balance ↓; COL- receipt |
| 6. Return | Pick items + reason → (optional) credit note | Stock back to van; CN issued; balance credited |
| 7. Reconcile | Review day-end van stock | Van = loaded − sold + returned; variance explained |
| 8. Close day | Rep closes the day | Day closed; reports updated |

Sign-off: ______________________  (Supervisor)        Date: __________

10.  Pilot Success Metrics

| Metric | Target | How measured |
| --- | --- | --- |
| Stock accuracy | ≥ 99% (van = loaded − sold + returned) | Day-end reconciliation variance |
| AR / balance accuracy | 100% consistent | Customer balance = invoices − collections − credits |
| Sales completed in-app | ≥ 95% of route sales | Invoices vs reported sales |
| Collection rate | Meets route target (e.g. ≥ 90% of due collected) | Collections vs outstanding |
| Return processing | 100% via system w/ reason | Returns count + reason completeness |
| Rep adoption | All pilot reps use it daily | Active reps / day |
| Error / void rate | < 5% of transactions | Cancelled / corrected docs |
| Day-close compliance | 100% of days closed + reconciled | Closed sessions / day |
| Cross-tenant isolation | 0 incidents | Audit + RLS review |
| System availability | No blocking outages on route | Incident log |

Recommended pilot duration: 2–4 weeks, 1 branch, 1–3 reps. Review metrics weekly; expand only after a clean week.

Top 10 Operational Risks

| # | Risk | Mitigation |
| --- | --- | --- |
| 1 | Poor connectivity on route blocks sell/collect (online-first). | Pick a well-connected pilot route; otherwise build Phase 6 (offline) first. |
| 2 | Van not assigned or unstocked → reps cannot sell. | Verify van setup (is_van, assigned_to, opening stock) in the Go/No-Go. |
| 3 | Opening stock mismatch (physical vs system) → reconciliation variance. | Physical count at load; require_physical_count_on_close = true. |
| 4 | Credit-limit misconfiguration blocks legit sales or over-exposes. | Finance reviews limits; test an over-limit case in the dry-run. |
| 5 | Tax misconfiguration → wrong totals / e-invoice rejection. | Verify tax_rate + country; confirm a test invoice; clearance is async. |
| 6 | Pricing-rule misconfiguration → wrong field prices. | Validate 2–3 SKUs before launch; keep the rule set minimal. |
| 7 | Work session not opened → field actions blocked. | Train start-of-day; supervisor checks day status. |
| 8 | Returns to wrong stock / double credit → AR + stock drift. | Mandatory reason + idempotency; supervisor reviews returns. |
| 9 | Device / battery / printer failure in the field. | Spare device; PDF/share receipts (Bluetooth printing not required). |
| 10 | No supervisor coverage for approvals/variance → workflow stalls. | Assign a supervisor with an SLA for approvals. |

Top 10 User-Adoption Risks

| # | Risk | Mitigation |
| --- | --- | --- |
| 1 | Reps resist switching from paper/manual selling. | Hands-on training; a champion rep; emphasise speed + accuracy. |
| 2 | Reps bypass the system (off-book sales). | Supervisor reconciliation; tie incentives to in-system sales. |
| 3 | Perceived slowness / too many taps. | Minimal-tap flow; deep-link the customer from the journey. |
| 4 | Language confusion (AR/EN). | Set each user’s locale; both languages fully supported. |
| 5 | Discount confusion or misuse. | Cap + permission gating; clear discount field; train policy. |
| 6 | Collection-entry mistakes (wrong amount/invoice). | Preview allocation before settle; on-screen receipt confirmation. |
| 7 | Misunderstanding returns / credit notes. | Mandatory reason dropdown; short SOP; dry-run practice. |
| 8 | GPS check-in friction (geofence too tight). | Set a realistic radius; supervisor-approval path for exceptions. |
| 9 | Reps skip day-close / reconciliation. | End-of-day SOP; supervisor enforces; day-close compliance metric. |
| 10 | Privacy concerns over GPS tracking. | Communicate purpose + fair-use policy up front. |

Top 10 Data-Quality Risks

| # | Risk | Mitigation |
| --- | --- | --- |
| 1 | Duplicate or free-text customers. | Admin-curated customer master with codes; de-dup before launch. |
| 2 | Products missing sell_price / tax_rate. | Master-data validation pass; block incomplete SKUs from the pilot. |
| 3 | Stale opening stock. | Physical count at load; reconcile day 1. |
| 4 | Customer credit_limit unset or wrong. | Finance review; verify a sample in the dry-run. |
| 5 | Customer GPS missing/wrong → out_of_route noise. | Capture coordinates; build journey plans for clean compliance. |
| 6 | salesman_id not assigned → route/GPS mismatch. | Assign each pilot customer to its rep. |
| 7 | Overlapping/ambiguous price rules. | Minimal rule set; validate resolution order on real SKUs. |
| 8 | Brand/category free-text inconsistency (reporting). | Out of pilot scope; note for post-pilot master-data hardening. |
| 9 | Return reasons not seeded/active. | Verify the reason catalog before go-live. |
| 10 | Manual balance edits create drift. | Avoid manual edits; rely on sell/collect/return flows (all balance-consistent). |

Appendix A.  Post-Pilot Backlog (frozen — not for pilot)

Multi-UoM Sales & Inventory Conversion

The pilot is intentionally single-base-UoM (Go/No-Go controls UoM-1 / UoM-2). This item wires multi-UoM end to end AFTER the pilot.

Carton / Pack / Box / Piece selling — pick the unit at point of sale.

Conversion factors — apply erp_product_uoms.factor across the sell / return / invoice / stock paths.

Inventory conversion — decrement/restock van + warehouse stock in base units regardless of the sold unit; keep the ledger consistent.

Pricing by UoM — resolve price per selling unit (extend erp_resolve_price).

Mixed-UoM transactions — multiple units across lines on one document.

Status: deferred. Do not build during the pilot. Revisit after a clean pilot run, or earlier only if a pilot blocker is discovered.

Pilot-preparation package — no new features. The engineering loop is frozen, tested, and flag-gated default OFF. Success now depends on disciplined setup, a supervised dry-run, and weekly metric review.