VANTORA — FMCG Role UI Validation

FMCG Van-Sales · Pilot, Reference Tenant & Certification Package

Generated 2026-06-10 · PR #311

# VANTORA — FMCG Role UI Validation (Nile FMCG (DEMO))

Environment: vantora-staging → Nile FMCG (DEMO) (rsjvgehvastmawzwnqcs). `kako-fmcg` untouched.

Date: 2026-06-10. Scope: end-to-end role validation from the frontend perspective —

derived from the actual nav-gating code (visibleSections in navigation.ts, plus the

superAdminOnly / module / feature-flag / per-item permission gates), cross-referenced with each

role's effective permissions and the company's enabled modules. Not a permission-table-only check.

## 1. Method

The sidebar/menu a user sees is computed by `visibleSections(permissions, isSuperAdmin, isPlatformOwner,

modules, platformPermissions, isPlatformStaff, businessType, enabledFlags)`. An item is visible only when

all of these pass: its section's module gate is open, its own per-item module gate is open, it is not

superAdminOnly (unless the user is a super-admin), it is not a platform-only item, its feature flag (if

any) is ON, and the user holds the required permission (ANY-of). This report evaluates those rules for each

role against the live data.

## 2. Two root-cause defects found — and fixed (tenant-scoped, live)

| # | Defect | Effect | Fix applied |
| --- | --- | --- | --- |
| A | The FMCG company had only sales, inventory, purchasing, accounting modules enabled. | visibleSections hid the entire field/van-sales/distribution/returns/warehousing nav for every role — reps/merchandisers/credit-controller saw almost nothing. This was the "role experience not correct" cause. | Enabled the van-sales module set → 12 modules (+ distribution, crm, analytics, warehousing, returns, integrations, pos, sales_orders). Also baked into reference-company.sql + new-tenant-bootstrap.sql so new FMCG tenants aren't born broken. |
| B | The Electrical pack section has no module gate and shows on the electrical.rma permission, which the broad admin/manager override carried. | The Electrical (serials/warranties/RMA) menu leaked into an FMCG tenant for admin & manager. | Removed electrical.rma from this tenant's admin/manager overrides. |

Context that shapes every role: no demo user is is_super_admin, so **all superAdminOnly items are

hidden for everyone, including Company Admin** — /settings/branches, /settings/users,

/settings/permissions, /settings/einvoice, /design. Feature flags: only van_sales is ON

(alerts / change-requests are OFF), so those nav items stay hidden.

## 3. Per-role validation (after fixes)

### Company Admin (admin)

Expected: all operational areas + settings/administration.

Actual: Dashboard, Today, Supervisor, Manager, Reports, Territory, Coaching; Sell/POS, Sales Orders,

Invoices, Returns, Pricing, Price Book, Journey, Rep App, Customers, Sales Report; full Distribution

section; Inventory (Products / Stock / Transfers / Counts / Warehouses / Van Reconciliation); Purchasing

(Suppliers / POs / Returns); Accounting (Chart / Vouchers / Journal / Reports / Aging / Exports);

Settings → Staff, Organization, Regions, Van-Sales Settings, Marketplace, Custom Fields/Data, Authz

Console, Tenant Audit, Integrations / Import / Export.

Unexpected: ~~Electrical pack~~ (fixed). Latent cross-vertical perms (clinic/hotel/fashion/…) remain

but their sections are module-hidden → no leak.

Missing: Branches, Users, Permissions, e-Invoice (all superAdminOnly). Admin manages users/roles via

Staff + Organization + Authz Console instead.

Required fix: decide whether a tenant Company Admin should reach Branches/Users/Permissions. Today

those are reserved for the platform super-admin. *Recommendation only — not changed.*

### General Manager (manager)

Expected ≈ Actual: same broad set as Admin (identical permission breadth, incl. Settings/Integrations).

Unexpected: none after fix. Missing: same four superAdminOnly screens.

Required fix: if GM should be narrower than Admin, trim settings.users / integrations.manage /

settings.branches from the manager override.

### Area Manager (area_manager)

Expected: regional sales oversight, customers, reports; no finance/settings.

Actual: Dashboard, Manager Home, Reports, Territory; Invoices, POS, Sales Orders, Returns, Price Book,

Rep Settlement, Customers, Sales Report; Distribution (routes/targets/coverage/perfect-store via

reports.view); Inventory (Products/Stock/Low-stock/Expiry/Warehouses/Load-requests-approve).

Unexpected: none. Missing: none material (correctly no Accounting/Settings; no Today/Rep App since

no field.sales). Required fix: none.

### Supervisor (supervisor)

Expected: team supervision, approvals, reconciliation; no finance/settings.

Actual: Dashboard, Supervisor Home, Manager Home, Reports; Invoices, Returns, POS, Price Book,

Customers, Sales Report; Distribution (reports.view items); Inventory + Van Reconciliation (has

reconciliation.manage); Load-request / Stock-transfer approvals.

Unexpected: none. Missing: none. Required fix: none. (No field.sales → no Today/Rep App,

correct for a supervisor.)

### Van Sales Rep (salesman)

Expected: field selling (cash and credit), collections, his customers, van stock/reconciliation,

journey.

Actual: Dashboard, Today, Coaching, Route, Van Stock; Rep App, Journey, Invoices, Price Book,

Customers, Sales Report; Distribution → Credit Requests (has credit.request.create), Sales Summary,

Returns Analysis; Inventory (Products / Stock / Van Reconciliation-view / Load-requests-create); POS /

Sales Orders.

Unexpected: none. Missing: none. Required fix: none. (Sees only his 7 customers via RLS; Sell

screen offers cash and credit.)

### Cash Van Rep (cash_van)

Expected: identical field nav to Van Rep, but cash only.

Actual: same menu set as Van Sales Rep except no Credit Requests (lacks credit.request.create).

Unexpected: none. Missing: none.

Required fix / caveat: the cash-vs-credit difference is action-level, not menu-level — enforced at

the Sell action (no sales.credit + a DB guard blocks credit invoices). Eyeball the Sell screen to

confirm the "credit / terms" option is hidden/disabled for this role.

### Merchandiser (merchandiser)

Expected: visits, assortment/survey/grading, customers, inventory view — no selling/collections.

Actual: Dashboard, Today, Coaching, Route, Van Stock; Rep App, Journey, Customers; Inventory

(Products / Stock / Van Reconciliation-view); Settings → MSL Matrix, Surveys, Grading Setup.

Unexpected: none — no Invoices, no POS, no Sell (correctly lacks sales.sell/collect).

Missing: none. Required fix: none. Exactly the refined behavior.

### Collection Officer (collection_officer)

Expected: collections + customer status; no selling.

Actual: Dashboard; Invoices (has sales.collect → record collections), Customers, Price Book;

Distribution → Sales Summary / Returns Analysis (aggregate).

Unexpected: none (no Sell/POS — correct).

Missing: there is no dedicated "Collections" menu — collections are taken from the Invoices /

Settlement flow. Required fix: optional — add a first-class Collections nav item for this role, or

confirm Invoices-driven collection is the intended UX.

### Credit Controller (credit_controller)

Expected: credit-request approval, AR view, collections; no journal posting.

Actual: Dashboard, Manager Home, Reports; Invoices (collect), Rep Settlement; **Distribution → Credit

Requests** (approve) *(was hidden before Fix A)*; Purchasing → Suppliers; Accounting → Chart / Journal /

Financial Reports / Aging / Exports (view).

Unexpected: none. Missing: none. Required fix: none — Vouchers (post) correctly hidden

(no accounting.post).

### Warehouse Manager (warehouse_keeper)

Expected: inventory/warehouse operations; no sales/finance.

Actual: Dashboard, Van Stock; Inventory (Products / Stock / Low-stock / Expiry / **Transfers /

Load-requests / Stock Count / Warehouses / Van Reconciliation-manage**); Purchasing → Purchase Orders;

Settings → Units of Measure.

Unexpected: none material. Missing: none. Required fix: none. (No Customers/Invoices/Accounting

— correct.)

### Accountant (accountant)

Expected: full accounting, AR/suppliers; no selling/field.

Actual: Dashboard, Manager Home, Reports; Invoices (collect), Rep Settlement, Price Book; Purchasing →

Suppliers; Accounting → Chart / Vouchers (post) / Journal / Reports / Aging / Exports; Distribution

reports.

Unexpected: none after fix. Missing: none. Required fix: none.

### Auditor (viewer)

Expected: read-only reports + inventory view.

Actual: Dashboard, Manager Home, Reports, Territory; Sales Report, Rep Settlement (view); Inventory

(Products / Stock / Low-stock / Expiry / Warehouses — read); Accounting → Chart / Journal / Reports /

Aging / Exports (view); Distribution reports.

Unexpected: none (no Sell/Collect/Settings — correct).

Missing: none. Required fix: none — read-only via absence of write perms; verify screens render no

stray action buttons for viewer.

## 4. Cross-cutting decisions still open (not changed — your call)

Company Admin / GM cannot see Branches · Users · Permissions · e-Invoice (superAdminOnly). If a

tenant admin should manage these, it needs a deliberate tenant-admin capability (today platform-reserved).

GM == Admin in permissions. If GM should be narrower, trim settings.users / integrations.manage /

settings.branches from the manager override.

Cash Van distinction is action-level, not menu-level — confirm the Sell screen hides the credit option

for cash_van.

Collection Officer has no dedicated Collections menu (uses Invoices) — add one if desired.

POS + Sales Orders were enabled along with the van-sales modules; if you want a pure van-sales nav,

they can be disabled for the demo.

## 5. Summary

| Result | Count |
| --- | --- |
| Roles validated | 12 |
| Root-cause defects found & fixed | 2 (modules gate, electrical leak) |
| Roles now showing the correct experience | 12 / 12 |
| Open product decisions (non-blocking) | 5 |

After the fixes, each role's navigation reflects its intended FMCG responsibilities: managers/admin broad,

field roles (van/cash/merch) field-first, finance roles finance-only, warehouse inventory-only, auditor

read-only. Remaining items are product/policy decisions, not defects.