Go-Live Step 1 — Demo-Cleanup Review

FMCG Van-Sales · Pilot, Reference Tenant & Certification Package

Generated 2026-06-10 · PR #311

# Go-Live Step 1 — Demo-Cleanup Review (PITR + scope + rollback)

Status: REVIEW ONLY — no data mutated. Approve after PITR is enabled + verified.

Project: vantora-staging (rsjvgehvastmawzwnqcs, eu-west-1, Postgres 17.6). Date: 2026-06-10.

Key fact: the project currently holds exactly one tenant (the demo *Nile FMCG Distribution Group*)

and all 58 `auth.users` are `@nile-group.test` — there is no real/production data here yet, and

no non-demo identities. Cleanup is therefore low-risk and fully reproducible.

## 1. PITR — enable & verify (your action; I cannot do this)

I have no tool to enable PITR or take a Supabase backup (the MCP exposes no backup/PITR API; the

sandbox can't reach the DB for pg_dump). PITR is a dashboard + billing action you perform:

Enable

Dashboard → project vantora-staging → Database → Backups.

Ensure the project is on Pro (daily backups are included on Pro; PITR is a paid add-on on top).

Enable Point-in-Time Recovery. Wait until the backups panel shows an active PITR window

(an earliest-restorable timestamp that advances over time).

Verify (before any cleanup)

Backups panel shows PITR: enabled with a non-empty restore window, or at least one **completed

daily backup** with a timestamp.

Note the current UTC time just before cleanup — that becomes your guaranteed restore target.

I can re-confirm project health via MCP (get_project → ACTIVE_HEALTHY), but **I cannot read the

backup catalog** — you must confirm the restore point exists in the dashboard.

Belt-and-suspenders: even without PITR, this exact demo tenant is fully reproducible by re-running

supabase/pilot/reference-company.sql (now includes the refined roles). PITR is still the formal gate.

## 2. Restore-point testing procedure (prove it's restorable — non-destructive)

Test the restore without touching the live project:

In Dashboard → Database → Backups, use Restore → restore to a new project (or clone) targeting

your chosen timestamp. This provisions a *separate* project from the backup — production is untouched.

On the restored copy, run the integrity + data checks:

SELECT count(*) FROM erp_companies; → 1 (Nile FMCG)

SELECT count(*) FROM auth.users; → 58

schema integrity: 270 erp_* tables, FMCG RPCs present (the same checks used to certify staging).

If counts + integrity match, the restore is proven. Delete the throwaway restored project.

Record: backup timestamp tested, restore succeeded, checks passed → this is your rollback guarantee.

(If your plan only has daily backups, the same test applies to the latest daily snapshot. PITR additionally

lets you pick an exact second.)

## 3. Exact demo-cleanup scope (what WILL be deleted) — live counts

Everything below is tenant/demo data scoped to the single demo company + its identities. **Transaction

tables are already empty** (no sell/collect ran on staging); the rows are master/org data.

| Object | Rows to delete |
| --- | --- |
| auth.users (@nile-group.test) | 58 |
| erp_profiles | 58 |
| erp_user_branches | 63 |
| erp_companies | 1 |
| erp_branches | 13 |
| erp_warehouses (main + vans) | 23 |
| erp_departments | 10 |
| erp_job_titles | 27 |
| erp_company_role_permissions (tenant-scoped) | 441 |
| erp_product_categories | 5 |
| erp_products_catalog | 18 |
| erp_suppliers | 3 |
| erp_price_lists | 1 |
| erp_price_list_items | 18 |
| erp_routes | 28 |
| erp_inventory_stock | 414 |
| erp_return_reasons | 5 |
| erp_van_sales_settings | 1 |
| erp_fmcg_settings | 1 |
| erp_customers · erp_invoices · erp_collections · erp_sales_returns · erp_credit_notes · erp_van_reconciliations · erp_work_sessions · erp_purchase_orders(+lines) · erp_transfer_orders(+lines) · erp_price_rules | 0 (already empty) |

Planned method (data-only, one transaction, run *after* PITR confirmed):

DELETE FROM auth.users WHERE email LIKE '%@nile-group.test'; (cascades to erp_profiles +

erp_user_branches).

Delete the demo company by id; rely on ON DELETE CASCADE, deleting any non-cascading children in FK

order first (branches → warehouses → stock/routes/customers → documents → settings →

company_role_permissions).

Verify zero rows remain for that company_id and *.test users before commit.

No `DROP SCHEMA`, no migration re-run, no DDL. Pure DELETE.

## 4. What remains UNTOUCHED

| Kept | Count / note |
| --- | --- |
| Schema — public erp_* tables | 270 (unchanged) |
| Schema — public functions / RPCs | 189 (unchanged) |
| erp_roles (21 system + 4 refined) | 25 (incl. merchandiser/cash_van/collection_officer/credit_controller) |
| erp_role_permissions (global defaults) | 394 |
| erp_modules / erp_features | 11 / 8 |
| Cash-van credit guard trigger + function | kept (global object) |
| Tenant-scoped numbering index (0268) | kept |
| auth.users non-*.test | 0 exist → nothing real to lose |
| Other tenants | none exist → none affected |
| kako-fmcg | not touched, not referenced |

After cleanup the project = clean schema + roles + lookups, zero business data — ready for real import.

## 5. Rollback steps

| Scenario | Rollback |
| --- | --- |
| Primary (PITR) | Dashboard → Database → Backups → Restore to the timestamp recorded in §1 (immediately pre-cleanup). Full revert of the DELETE. |
| Daily backup | Restore the latest pre-cleanup daily snapshot (coarser than PITR but complete). |
| Reproduce demo | Re-run supabase/pilot/reference-company.sql (+ reference-activity-and-validate.sql) to rebuild the demo tenant from scratch — independent of any backup. |
| Mid-transaction abort | The cleanup runs in one transaction; if the pre-commit verification fails, ROLLBACK — no rows deleted. |

Hard gate: I will not run §3 until you confirm in the dashboard that PITR (or a verified daily

backup) restore point exists, per §1–§2.