TIS — Final Status

FMCG Van-Sales · Pilot, Reference Tenant & Certification Package

Generated 2026-06-10 · PR #311

# TIS — Final Status

Branch / PR: claude/pilot-ux · PR #319 · Date: 2026-06-19

Legend: ✅ Implemented · 🟡 Partially Implemented · 🔴 Deferred

## Status by item

| # | Item | Status | Notes |
| --- | --- | --- | --- |
| 1 | Studio | ✅ Implemented | Map-centric workspace; shared scope across all stages; KPI drill-downs; import preview/reset; Export step; deep-links. |
| 2 | New Optimization | ✅ Implemented | /distribution/new-optimization; permission-gated (tis.run_optimization); Excel-in/out session; no live writes; opens on Import, Simple Mode. |
| 3 | Journey Builder | 🟡 Partial | Weekly single-salesman wizard done (select → week → working days → max/day → generate → review by Day → export). Monthly horizon deferred (needs cadence expansion). |
| 4 | Geo Validation | ✅ Implemented | Hard territory partition (grid + union-find); validatePlanGeography route-quality report (customers · cities · radius · outliers); multi-territory notice; Expert cross-city opt-out. |
| 5 | Export Blocking | ✅ Implemented | Export disabled + hard-returns when any route mixes cities / is oversized; banner + Export-panel block. |
| 6 | Color By | ✅ Implemented | Route · Salesman · Coverage · Territory · Grade · Day across Studio, New Optimization, Journey Builder, board; dynamic legend; unavailable modes disabled-with-reason. |
| 7 | Day Mode | ✅ Implemented | Color by Day in the canvas Map view (Journey Builder default); day palette + legend. |
| 8 | Access Control | ✅ Implemented | Studio + Journey Builder → reports.view (managers / back-office; field reps excluded); New Optimization → tis.run_optimization (permission-based). Golden test. |
| 9 | Data Volume (10k+) | 🔴 Deferred | Still a 5000-customer server cap (loadTisDataset) → silent truncation for 10k+. Engine scales; server-side scoped loading + “N of M” banner not yet built (AC-5). |
| 10 | Planning Engine Consolidation | 🟡 Partial | AC-6 (access) done; the geography fix unifies clustering in the shared engine. AC-1/2/3/4/5 not yet executed — legacy generator.ts / frequency.ts / analyzeBalance still coexist; @/lib/planning is the canonical barrel. |

## Open risks

R1 (High) — 10k+ silent truncation: managers can plan on half their base above

5000 customers. Until AC-5, add the “N of M” banner as an interim guard.

R2 (High) — duplicate engines: legacy journey-plan (generateWeeklyPlan) and

Journey Builder (balanceRoutes day-assign) can diverge for the same data

(AC-1/2/3 pending).

R3 (Med) — UI verified by code / CI spec, not live browser: geo banner / report /

Export-disabled proven via golden tests + exported JSON/CSV + a self-skipping

Playwright spec (e2e/tis-geo.spec.ts); not yet executed in a real browser here.

R4 (Low) — full-scope optimizer cost: scenarioMetrics nearest-neighbour distance

recompute is heavy at unscoped 10k; default region scope mitigates.

## Remaining gaps

Server-side scoped data loading (AC-5) + remove the 5000 cap.

Engine consolidation AC-1 (frequency unify), AC-2 (canonical day-assignment,

multi-visit/week), AC-3 (single generator), AC-4 (retire analyzeBalance).

Monthly journey (cadence / week-of-month expansion).

Native .xlsx export (CSV today, Excel-openable).

Time-based balancing (travel + visit duration) — resolver exists, optimizer wiring

pending.

TIS → journey-plan handoff (AC-7, design-only / Apply paused).

## Recommended next phase

AC-5 first (de-risks production): server-side scoped loading + “showing N of M”

banner → kills the 10k truncation.

AC-1 → AC-4: consolidate the duplicate engines so Journey Builder and

journey-plan share one generator / frequency / balance (removes R2).

Run `e2e/tis-geo.spec.ts` in CI against a seeded tenant to sign off the

geo-validation DOM (closes R3).

Then product features: monthly journey, native .xlsx, time-based balancing.

Hold AC-7 (Apply) / RO-4 / VTP-4 for the separate governed write decision.

## Boundaries upheld throughout

Read-only + export only; no live data modified; journey-plan remains the only

operational write path; RO-4 / VTP-4 / Apply-to-live remain paused.