VANTORA

Pilot Operations Pack

Role-by-role UI verification · daily-activity scripts · usability log · feedback templates

Pilot tenant VANTORA Pilot FMCG (DEMO) on staging · operate, observe, capture · June 2026

# How to use this pack

VANTORA is now in PILOT OPERATION. This pack is the operator's tool to verify the system through the UI, run the daily FMCG activities on the live demo data, and capture usability + issues in a consistent format. Tick each step, note anything that feels slow/confusing, and log issues using the categories at the back. Only issues found in real usage should drive fixes — no new modules, workflows or architecture.

## Logins (staging) — all passwords test.123

| Role | Email | Lands on (verified) |
| --- | --- | --- |
| Company Admin | admin@pilot.test | /dashboard |
| Salesman / Van rep | salesman@pilot.test | /today |
| Supervisor | supervisor@pilot.test | /approvals/queue |
| Accountant | accountant@pilot.test | /collections |
| Warehouse Keeper | warehouse@pilot.test | /inventory/requests |

# Access layer — already verified on the live tenant

Confirmed by direct database checks (login, landing, and capability per role). Use the UI checklist next to confirm the visual/click experience matches.

| User | Login | Lands on | Sell | Collect | Post GL | Approve | Purchasing |
| --- | --- | --- | --- | --- | --- | --- | --- |
| admin | OK | /dashboard | Yes | Yes | Yes | Yes | Yes |
| salesman | OK | /today | Yes | Yes | No | No | No |
| supervisor | OK | /approvals/queue | Yes | Yes | No | Yes | No |
| accountant | OK | /collections | No | Yes | Yes | No | No |
| warehouse | OK | /inventory/requests | No | No | No | Yes | Yes |

Separation of duties holds: a salesman can sell/collect but not post the GL or approve; an accountant posts but can't sell; a warehouse keeper approves loads + receives but can't sell/collect. All five authenticate with test.123.

# UI verification — Salesman (salesman@pilot.test)

Tick each step in the browser. Mark Pass/Fail and note anything slow or confusing.

| # | Step | Expected | Pass/Fail | Notes |
| --- | --- | --- | --- | --- |
| 1 | Log in | Lands on /today (your day) |  |  |
| 2 | Open route / customers | See 5 customers in sequence |  |  |
| 3 | Create an invoice (or POS sell) | Price is pre-filled and locked; invoice issues |  |  |
| 4 | Record a collection | Customer balance reduces; receipt created |  |  |
| 5 | Request a van load (/inventory/van-transfer) | Submits a pending request to the supervisor |  |  |
| 6 | Close the day | A coverage exception is sent for approval |  |  |
| 7 | Mobile: use bottom-nav Home/Today/Customers/Sell/Inventory | All reachable; 'More' shows the rest |  |  |
| 8 | Try to post a voucher / change a price | Blocked (no permission) |  |  |

# UI verification — Supervisor (supervisor@pilot.test)

Tick each step in the browser. Mark Pass/Fail and note anything slow or confusing.

| # | Step | Expected | Pass/Fail | Notes |
| --- | --- | --- | --- | --- |
| 1 | Log in | Lands on /approvals/queue with 4 pending items |  |  |
| 2 | Filter by type / status | List filters correctly |  |  |
| 3 | Approve a day-close with a comment | Item moves to Approved; audit recorded |  |  |
| 4 | Reject an out-of-route visit | Item moves to Rejected |  |  |
| 5 | Approve the pending van transfer | Stock moves; status completed |  |  |
| 6 | Mobile: Approvals bottom-nav tab | Opens the same queue in one tap |  |  |

# UI verification — Accountant (accountant@pilot.test)

Tick each step in the browser. Mark Pass/Fail and note anything slow or confusing.

| # | Step | Expected | Pass/Fail | Notes |
| --- | --- | --- | --- | --- |
| 1 | Log in | Lands on /collections |  |  |
| 2 | Review outstanding AR (~4,906 EGP) | Customer balances shown |  |  |
| 3 | Record a collection | Balance reduces; receipt created |  |  |
| 4 | Post a voucher (Accounting · Vouchers) | GL journal posts |  |  |
| 5 | Open AR aging / financial reports | Populated with pilot history |  |  |
| 6 | Try to issue an invoice | Blocked (no sales.sell) |  |  |

# UI verification — Warehouse Keeper (warehouse@pilot.test)

Tick each step in the browser. Mark Pass/Fail and note anything slow or confusing.

| # | Step | Expected | Pass/Fail | Notes |
| --- | --- | --- | --- | --- |
| 1 | Log in | Lands on /inventory/requests |  |  |
| 2 | Approve a pending stock/van load request | Stock moves to the van |  |  |
| 3 | Receive a purchase order | Stock + AP updated |  |  |
| 4 | Adjust stock / run a count | Movement recorded |  |  |
| 5 | Try to record a collection | Blocked (no sales.collect) |  |  |

# UI verification — Company Admin (admin@pilot.test)

Tick each step in the browser. Mark Pass/Fail and note anything slow or confusing.

| # | Step | Expected | Pass/Fail | Notes |
| --- | --- | --- | --- | --- |
| 1 | Log in | Lands on /dashboard with KPIs + quick actions |  |  |
| 2 | Use a quick action (New Invoice / Collect / New Customer) | Opens the right screen in one tap |  |  |
| 3 | Settings · Staff → add a user, assign a role | User created; role assigned |  |  |
| 4 | Open Reports | Populated with pilot sales/collections |  |  |
| 5 | Switch language AR ↔ EN | UI flips RTL/LTR correctly |  |  |

# Daily FMCG activity script  (end-to-end on the demo data)

| # | Activity | Roles involved | Expected outcome |
| --- | --- | --- | --- |
| 1 | Morning: rep starts day, works the route | Salesman | Visits logged, sells + collects |
| 2 | Sell-to-collect loop | Salesman | Invoice issued, payment recorded, no duplicate on double-click |
| 3 | Van replenishment | Salesman → Supervisor | Load request → approved → stock on van |
| 4 | Out-of-route exception | Salesman → Supervisor | Visit flagged → approved/rejected in the queue |
| 5 | End of day close | Salesman → Supervisor | Coverage exception → approved |
| 6 | Finance run | Accountant | Post collections, review AR aging, post vouchers |
| 7 | Replenish warehouse | Warehouse → (PO) | Receive PO, stock updated |
| 8 | Oversight | Admin / Branch Mgr | Dashboard KPIs, reports, approvals cleared |

# Usability observation log  (fill during the pilot)

| Date | Role | Screen | What felt slow / confusing | Suggestion | Severity |
| --- | --- | --- | --- | --- | --- |

# Issue / feedback capture  (categories only — no feature requests)

Log only real problems found in usage. Allowed categories: Bug · Permission · Mobile · Performance · Deployment. A feature request is NOT logged unless a real daily process is blocked.

| ID | Date | Role | Category | Screen / step | Description | Severity (Blocker/Major/Minor) | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| F-001 |  |  |  |  |  |  |  |
| F-002 |  |  |  |  |  |  |  |
| F-003 |  |  |  |  |  |  |  |
| F-004 |  |  |  |  |  |  |  |
| F-005 |  |  |  |  |  |  |  |

## Triage rule

Blocker → fix immediately (stops a daily process). Major → fix this pilot iteration. Minor → backlog.

Fix ONLY what real usage surfaces. No new modules, workflows, or architecture changes during the pilot.

Status: the access/permission/data layer is verified live and passing. This pack drives the remaining human UI/usability confirmation and structured feedback capture for the operational pilot.