Territory Intelligence Studio — Completion Review

FMCG Van-Sales · Pilot, Reference Tenant & Certification Package

Generated 2026-06-10 · PR #311

# Territory Intelligence Studio — Completion Review (STUDIO-1 → STUDIO-3)

Workstream: Territory Intelligence Studio (TIS) UX Consolidation

Branch / PR: claude/pilot-ux · PR #319

Commits: STUDIO-1 c47c595 · STUDIO-2 5cbed33 · STUDIO-3 d807830

Date: 2026-06-19

Status: Complete — shipped, validated, deployed (Vercel kako Ready)

## 1. Objective

Fold the five TIS capabilities — Territory Audit, Geo Intelligence, Route Optimization,

Visual Territory Planning, and (reserved) Sales Force Sizing — into **one map-centric

manager workspace with sub-navigation, without changing any underlying engine**.

The objective was no longer additional engines; it was a unified manager experience:

One persistent map at the centre.

One shared scenario state across Audit, Geo, Optimize, and Plan.

One workflow: Overview → Audit → Map → Optimize → Plan → Size.

Route boards, scenarios, audit findings, and metrics all bound to the same

dataset + scenario state.

Preserve all existing engines and standalone routes.

Read-only + export only — Apply (RO-4 / VTP-4) stays paused.

## 2. What Shipped

### STUDIO-1 — Shell, shared state, embedded stages (c47c595)

New workspace at `/distribution/studio` with a left sub-nav walking the

manager through Overview → Audit → Map → Optimize → Plan → Size.

One shared dataset + scenario state (scenarios[] + activeId) threaded

through every stage. A plan generated in Optimize (balanceRoutes) becomes

the scenario the Plan board edits and the Map colours — one object, no rebuild.

Persistent centre map (single MapLibre instance, key="studio-map"):

scenario-route colour in Optimize/Plan, geo layer (coverage / ownership /

white-space / territory) elsewhere.

Composition only — zero engine changes. Each stage renders an existing

surface: TerritoryAuditView, buildGeoLayers, the Optimize current-vs-optimized

compare, and the extracted controlled PlanningCanvas.

Extracted PlanningCanvas + MetricsBar so the standalone Planning Board and the

Studio share one canvas / scenario implementation.

Demo-aware server page (?demo=1 or empty live tenant → Jeddah 500), ungated

under reports.view. studio i18n namespace (ar/en symmetric) + nav item + label.

### STUDIO-2 — Map-centric layout + shared scenario flow (5cbed33)

The map is now the anchor: non-Plan stages render the persistent map at the

centre with a contextual side panel (xl:w-[380px] on wide screens, stacked

below on narrow screens).

The Plan stage gives the map full width and **docks the route boards beneath

it** — exactly the layout the UX package called for.

Shared scenario flow Optimize → Plan → Map verified over a single object:

balanceRoutes writes the optimized scenario, the stage switches to Plan, and

the same PlanningCanvas + map recolour from the same applyScenario result.

### STUDIO-3 — Guided Overview, discoverability, mobile (d807830)

Overview leads with an adaptive "Next step" card — gaps → start with

Audit; uneven balance → generate an optimized plan; else → fine-tune in Plan —

above the one-click Optimize CTA, so a manager always knows the next move.

Discoverability + back-compat: every embedded stage carries an

"Open full tool ↗" deep-link to its standalone route

(/territory-audit, /geo, /route-optimizer, /planning-board).

Mobile: sub-nav scrolls horizontally; the contextual panel stacks under the

map on narrow screens.

studio i18n extended (ar/en symmetric): nextStep / nextAudit /

nextOptimize / nextPlan / openFull.

## 3. Stage Behaviour (Simple Mode)

| Stage | Map centre | Contextual panel |
| --- | --- | --- |
| Overview | Coverage layer | Headline KPIs (coverage % · gaps · white-space · balance) + adaptive "Next step" + Optimize CTA |
| Audit | Coverage / white-space | Territory Audit findings (gaps · imbalance · distribution) with drill-downs |
| Map | Layer switcher (customers · coverage · ownership · white-space · territory) | Layer lead text |
| Optimize | Generated route colour | Working days + Generate + Current-vs-Optimized compare table |
| Plan | Scenario route colour (full width) | Route boards / calendar dock below for drag-and-drop; live metrics header |
| Size | Coverage | "Needs the sizing engine" placeholder (reserved for priority #9) |

Export (single model) is available throughout; Apply stays paused.

## 4. Validation

| Gate | Result |
| --- | --- |
| tsc --noEmit | Clean (all three phases) |
| TIS vitest | 58 / 58 passing |
| i18n symmetry | 8 / 8 passing (ar/en symmetric) |
| next build | Green — /distribution/studio ≈ 9.3 kB |
| Vercel kako | Deployed Ready |

A static studio-layout SVG (docs/tis-demo/jeddah-studio.svg) is committed as a

headless screenshot stand-in: sub-nav · shared metrics strip · centre map coloured

by the 6-route Plan scenario on the Jeddah demo.

Preview: /distribution/studio?demo=1

## 5. Boundaries Respected

No engine touched: auditTerritory, buildGeoLayers, balanceRoutes,

scenarioMetrics, plan-edit, datasetToCsv consumed as-is.

Standalone routes preserved and surfaced as deep-links.

Read-only + export only — RO-4 / VTP-4 / Apply remain paused pending the

write-architecture approval.

Simple Mode kept throughout; Mode A/B/C graceful degradation intact via

resolveCapabilities.

Demo isolation — the Jeddah 500 demo is the validation environment; no

production or pilot tenant data touched.

## 6. Next Workstream

The reserved Size stage awaits the Sales Force Sizing engine (priority #9),

which will fill it as a pure engine + thin surface, consistent with the rest of the

TIS family. Awaiting direction to begin its design package.