FR-5 Completion Review

FMCG Van-Sales · Pilot, Reference Tenant & Certification Package

Generated 2026-06-10 · PR #311

# FR-5 Completion Review — Journey Generation & Apply Consume the Frequency Resolver

Workstream: Visit-Frequency Resolution Layer → FR-5

Branch / PR: claude/pilot-ux · commit b36bf1e

Status: Complete · validated · pushed

Date: 2026-06-19

## 1. Objective

Make customer-level visit frequency the authority for journey generation, with

classification (A/B/C) demoted to a recommendation/fallback. This is the first FR phase that

changes live generation behaviour — done behaviour-preservingly for tenants that have not

set customer-level values.

## 2. What Changed

| Area | Change |
| --- | --- |
| generator.ts | GenCustomer gains optional pre-resolved visitsPerWeek. When set it overrides the classification rule; when absent it falls back to the rule (today's behaviour). Pure. |
| customer-frequency.ts | resolveFrequencyForCustomer — shared pure bridge (customer columns + grade code + company rules + override policy → ResolvedFrequency) so generate and apply schedule by the same precedence. |
| journey-plan/actions.ts | generateJourneyProposal + applyJourneyProposal resolve frequency per customer (customer-level wins; company override flag respected). The persisted erp_journey_plans.frequency is written from the resolved cadence, not raw classification. Proposal reports customerLevelCount. |
| Wizard | New "From customer profile: N" badge — Simple-Mode transparency showing where the cadence came from, without exposing any settings. (i18n journeyPlan.fromCustomer, symmetric ar/en.) |

## 3. Behaviour Change — the inversion is now complete

| Customer state | Before FR-5 | After FR-5 |
| --- | --- | --- |
| Has visit_frequency (manual / import) | Ignored — classification used | Honoured — drives schedule + persisted plan |
| No visit_frequency, has A/B/C grade | Classification used | Classification used (unchanged) |
| Company sets override flag | n/a | Classification supersedes customer-level (opt-in) |
| Neither value | 1/week fallback | Skipped when no resolved frequency (cleaner) |

Behaviour preserved for every tenant that has not set customer-level frequencies (the

default state after FR-2's no-backfill migration) — generation is identical to before.

## 4. Precedence (unchanged contract, now enforced end-to-end)

1. Customer-level frequency (manual | import)   ← primary authority
2. Route / planning assignment                  (reserved; activates with planning UI)
3. Classification recommendation (A/B/C)        ← fallback / auto-fill
4. System default
   + company override flag may let #3 supersede #1 (opt-in)

The same resolver now feeds: the preview (visits/week → day spread), the persisted plan

(frequency enum), and — via FR-1…FR-3 — the Customer 360 display and cadence/coverage

engines (CJ-2/CJ-3). One authority, every surface.

## 5. Simple Mode Alignment

Zero-configuration happy path unchanged: **pick route + working days → Generate → Preview →

Apply.**

Per-customer frequencies (entered or imported) are honoured silently — no new controls.

The wizard states, in plain language, how many stops came From customer profile vs the

classification recommendation — transparency without technical settings.

## 6. Validation

| Check | Result |
| --- | --- |
| tsc --noEmit | Clean |
| vitest (full) | 1681 passed / 192 skipped · 0 regressions (+12 new) |
| next build | Compiled successfully · /distribution/journey-plan built |

New tests: resolveFrequencyForCustomer (grade fill · customer override · null · company

override) and generator visitsPerWeek override (fallback · override down · override up ·

skip).

## 7. FR Workstream Status

| Phase | Scope | Status |
| --- | --- | --- |
| FR-1 | Resolver + value model | ✅ |
| FR-2 | Additive storage + source tracking | ✅ |
| FR-3 | Governed manual entry + Customer 360 display | ✅ |
| FR-4 | Excel import + source='import' | ✅ |
| FR-5 | Generation + apply consume the resolver | ✅ |
| FR-6 | Annual / custom cadence (extend isVisitDueOn + richer plan-row frequency) | ⏳ forward-looking |

## 8. Recommended Next Step

FR-6 to fully close the FR workstream (weekly/biweekly/monthly are fully working today;

FR-6 adds annual/custom cadence end-to-end). Per the approved priority order — finish FR, then

Coverage, then TIS foundations — FR-6 is the last FR item before the Coverage workstream.

Awaiting go-ahead.