VANTORA

Phase A — Governance Hygiene

Implementation Checklist & Status Tracker

Zero-impact items only · Structural simplification (Phase B/C/D) remains roadmap-only · June 2026

# Scope & Guardrails

This tracker covers ONLY Phase A (Governance Hygiene) — the five zero-impact items from the Implementation Roadmap. Every item here is additive, reversible, and invisible to existing tenants. Nothing in this document merges, migrates, or reduces anything a tenant relies on.

## Locked OUT of Phase A (roadmap-only until after first paying customer + usage data)

| Deferred (DO NOT do now) | Belongs to |
| --- | --- |
| Merge business types | Phase B/C |
| Merge / retire roles (mgmt tiers) | Phase C |
| Reduce / delete permissions | Phase C |
| Migrate any tenant (business_type, role assignments) | Phase C |
| Role inheritance / archetype module inheritance | Phase D |

Current objective (per founder): (1) complete pilot validation, (2) get first paying customer, (3) collect real usage data. Structural simplification is revisited only after that.

# Status Summary

Legend: ☐ Not Started (Ready) · ◐ In Progress · ☑ Done · ⚠ Blocked. As of this revision, no Phase A item has been started — execution awaits the founder's go-ahead.

| # | Phase A item | Type | Zero-impact? | Reversible? | Migration? | Status |
| --- | --- | --- | --- | --- | --- | --- |
| A1 | Remove dead permission keys | Code | Yes | Yes | No | ☐ Ready |
| A2 | Add permission aliases (additive) | Code | Yes | Yes | No | ☐ Ready |
| A3 | Bind nav + page to same capability flag (Trade Spend 404 fix) | Bug fix | Yes (strictly better) | Yes | No | ☐ Ready |
| A4 | Document 5 archetypes; curate onboarding picker | Docs/UX copy | Yes | Yes | No | ☐ Ready |
| A5 | Split feature-flag kinds in registry/docs | Docs | Yes | Yes | No | ☐ Ready |

Overall completion: 0 / 5.  Recommended execution order: A4, A5 (doc-only, do anytime) → A3 (closes a real bug, freeze-allowed) → A1, A2 (permission hygiene, additive). None require a tenant migration or a maintenance window.

# A1 — Remove dead permission keys

| Field | Value |
| --- | --- |
| Type | Code (registry only) |
| Zero-impact | Yes — the keys enforce nothing today, so removal cannot change any tenant's access |
| Reversible | Yes — re-adding the key strings restores the prior seed list |
| Data migration | No |
| Status | ☐ Not Started (Ready) |
| Owner | (assign) |
| Target phase | A — Governance Hygiene |

## What & why

change_requests.create / change_requests.approve / change_requests.manage and trade_spend.manage are granted in the database role seeds but are NOT part of the code Permission type — nothing enforces them. Removing them eliminates a source of audit confusion with no behavioural change.

## Implementation sub-tasks (tick as completed)

☐  Confirm via grep that the keys are absent from the code Permission union / hasPermission paths.

☐  List every seed/role row that grants the dead keys (read-only inventory, no change).

☐  Remove the dead keys from future seed definitions (do not retro-edit live tenant grants in Phase A).

☐  Update the permission registry test to assert the keys no longer appear.

☐  Note in the governance handbook that these are retired.

## Acceptance criteria

No code path references the removed keys.

Permission registry test green.

Existing tenants' effective permissions unchanged (dead keys never granted anything).

## Verification

grep for each key returns zero enforcement references.

Run the feature-catalog / permission registry test suite — must stay green.

Spot-check one tenant's resolved permissions before/after — identical.

# A2 — Add permission aliases (additive)

| Field | Value |
| --- | --- |
| Type | Code (resolver only) |
| Zero-impact | Yes — aliases are purely additive — both old and new keys resolve to the same grant, so no tenant loses or gains access |
| Reversible | Yes — removing the alias map entries reverts to the prior independent behaviour |
| Data migration | No |
| Status | ☐ Not Started (Ready) |
| Owner | (assign) |
| Target phase | A — Governance Hygiene |

## What & why

Three duplicate families exist: stock.* vs inventory.*, customer.* vs customers.*, report.aggregate.view vs reports.view. Phase A introduces ALIASES only: the resolver treats the legacy key and the canonical key as equivalent. No key is deleted, no role is re-seeded. This removes the overlap at the resolution layer while every existing grant keeps working.

## Implementation sub-tasks (tick as completed)

☐  Define the canonical key for each family (inventory.*, customers.*, reports.view).

☐  Add an alias map: legacy key -> canonical key (resolver checks both).

☐  Ensure hasPermission(canonical) is satisfied by a legacy grant and vice-versa.

☐  Add tests proving old-key holders and new-key holders get identical access.

☐  Document the canonical set; mark legacy keys 'aliased (deletion deferred to Phase C)'.

## Acceptance criteria

A role with only the legacy key still passes a canonical-key check (and vice-versa).

No seed data changed; no permission removed.

Alias map is the single source of equivalence.

## Verification

Unit test: grant legacy key -> assert canonical check passes.

Unit test: grant canonical key -> assert legacy check passes.

Regression: existing role-permission tests stay green.

# A3 — Bind nav + page to the same capability flag

| Field | Value |
| --- | --- |
| Type | Bug fix (freeze-allowed) |
| Zero-impact | Yes — it only ever HIDES a link that would have 404'd — it never exposes anything new, so no tenant gains access |
| Reversible | Yes — reverting restores the prior (buggy) independent gating |
| Data migration | No |
| Status | ☐ Not Started (Ready) |
| Owner | (assign) |
| Target phase | A — Governance Hygiene |

## What & why

Today some screens appear in navigation but the page itself is gated by a different (env) flag, producing show-then-404 — exactly the Trade Spend case (nav shows /distribution/trade-spend, page returns notFound() when KAKO_TRADE_SPEND is off). Phase A binds the nav item and the page to the SAME capability signal so a link is shown only when the page works.

## Implementation sub-tasks (tick as completed)

☐  Inventory every nav item whose page has an independent flag/notFound() gate.

☐  For each, source the nav visibility from the same flag the page checks.

☐  Verify the result: link shown => page renders; flag off => link hidden (never a 404).

☐  Add a test asserting nav-gate and page-gate agree for the engine routes.

☐  Re-validate the Trade Spend route specifically.

## Acceptance criteria

No nav link leads to a notFound() page for any flag state.

Trade Spend link hidden when its flag is off, shown+working when on.

Behaviour strictly improves (no new exposure).

## Verification

Toggle each engine flag off/on and confirm link visibility matches page availability.

Automated test: for each gated route, nav-visible iff page-renders.

Manual: reproduce the prior Trade Spend 404 and confirm it is gone.

# A4 — Document the 5 archetypes; curate onboarding picker

| Field | Value |
| --- | --- |
| Type | Docs / onboarding copy |
| Zero-impact | Yes — no tenant record changes; only new-tenant onboarding copy and documentation are touched |
| Reversible | Yes — revert the picker copy; documentation has no runtime effect |
| Data migration | No |
| Status | ☐ Not Started (Ready) |
| Owner | (assign) |
| Target phase | A — Governance Hygiene |

## What & why

Existing tenants keep their exact business_type. Phase A only (a) writes the 5-archetype model into the governance baseline and (b) curates the NEW-tenant onboarding picker so new sign-ups are guided to the archetype set. No existing business_type is renamed, remapped, or removed.

## Implementation sub-tasks (tick as completed)

☐  Finalise the 5-archetype definitions (Distribution, Stock-Retail, Service-Vertical, Self-contained-Vertical, Generic).

☐  Map each existing business_type to its archetype (documentation table only — no data change).

☐  Curate the onboarding picker options/labels for NEW tenants (presentation only).

☐  Leave all existing tenants' business_type values untouched.

☐  Record that type->archetype MIGRATION is Phase C, explicitly out of scope here.

## Acceptance criteria

Existing tenants' business_type unchanged in the database.

New-tenant picker presents the archetype-guided set.

Archetype map documented in the governance baseline.

## Verification

DB check: business_type distribution identical before/after.

Onboarding walkthrough shows curated options for a new tenant only.

No migration script exists or runs.

# A5 — Split feature-flag kinds in registry/docs

| Field | Value |
| --- | --- |
| Type | Docs / registry classification |
| Zero-impact | Yes — it is classification and documentation only; no flag value or evaluation path changes |
| Reversible | Yes — documentation/classification is inherently reversible |
| Data migration | No |
| Status | ☐ Not Started (Ready) |
| Owner | (assign) |
| Target phase | A — Governance Hygiene |

## What & why

Two different kinds of flags are currently mixed: tenant CAPABILITY flags (feature-catalog; Lite/Standard/Enterprise) and platform KILL-SWITCHES (env KAKO_*). Phase A classifies and documents them as two distinct kinds so future work never re-creates the show-then-404 confusion. Pure classification — no runtime behaviour changes.

## Implementation sub-tasks (tick as completed)

☐  List every flag and label it Capability or Kill-switch.

☐  Document the rule: tenant-visible gating uses Capability flags; unfinished-engine gating uses Kill-switches.

☐  Cross-reference A3: nav+page bind to the Capability flag, kill-switch only force-disables.

☐  Add the classification to the governance baseline and the feature-catalog docs.

☐  No change to flag values or evaluation logic.

## Acceptance criteria

Every flag has a documented kind.

The capability-vs-kill-switch rule is written into the baseline.

No runtime flag behaviour altered.

## Verification

Doc review: each flag appears exactly once with a kind.

Confirm no code/flag-evaluation change in the diff (docs/registry-comment only).

# Completion Log

Update this log as items are executed. Each row records the evidence that the item shipped zero-impact.

| Item | Status | Date | PR / commit | Verification evidence | Confirmed zero-impact by |
| --- | --- | --- | --- | --- | --- |
| A1 | ☐ Ready | — | — | — | — |
| A2 | ☐ Ready | — | — | — | — |
| A3 | ☐ Ready | — | — | — | — |
| A4 | ☐ Ready | — | — | — | — |
| A5 | ☐ Ready | — | — | — | — |

## Exit criteria for Phase A

All 5 items ☑ Done with verification evidence logged.

Pilot tenants report no behavioural change attributable to Phase A.

Governance baseline updated to reflect aliases + retired dead keys + flag-kind split.

No business type merged, no role retired, no permission deleted, no tenant migrated (those remain Phase B/C/D).

Phase A is complete when these five hygiene items are shipped and verified zero-impact. At that point the platform is cleaner but functionally identical — ready to focus fully on pilot validation, the first paying customer, and usage data before any structural simplification is revisited.