VANTORA — First Distributor Go-Live Checklist

FMCG Van-Sales · Pilot, Reference Tenant & Certification Package

Generated 2026-06-10 · PR #311

# VANTORA — First Distributor Go-Live Checklist

Env: vantora-staging → production (rsjvgehvastmawzwnqcs). `kako-fmcg` untouched.

Work top-to-bottom. Do not start Phase 1 until Phase 0 is ✅. Each item: check the box + record who/when.

## Phase 0 — Backups & gate (no data mutation)

[ ] PITR enabled (Dashboard → Database → Backups) — Pro plan + PITR add-on active.

[ ] Restore point verified — restored a backup to a throwaway project; counts + schema integrity match.

[ ] Restore timestamp recorded (UTC) as the rollback target: ____________.

[ ] Cleanup dry-run reviewed (golive-demo-cleanup.sql run as-is → "DRY RUN OK", rolled back).

[ ] Production Readiness Report + this checklist approved. ➜ *only now may Phase 1 run.*

## Phase 1 — Demo cleanup (data-only, reversible via Phase 0)

[ ] Run supabase/pilot/golive-demo-cleanup.sql with vantora.cleanup_confirm='APPLY'.

[ ] Verify: erp_companies=0, auth.users=0, erp_branches/customers/products=0.

[ ] Verify kept: erp_roles=25, erp_role_permissions=394, modules/features intact, guard trigger present.

[ ] Schema integrity re-check passes (270 erp tables, FMCG RPCs).

## Phase 2 — Real master-data import (FK order)

[ ] Company created (name, currency, country, business_type='fmcg', van-sales + fmcg settings).

[ ] 01-branches.csv → branches (HQ flagged).

[ ] 02-warehouses.csv → main + van warehouses.

[ ] 03-products.csv → categories + SKUs (cost/sell/tax/pack/expiry).

[ ] 04-suppliers.csv → suppliers (terms).

[ ] 05-routes.csv → routes (rep + van + days).

[ ] 06-customers.csv → customers (credit limit, terms, GPS, route, salesman, cash/credit).

[ ] Price lists + items + rules configured (in-app).

[ ] 08-opening-stock.csv → opening stock (main + vans).

[ ] Row counts reconciled against each source file.

## Phase 3 — Users & roles

[ ] SMTP configured (Auth → real sender domain); test email delivers.

[ ] 07-users.csv imported / users invited; each receives invite.

[ ] Each user assigned correct refined role + branch + department + job title (+ van/route for field).

[ ] Spot-check role nav: Merchandiser (Assortment/Survey/Grade, no Sell/Collections); Cash Van (cash

only); Van Rep (cash+credit); Collection Officer (collect only); Credit Controller (approve, no posting).

[ ] Refined-role assertions re-run against live users → all pass.

## Phase 4 — Public frontend

[ ] Vercel Production env vars set: NEXT_PUBLIC_SUPABASE_URL, NEXT_PUBLIC_SUPABASE_ANON_KEY, KAKO_VAN_SALES=1.

[ ] Production branch promoted; temporary staging-frontend branch + committed .env.production removed.

[ ] Deployment Protection / SSO disabled (or pilot password) so distributor staff can reach it.

[ ] Custom domain attached (optional); Auth Site URL + redirect allow-list = public domain.

[ ] Smoke test on a real device: login → role nav → sell (cash + credit) → collect → return + CN →

day-close + reconciliation (variance 0).

## Phase 5 — Production hardening & sign-off

[ ] Leaked-password protection ON (Auth → Passwords).

[ ] Re-run Supabase advisors after data load; fix duplicate_index, unindexed_foreign_keys, remaining policies.

[ ] Monitoring/alerts enabled (Supabase + Vercel); error logging on.

[ ] Compute/pooler tier sized for pilot load.

[ ] Pilot support playbook + feedback log live (PILOT-SUPPORT-PLAYBOOK.md, templates/feedback-log.csv).

[ ] Go/no-go with the distributor on scope + data → GO-LIVE.

Rollback at any point: see ROLLBACK-PROCEDURE.md. Phase 1 is reversible via the Phase-0 restore point.