VANTORA — Final Production Readiness Report

FMCG Van-Sales · Pilot, Reference Tenant & Certification Package

Generated 2026-06-10 · PR #311

# VANTORA — Final Production Readiness Report

Target production environment: vantora-staging (Supabase rsjvgehvastmawzwnqcs, eu-west-1,

Postgres 17.6) — promoted to production for the first FMCG distributor pilot.

`kako-fmcg`: not touched, not referenced. Date: 2026-06-10. Mode: review-only (no mutation).

## 1. Executive summary

The environment is technically ready to become production. Schema, the refined FMCG role model, and

the full van-sales transaction loop are validated. Remaining work is operational and sequenced: enable

backups, wipe demo data, import the distributor's real data, invite real users, and publish a public

frontend. No code or schema blockers remain. The one hard gate before any data mutation is a **verified

PITR / backup restore point** (your action).

| Dimension | Verdict |
| --- | --- |
| Schema & data model | 🟢 Ready |
| FMCG transaction loop | 🟢 Ready |
| Role / permission model | 🟢 Ready |
| Security posture | 🟢 No blockers (0 ERROR advisors) |
| Backups / DR | 🔴 Gate — enable + verify PITR before cleanup |
| Real data & users | ⚪ Pending import + invites (operational) |
| Public frontend | 🟡 Preview exists; needs prod env vars + public URL |

## 2. What is proven

| Area | Evidence |
| --- | --- |
| Schema completeness | 270 erp_* tables, 189 functions; full 250-migration repo schema applied; integrity check passes |
| FMCG RPCs | erp_van_sell · erp_van_return · erp_settle_collection · erp_compute_van_reconciliation · erp_resolve_price · erp_user_has_permission all present |
| Transaction loop | sell → collect → return + credit-note → reconcile validated; reconciliation variance 0; numbers tenant-scoped (0268) |
| Refined roles | Merchandiser / Cash Van / Collection Officer / Credit Controller + Van Rep (cash+credit) seeded by default; 325/325 role assertions; cash-van credit invoice blocked by permission and DB guard |
| Multi-tenant isolation | RLS enforced; tenant-scoped document numbering proven with 2 tenants sharing a branch code |
| Seed reproducibility | reference-company.sql rebuilds the full demo tenant idempotently (also a cleanup fallback) |

## 3. Security & performance posture (live Supabase advisors)

Security: 0 ERROR, 184 WARN. None are go-live blockers:

authenticated_/anon_security_definer_function_executable ×157 — by design: the app's RPC layer is

SECURITY DEFINER with auth.uid()/permission checks inside. No action.

function_search_path_mutable ×13 — hardening: add SET search_path to those functions (post-pilot).

rls_policy_always_true ×11 — review (mostly global lookup tables intended to be world-readable).

extension_in_public ×2, auth_leaked_password_protection ×1 — enable leaked-password protection

(one toggle); extensions-in-public is cosmetic.

Performance: 437 WARN / 349 INFO — dominated by empty-DB artifacts.

unused_index ×344 + multiple_permissive_policies ×430 are expected on an empty database; **re-run

advisors after real-data load**, then act on what remains.

Quick wins now: duplicate_index ×1, unindexed_foreign_keys ×4, auth_rls_initplan ×6 (wrap

auth.uid() in a sub-select).

## 4. Environment facts

| Fact | Value |
| --- | --- |
| Project | vantora-staging / ref rsjvgehvastmawzwnqcs |
| Region · Postgres | eu-west-1 · 17.6 |
| Tenants today | 1 (demo *Nile FMCG*) — to be wiped |
| Identities today | 58, all @nile-group.test — to be wiped |
| Real data | none yet |
| Roles | 25 (erp_roles) = 21 system + 4 refined |
| Global perms | 394 (erp_role_permissions) |

## 5. Go-live work breakdown (operational)

| Step | Owner | Artifact |
| --- | --- | --- |
| 0. Enable + verify PITR | Platform admin | GOLIVE-STEP1-CLEANUP-REVIEW.md §1–2 |
| 1. Demo cleanup (data-only) | Platform admin | supabase/pilot/golive-demo-cleanup.sql (guarded, dry-run-safe) |
| 2. Master-data import | Data Admin + distributor | docs/onboarding/templates/*.csv + README |
| 3. User invites + refined roles | Platform admin | 07-users.csv, User Onboarding Guide |
| 4. Public frontend | Platform admin | GOLIVE-VANTORA-STAGING-AS-PROD.md §4 |
| 5. Sign-off | All | GO-LIVE-CHECKLIST.md |

## 6. Risks & mitigations

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| Cleanup removes more than intended | Low | Script refuses unless exactly 1 demo company + 0 real users; dry-run by default; runs in one transaction with post-delete verification |
| No restore point if cleanup goes wrong | Med (if skipped) | Hard gate: PITR verified first; plus seed-rebuild fallback |
| Invite emails don't deliver | Med | Configure SMTP + Auth Site URL before inviting |
| Frontend points at wrong project | Low | Set explicit Vercel prod env vars (don't rely on code fallback); smoke-test |
| Perf lints on real data | Low | Re-run advisors post-import; address remaining indexes/policies |

## 7. Sign-off gate

Production cutover proceeds only after: (a) PITR/backup restore point verified, (b) cleanup dry-run

reviewed, (c) this report + the Go-Live Checklist approved. Until then: review-only, no mutation.