TIS-0 Foundations — Completion Review

FMCG Van-Sales · Pilot, Reference Tenant & Certification Package

Generated 2026-06-10 · PR #311

# TIS-0 Foundations — Completion Review

Workstream: Territory Intelligence Studio → TIS-0 (Shared Dataset + Scenario State)

Branch / PR: claude/pilot-ux · PR #319

Status: Complete · validated · pushed

Date: 2026-06-19

## 1. Objective (met)

Establish the one canonical dataset and one scenario state that every TIS stage

(Audit · Sizing · Optimization · Visual Planning · Geo) reads and writes — pure, framework-free,

assembled ~90% from existing engines — so later stages are thin functions over a shared

contract, and the Mode-A Google Sheet → … → Write-back loop shares the contract with a Mode-C

live tenant.

## 2. Phases Delivered

| Phase | Commit | Scope | Tests |
| --- | --- | --- | --- |
| TIS-0-1 Dataset model | 9b75cb8 | TisCustomer / TisDataset + builders / validators / customerWorkload / presence predicates | 9 |
| TIS-0-2 Capability matrix | 259e39c | resolveCapabilities → available stages/overlays from present data + Mode A/B/C | 7 |
| TIS-0-3 Scenario + metrics | 13fd601 | applyScenario / scenarioMetrics / compareScenarios (Current · A · B · C) | 7 |
| TIS-0-4 Adapters | e200568 | buildTisDatasetFromRows (upload) + loadTisDataset (live DB) → same shape | 6 |

## 3. The Canonical Model

TisCustomer { id · code · name · geo · ownership{salesman,supervisor,area,region,route}
              · grade · frequency(VisitFrequency) · salesValue? · coverage? · health? }
TisDataset  { customers · asOf · source }

Every field optional except identity → a Mode-A upload (geo, maybe sales) and a Mode-C

live tenant produce the same shape; missing fields downgrade capabilities, never break.

Workload derives from frequency via the FR resolver (FR-1…FR-6). Coverage from the

Coverage Engine (CV-1/CJ-3). Grade from outlet-grade. No new business logic.

This is the Export ≡ Import ≡ Apply single data model (strategy §4a/§4b).

## 4. Graceful Degradation (in code)

resolveCapabilities(dataset) decides which features light up from what data is present

(≥ 50% of customers, configurable), and derives the mode:

| Capability | Requires | Mode |
| --- | --- | --- |
| Visual Planning / Map | geo | A |
| Route Optimization | geo + frequency | A |
| Territory Audit | geo + (grade or frequency) | A |
| Sales Force Sizing | frequency (workload) | A |
| Coverage overlay | coverage | B |
| Health overlay | health | C |

Mode A = optimization-only · B = coverage present · C = coverage + health. The same flags drive

the Mode A/B/C UX and "needs X" empty states — no build flags, no mode picker.

## 5. Scenario State + Metrics

One scenario model threads Audit → Sizing → Optimization → Planning and compares on identical

metrics:

applyScenario(dataset, scenario) — per-customer route/salesman/day overrides, immutable.

scenarioMetrics — customers · visits (Σ workload via FR) · salesValue · distance

(via the route optimizer) · coveragePct (Coverage rollup) · routeCount · routeBalance%.

compareScenarios(base, [A,B,C]) — Current Plan + each scenario on the same metrics (the

Visual Planning compare view).

## 6. Adapters (both entry points, one shape)

Upload (pure): buildTisDatasetFromRows maps parsed Sheet/Excel/connector rows →

TisCustomer (lenient FR frequency coercion, geo parse, coverage validation, id synthesis).

Live (server): loadTisDataset composes RLS-scoped erp_customers + Coverage Engine +

FR customer-level frequency + rep→supervisor chain. Best-effort/read-only; sales/health/

grade-history are later enrichments.

## 7. Reuse

| Need | Asset | Reuse |
| --- | --- | --- |
| Frequency / workload | FR resolver (FR-1…6) | 100% |
| Coverage status / rollup | Coverage Engine (CV-1) | 100% |
| Distance / sequencing | optimize.ts | 100% |
| Grade · geo · ownership | existing tables/engines | 100% |

≈90% reuse. Net-new: the model types, capability matrix, scenario math, two adapters — all

pure except the live loader.

## 8. Simple Mode

Engine-derived fields (no assembly config); capabilities resolve automatically (no mode picker);

scenario metrics read in business terms (customers · visits · sales · distance · coverage ·

balance) — no weights exposed at this layer.

## 9. Validation

| Check | Result |
| --- | --- |
| tsc --noEmit | Clean (all four phases) |
| vitest (full) | 1713 passed / 192 skipped · 0 regressions (+23 TIS) |
| Build | Not required — pure libs + one server loader, no route/UI surface yet |

## 10. Next

Territory Audit Engine (priority #4) builds its first read-model + Simple-Mode surface

directly on this TIS-0 dataset (coverage gaps · white-space · territory/route imbalance ·

distribution analysis), reusing resolveCapabilities to degrade gracefully. To be opened with

an audit-first design package (gated), Simple Mode enforced.