Admin Center Alignment — Final Completion Review

FMCG Van-Sales · Pilot, Reference Tenant & Certification Package

Generated 2026-06-10 · PR #311

# Admin Center Alignment — Final Completion Review

Branch: claude/pilot-ux · PR: #319 · Date: 2026-06-18 · Status: Workstream complete.

Admin Center Alignment is done. Every /platform/* surface now uses a shared container (AdminWorkbench or ModulePage). Delivered under the approved Hybrid approach (shell-only; existing managers reused 100% verbatim; no deep 3-panel recomposition). All constraints held throughout: no business-logic, permission, RLS, workflow, or route change. Each step validated (tsc · full suite · build · gate check).

## 1. Completion summary

| Phase | Scope | Result |
| --- | --- | --- |
| AC-1 | ModulePage shells: Overview · Analytics · Activity · Copilot Analytics · Audit · Drugs | ✅ |
| AC-2 | ModulePage shells (managers unchanged): Plans · Roles · Staff · Entitlements | ✅ |
| AC-3 | EntityListPanel unification | ⛔ Skipped — moot under Hybrid (no manager recomposition → nothing to unify) |
| AC-4 | ModulePage shell: Billing (BillingAdmin unchanged) | ✅ |

Every commit: tsc clean · 1596 tests passed · build green; platform gates (platformOwnerOnly/platformPerm/isOwner/manage_users/entitlement) verified unchanged; platform-governance invariants (navigation-routes.test.ts) still pass.

## 2. Before / After — container map

SURFACE                 BEFORE                 AFTER
Companies               AdminWorkbench  ✅       AdminWorkbench
Overview                bespoke <div>          ModulePage        (AC-1)
Analytics               bespoke                ModulePage        (AC-1)
Activity                bespoke                ModulePage        (AC-1)
Copilot Analytics       bespoke                ModulePage        (AC-1)
Audit                   bespoke                ModulePage        (AC-1)
Drugs                   bespoke                ModulePage        (AC-1)
Plans                   bespoke                ModulePage*       (AC-2)
Roles                   bespoke                ModulePage*       (AC-2)
Staff                   bespoke                ModulePage*       (AC-2)
Entitlements            bespoke                ModulePage        (AC-2)
Billing                 bespoke                ModulePage        (AC-4)

* = entity manager reused verbatim inside the shell (Hybrid; not the 3-panel workbench).

Adoption: shared container 1/12 → 12/12. The provider rail (Overview · Tenants · Catalog · Billing · Team & Access · Reference) is unchanged — this workstream standardized page containers, not navigation.

## 3. Remaining platform inconsistencies (intentionally deferred)

| Item | State | Disposition |
| --- | --- | --- |
| Plans/Roles/Staff are not the 3-panel AdminWorkbench (bespoke managers inside ModulePage) | by Hybrid design | Deep Workbench = future, separately-approved initiative |
| EntityActionBar / ActivityFeed not on platform entity pages | deferred | bundled with Deep Workbench |
| Two list models coexist (Settings client EntityListPanel ≤200 vs platform server pagination) | AC-3 parked | revisit only with Deep Workbench |
| Billing shows subscriptions + invoices as two stacked tables (not tabbed) | shell-only done; tabs optional | low value; leave unless requested |
| /customers bespoke; Customer 360 timeline financial-only | out of Admin Center scope | P5 / CRM Evolution |

None are regressions; all are consistency/depth refinements held by explicit decision.

## 4. Recommended next workstream

Per the approved program order and the standing consistency-before-features priority:

Permission Override Demonstration (roadmap backlog item 4) — the gate before P5. A practical walkthrough of role permissions, User Access Overrides (within the bounded allowlist), the effective resolution order, and the actual UI navigation path. Documentation/demonstration only — no code.

P5 — Customer Workbench — begins after the demonstration is reviewed.

CRM Evolution — remains deferred (new features; design-first).

Deep Workbench (platform entity pages → full AdminWorkbench) — optional future initiative, if the value still stands after P5.

Recommended immediate next step: produce the Permission Override Demonstration, then start P5.

## 5. Status

Admin Center Alignment: complete (AC-1 · AC-2 · AC-4; AC-3 skipped), all green, pushed.

Settings M1/M2/M3, platform nav cleanup (P1–P4), and the navigation primitives remain in place.

Awaiting your go to produce the pre-P5 Permission Override Demonstration.