Roshen KSA Sales Dashboard

Trade Spend Native Module — Final Delivery Report

17 July 2026 · full implementation authority

DELIVERED TO PRODUCTION. Trade Spend is live as a native mode of the Sales Dashboard at roshen-ksa-dashboard.vercel.app. All database migrations applied and verified. The legacy app remains untouched and running in parallel.

# 1.  Architecture summary

One application: the Dashboard is the shell; Trade Spend is a mode beside Analytics/Profiles/Promo/Returns — sidebar section (Activity Log / New Activity / Analysis), mode-rail button, breadcrumbs, dark/light, responsive.

One namespace: everything under window.TS (auth / data / sales adapter / calc / UI / exports). Zero new Dashboard globals; module renders only when entered.

One database: the shared Roshen Supabase project. Module owns only the `activities` table; sales/customers/products/users/permissions come from the Dashboard model.

One sales source: the Dashboard's loaded dataset (sales_fact-derived). The module has NO Excel upload, NO embedded sales blob, NO IndexedDB cache.

One authorization model: Dashboard RBAC with the ts.* namespace. NO hardcoded emails anywhere in the module — person rights live in dash_users.overrides.ts.

Attribution path: sales rows → SKU → dash_sku_master.category (now 75/75 populated; brand/sub_category/segment columns ready for growth).

# 2.  Files changed

| File | Change |
| --- | --- |
| public/roshen_dashboard.html | Trade Spend module integrated ON TOP OF the live production build. (Discovery: production had drifted ~600 KB ahead of the repo — features deployed straight to Vercel; the repo now mirrors production exactly, drift healed.) |
| public/trade_spend.html | UNTOUCHED — legacy runs in parallel |
| trade-spend-module/src/ts_module.js | Module source of truth (~1,400 lines), + ts_module.test.mjs (37 tests) |
| trade-spend-module/migrations/001–004.sql | The exact SQL applied to the Roshen project |
| trade-spend-module/reports/* | Conflict analysis, mapping CSV, screenshots, validation reports |

# 3.  Database changes (applied & verified live)

| Migration | Result (verified by query) |
| --- | --- |
| 001 taxonomy | dash_sku_master + brand/category/sub_category/segment (nullable) + category index |
| 002 ts.* RBAC | 9 ts.* permission keys; grants on all 7 dash roles; overrides.ts for Ahmed (Roshen), Muhammad (Relia), Dmytro ×2 (Final, read-only); final-approver accounts provisioned from their existing auth.users rows |
| 003 category backfill | 74-SKU category+brand mapping from the operational sales dataset |
| 004 completion | Final 2 rows via name/product-family evidence → 75/75 SKUs categorized, 20 categories, brand='Roshen' |

Category conflict resolution — correctness first: the operational dataset's per-SKU categories were cross-validated against Trade Spend history: 19/20 exact agreement, zero disagreements; the Fudgenta 1–1 tie resolved to 'Fudgenta 400 G' by both name evidence and the dataset. The two residual rows (a Cyrillic-С spelling variant and a not-yet-sold chocolate bar) were resolved by their exact product-family analogs.

# 4.  Business logic changes

Faithful ports (formula-identical, test-covered): period windows (1/3/6/12-month rentals + 3-month default, next-activity truncation), uplift, ROI, verdict thresholds (0.2/0), overall status, record locking, TS-YYYY-NNN ids, 45-column Excel export.

Replaced by better designs: sales layer (dataset adapter with account index instead of upload+IndexedDB), auth (RBAC instead of hardcoded emails), sync (self-healing realtime + visibility-aware polling), photos (canvas downscale before storage), PDF libraries lazy-loaded on demand.

UX improvements: unified toolbar with instant search + status filter, sortable native table, inline role-gated approval buttons, live performance preview while filling the form, approval timeline in the detail modal, theme-aware analysis charts, toasts instead of alert().

# 5.  Performance

| Aspect | Measure |
| --- | --- |
| Page size | +~90 KB on a ~20.8 MB page (≈0.4%) |
| Boot cost | None beyond namespace definition; module boots on first entry |
| Sales queries | O(customer's rows) per calculation via a once-built account index (97k rows indexed <100 ms, cached per dataset version) |
| Other modes | Zero impact; polling pauses when hidden or in another mode |
| Legacy app | Unaffected |

# 6.  Validation results

37/37 mechanical parity tests (calculations, windows, attribution, mapping round-trip).

node --check on every inline script of the deployed build (8 JS blocks).

Offline boot smoke on the exact production build: module renders (log/modal/form/analysis), the newer production shell's breadcrumbs pick the module up automatically, Analytics round-trip regression intact (8 KPI cards, overview tab).

Dark + light themes, 1440/1366/mobile layouts captured (reports/screenshots).

Approvals: role-gated buttons verified via the DB-override auth path; server-side RLS + final-approval trigger on `activities` unchanged and still enforcing.

Exports: Excel identical column set; PDF lazy-load path exercised.

Live production check: module markers served from roshen-ksa-dashboard.vercel.app; DB state verified by SQL (75/75 categories, 9 permissions, 7 roles, 4 override users).

# 7.  Remaining technical debt

Legacy retirement: trade_spend.html and roshen-trade-spend.vercel.app still run in parallel BY DESIGN. Retire after real users have worked in the native module for an agreed period (suggested: 2–4 weeks of parallel use, then archive the legacy Vercel project and replace the file with a redirect).

Roshen-side approver: Ahmed currently signs into the legacy app; his Dashboard account holds ts.approve.roshen — he simply logs into the Dashboard now. Communicate the switch.

sub_category / segment columns are in place but empty — populate when the business defines them.

The Dashboard's versioned-JSON dataset remains its own pipeline; a future step could read sales_fact directly, but the current adapter is faster and matches what the Dashboard displays.

Single-file architecture: the dashboard remains one large HTML file. The module source lives separately (trade-spend-module/src) and is injected — a future build step could assemble the whole dashboard from partials.