VANTORA

P0 Remediation Report

6 Blockers + separation-of-duties · additive, idempotent, reversible · no data deletion

Branch claude/fmcg-sell-collect-loop · commit 4facc3e · tsc clean · 1317 tests · build green · June 2026

# 1. Summary

All seven approved P0 items are implemented, verified, and pushed. Every change is additive, idempotent and reversible; NO data was deleted and no tenant data was cleaned up. The two reported live errors (medicine catalog, invoice numbering) and the four other Blockers are fixed, and the separation-of-duties gap (MJ-1) is closed. P1 items are intentionally untouched (separate phase).

| Item | Fix | Change type | Status |
| --- | --- | --- | --- |
| BL-1 | Medicine catalog UPSERT-in-place (no DELETE) | Code | Done |
| BL-2 | Sequence repair migration (advance counters) | SQL (0294) | Done |
| BL-3 | Revoke EXECUTE on destructive cross-tenant seed fn | SQL (0293) | Done |
| BL-4 | Revoke EXECUTE on RBAC/module seed fns | SQL (0293) | Done |
| BL-5 | Van numbering -> erp_next_number + UNIQUE index | Code + SQL (0295) | Done |
| BL-6 | Collection idempotency key threaded from client | Code | Done |
| MJ-1 | Permission gates on financial/stock posting actions | Code + test | Done |

# 2. What changed (per item)

## BL-1 — Medicine catalog (clinic/reference-actions.ts)

Replaced DELETE-then-INSERT with an in-place UPSERT keyed on the PRIMARY KEY: existing drugs keep their id (so erp_products_catalog.medicine_ref_id links survive), new drugs are inserted, drugs absent from the feed are left untouched. The DELETE that violated the FK is gone entirely — no FK can be hit, no row is deleted.

## BL-2 — Invoice/document numbering (migration 0294)

Advances erp_sequences.current_val to GREATEST(current, max trailing-integer of existing numbers) per (branch, type) for invoices, sales orders, POs, sales returns, journals, payment/receipt vouchers, collections. Over-advance is safe; the duplicate-code collision is eliminated. Touches only the counter rows — no business data read-for-write or deleted. Idempotent (GREATEST).

## BL-3 / BL-4 — Cross-tenant seed functions (migration 0293)

REVOKE EXECUTE ... FROM authenticated, public, anon on erp_seed_fashion_role_perms / erp_seed_company_roles / erp_seed_company_modules. Verified safe: these are only ever called by AFTER-INSERT triggers on erp_companies, and every such trigger function is SECURITY DEFINER, so onboarding runs as the owner and is unaffected; no app code calls them directly (zero .rpc() sites). service_role keeps EXECUTE. Reversible by re-GRANT (documented in the migration).

## BL-5 — Van document numbers (request-actions.ts + migration 0295)

request_number / manifest_number now come from the atomic erp_next_number(branch_id, 'stock_request'|'van_load') counter instead of Date.now()+Math.random(); migration 0295 adds branch-scoped UNIQUE indexes so any residual collision FAILS LOUDLY instead of silently duplicating.

## BL-6 — Collection idempotency (collections actions + manager)

recordCollection now accepts and forwards a client-generated UUID idempotency key (was hardcoded null); the client holds one stable key per submit attempt (reused across a rapid double-click, cleared on success), so erp_settle_collection dedupes a retry instead of creating a second receipt and reducing the balance twice.

## MJ-1 — Separation of duties (10 posting actions + test)

Added a specific hasPermission() gate to each financial/stock posting action on top of the RPC's branch-access check: createInvoice/issueInvoice -> sales.sell; recordPayment/quickSale -> sales.collect; createVoucher/postVoucher -> accounting.post; completeReturn -> sales.return|sales.sell; receivePurchaseOrder -> purchasing.manage; recordSupplierPayment -> accounting.post|suppliers.manage; adjustStock -> inventory.adjust|stock.adjust; finalizeStockCount -> inventory.count; completeTransfer -> inventory.transfer|stock.transfer.approve; approveStockRequest -> stock_request.approve. Gates reuse existing i18n keys (no new keys).

# 3. Files changed

| File / migration | Item |
| --- | --- |
| supabase/migrations/0293_security_revoke_cross_tenant_seed_fns.sql | BL-3/BL-4 |
| supabase/migrations/0294_sequence_repair.sql | BL-2 |
| supabase/migrations/0295_van_document_number_unique.sql | BL-5 |
| src/app/(app)/clinic/reference-actions.ts | BL-1 |
| src/app/(app)/field/van-sales/request-actions.ts | BL-5 |
| src/app/(app)/collections/actions.ts + collections-manager.tsx | BL-6 |
| sales/invoices, sales/pos, sales/returns, accounting/vouchers, purchases/orders, suppliers, inventory, inventory/count, inventory/transfers, inventory/requests (actions.ts) | MJ-1 |
| src/lib/erp/mj1-posting-permissions.test.ts (new) | MJ-1 regression test |

# 4. Verification

| Gate | Result |
| --- | --- |
| Type check (tsc --noEmit) | PASS (exit 0) |
| Unit/integration suite (vitest run) | PASS — 1317 passed, 181 skipped, 0 failed (+3 new MJ-1 tests) |
| Production build (next build) | PASS (exit 0) |
| New MJ-1 regression test | PASS — viewer/staff blocked; salesman/cashier/accountant/warehouse_keeper allowed; rep cannot approve own load |

## Manual validation steps (post-deploy on vantora-staging)

Apply migrations 0293-0295 to staging (migrate-staging workflow or psql). Then:

BL-1: as platform owner, run the drug-catalog refresh on a pharmacy that has products linked to drugs — succeeds, no FK error; product links intact.

BL-2: create an invoice on a branch that previously errored — a fresh, non-colliding number is issued.

BL-3/4: as a normal tenant user, attempt to RPC erp_seed_company_roles with another company's id — permission denied.

BL-5: create two van load requests; numbers are STO-/VAN- sequential and unique.

BL-6: double-click 'record collection' — exactly one receipt; balance reduced once.

MJ-1: sign in as a viewer/staff and attempt to issue an invoice / post a voucher / adjust stock — blocked; salesman/accountant/warehouse_keeper still work.

# 5. Safety & guardrails honoured

| Rule | Honoured? | How |
| --- | --- | --- |
| No destructive changes | Yes | No DROP/DELETE of data; only index/grant/counter changes + code |
| No data deletion | Yes | BL-1 stopped deleting; no migration deletes rows |
| No tenant data cleanup | Yes | Sequence repair touches counters only; no tenant rows altered |
| Additive / idempotent | Yes | IF NOT EXISTS, REVOKE no-op, GREATEST upsert, UPSERT-on-PK |
| Reversible | Yes | 0293/0295 document exact reversal; 0294 is a forward-only counter bump (by nature) |
| No P1 mixed in | Yes | Only BL-1..6 + MJ-1; all P1 items untouched |

Note: migration 0294 advances counters and is therefore forward-only (you cannot un-issue a number); it is non-destructive and idempotent, but unlike 0293/0295 it has no clean down-migration. This is the standard, safe sequence-repair approach.

# 6. Re-scored pilot readiness

With all six Blockers and the top separation-of-duties Major resolved, the platform clears the bar that previously blocked an external pilot. Remaining items are P1 (Should-fix-soon) and below — none is a functional outage or a cross-tenant breach.

| Dimension | Before | After | Note |
| --- | --- | --- | --- |
| Tenant isolation (RLS) | 4/10 | 7/10 | BL-3/BL-4 closed; M-tier cross-tenant reads remain (P1/P2) |
| Data integrity / financial flows | 5/10 | 8/10 | BL-1/2/5/6 fixed; M-tier idempotency on create paths remains (P1) |
| Permissions / separation of duties | 5/10 | 8/10 | MJ-1 gates added + tested; master-data gates remain (P1) |
| Navigation / module visibility | 8/10 | 8/10 | Workflow-templates 404 + electrical gate are P1 |
| Auth / login / edge functions | 9/10 | 9/10 | Unchanged (solid) |
| i18n / mobile | 9/10 | 9/10 | Unchanged (solid) |
| Error handling | 7/10 | 7/10 | Raw-message leaks are P2 |

Overall: 5.5 / 10  ->  7.8 / 10 — PILOT-CONDITIONAL. The blockers are cleared; proceeding to a controlled pilot is reasonable once migrations 0293-0295 are applied to staging and the manual validation above passes. The remaining Majors (P1) should be scheduled as the next phase but do not block a controlled pilot.

## Next phase (P1 — separate batch, on approval)

MJ-4 drop/scope ts_* legacy tables; MJ-5 scope journey PII/GPS; MJ-2 workflow-templates flag; MJ-3 idempotency on order/PO/return/transfer create paths; MJ-8 credit/price master-data gates; MJ-6/MJ-7 atomic product codes.

P0 remediation complete. No P1 work was started; it will be implemented as a separate, independently-reviewed phase on your approval.