VANTORA

Route Planner Migration-Repair — Dry-Run Handoff

Reconcile tracking rows 0358–0364 · For the deploy / pipeline owner · Clone-only procedure · No production action

Supabase rsjvgehvastmawzwnqcs (vantora-staging) · Companion script: docs/rp_migration_repair_dryrun.sql · June 22, 2026

# Why this is a handoff (not an executed dry-run)

Per instruction, the in-session attempt to create an isolated branch was retried and FAILED again — the execution environment gates create_branch (“MCP tool call requires approval”) and the Supabase MCP cannot run the real Supabase CLI (migration list / repair / db diff). As instructed, the run was stopped and packaged for the deploy owner. No production query was issued in this step; nothing was simulated on production; no raw INSERT was run anywhere.

| Capability needed | Available here? |
| --- | --- |
| Create Supabase branch/clone | NO — create_branch is harness-gated |
| Run supabase migration list / repair / db diff (CLI) | NO — MCP has no CLI |
| Read-only SQL on production | Yes (used earlier; not re-run in this step) |

# 1 · Clone / branch target

Target to clone: Supabase project rsjvgehvastmawzwnqcs (vantora-staging) — NEVER production.

Create via:  supabase branches create rp-drift-dryrun --experimental   (or dump+restore into a scratch project).

Delete when done:  supabase branches delete rp-drift-dryrun --experimental.

Note: a fresh branch replays only RECORDED migrations (0353–0357), so 0358–0364 objects will be ABSENT initially. To reproduce production's drift faithfully, apply the 0358–0364 SQL to the clone WITHOUT recording it (psql the files; do not `db push`), per STEP 0 of the companion script.

# 2 · Baseline migration state (from prior read-only evidence)

Recorded today (note: version = apply-timestamp, name = file stem):

| version | name | recorded? |
| --- | --- | --- |
| 20260620142235 | 0353_route_planner_access | YES |
| 20260620142253 | 0354_rp_reporting_graph | YES |
| 20260620142324 | 0355_rp_integration | YES |
| 20260620142400 | 0356_rp_request_center | YES |
| 20260620142410 | 0357_rp_schema_health | YES |
| — | 0358_rp_connector_admin | NO (object exists) |
| — | 0359_rp_planning_persistence_a | NO (object exists) |
| — | 0360_rp_dataset_persistence | NO (object exists) |
| — | 0361_rp_saved_plans | NO (object exists) |
| — | 0362_rp_mission_perms | NO (object exists) |
| — | 0363_rp_missions | NO (object exists) |
| — | 0364_rp_plan_approvals | NO (object exists) |

RP objects: 15 / 15 tables present (verified read-only).

Pilot data: 28 rows across 7 populated RP tables (verified read-only).

# 3 · Repair command / steps used (CLONE ONLY)

CRITICAL — confirm the deploy convention first. Existing rows use timestamp versions + file-stem names, which is NOT what `supabase migration repair 0358` would write by default (it keys on the 0XXX token). Match the existing convention. Recommended path (direct, controlled INSERT of tracking rows only — no DDL, no data):

begin;

insert into supabase_migrations.schema_migrations (version, name) values

('20260620142420','0358_rp_connector_admin'),

('20260620142430','0359_rp_planning_persistence_a'),

('20260620142440','0360_rp_dataset_persistence'),

('20260620142450','0361_rp_saved_plans'),

('20260620142500','0362_rp_mission_perms'),

('20260620142510','0363_rp_missions'),

('20260620142520','0364_rp_plan_approvals');

commit;   -- on the CLONE only

Versions above are examples that sort AFTER 0357; substitute the real apply-timestamps your pipeline assigns, preserving 0358 < … < 0364 order. Alternative CLI path (only if your pipeline timestamp-renames files):

supabase migration repair --status applied 0358 0359 0360 0361 0362 0363 0364

# 4–5 · Post-repair migration list & DB diff (expected)

| Step | Command | Expected result |
| --- | --- | --- |
| Post-repair list | supabase migration list | 0353–0364 all applied; NO pending |
| Schema diff | supabase db diff | No schema differences (objects already match files) |

# 6–8 · Integrity confirmations (expected on clone)

| Check | Before | After | Expected |
| --- | --- | --- | --- |
| Data fingerprint (7 tables) | 28 rows | 28 rows | IDENTICAL |
| RP objects present | 15 | 15 | IDENTICAL |
| Schema drift (db diff) | — | none | No change |

Because repair only inserts tracking rows, data and schema are mathematically unchanged; the before/after fingerprints must match exactly. Any mismatch = stop and investigate.

# 9 · Errors / warnings

BLOCKER (environment): create_branch is harness-gated; Supabase MCP cannot run the CLI — hence this handoff.

RISK (convention): timestamp-version vs 0XXX-filename mismatch — confirm the pipeline before choosing Path A vs B.

No other errors. No production action taken. No data touched.

# 10 · Recommendation — is production repair safe?

LIKELY SAFE, but gated on a clean clone dry-run by the deploy owner. The change is metadata-only (insert 7 tracking rows); the objects already exist and the pilot data is untouched, so risk is low. Do NOT proceed on production until: (a) the clone dry-run shows no pending migrations and a clean db diff with identical before/after fingerprints, AND (b) the deploy owner confirms the correct version convention, AND (c) you give explicit approval after reviewing the clone results.

## Scope guardrails honored

Clone/branch only (attempted). No production writes. No production query in this step. No migration repair on production. No simulation of production repair. No raw INSERT on production. No Route Planner product-code merge. No data/route-guard/permissions changes. No PR #325. No field-insights. Production repair awaits separate explicit approval.