VANTORA Distributor Onboarding & First-Customer Deployment

FMCG Van-Sales · Pilot, Reference Tenant & Certification Package

Generated 2026-06-10 · PR #311

# VANTORA — Distributor Onboarding Package

Everything needed to take a **new FMCG distributor live on VANTORA in the

shortest certified time**, built on the certified pilot package and the reference

tenant. Online-first, behind KAKO_VAN_SALES (default OFF) + a per-company

toggle.

Typical go-live: 2–4 working days with clean master data, following the

checklist below.

## Start here

[First Real Customer Deployment Plan](./FIRST-CUSTOMER-DEPLOYMENT-PLAN.md) —

the dated, owned, measurable plan to deploy to the first real distributor

and capture real-world feedback (selection, RACI, timeline, Go/No-Go,

hypercare, feedback engine, success metrics, decision gate). Read this first.

[Distributor Onboarding Checklist](./DISTRIBUTOR-ONBOARDING-CHECKLIST.md) —

the end-to-end, stop-at-first-✗ build/activation runbook the plan executes.

## Setup guides (linked from the checklist)

| Guide | Covers |
| --- | --- |
| [Branch Setup](./BRANCH-SETUP-GUIDE.md) | Branch structure, codes, warehouses, regions |
| [Van Setup](./VAN-SETUP-GUIDE.md) | Van warehouse, rep assignment, route link, opening load, policy |
| [User Onboarding](./USER-ONBOARDING-GUIDE.md) | Role mapping, bulk import / invite, multi-branch, passwords, visibility |
| [Pricing Setup](./PRICING-SETUP-GUIDE.md) | Base price + tax, resolution order, lists/rules, discount cap, credit |
| [Pilot Support Playbook](./PILOT-SUPPORT-PLAYBOOK.md) | Cadence, triage, common fixes, escalation, rollback, exit criteria |

## Import templates

[templates/](./templates/) — CSV templates with headers matching the in-app

importer (Settings → Import), example rows mirroring the reference tenant, and a

[README](./templates/README.md) with the import order and field notes.

| Order | Template | Entity |
| --- | --- | --- |
| 1 | templates/01-branches.csv | Branches |
| 2 | templates/02-warehouses.csv | Warehouses + vans |
| 3 | templates/03-products.csv | Products |
| 4 | templates/04-suppliers.csv | Suppliers |
| 5 | templates/05-routes.csv | Routes |
| 6 | templates/06-customers.csv | Customers |
| 7 | templates/07-users.csv | Users |
| 8 | templates/08-opening-stock.csv | Opening stock |
| 9 | templates/09-journey-plans.csv | Journey plans |
| — | templates/feedback-log.csv | Pilot feedback log (capture, not import) |

## Built on the certified package

| Need | Reference |
| --- | --- |
| Go/No-Go · Day-1 · Week-1 · Failure-Recovery · Rollback | [../architecture/fmcg/PILOT-LAUNCH-PACKAGE.md](../architecture/fmcg/PILOT-LAUNCH-PACKAGE.md) |
| Org / role / permission / master-data / workflow matrices | [../architecture/fmcg/REFERENCE-COMPANY.md](../architecture/fmcg/REFERENCE-COMPANY.md) |
| Pilot & reference-tenant certifications | [../architecture/fmcg/FMCG-PILOT-CERTIFICATION.md](../architecture/fmcg/FMCG-PILOT-CERTIFICATION.md) · [REFERENCE-TENANT-CERTIFICATION.md](../architecture/fmcg/REFERENCE-TENANT-CERTIFICATION.md) |
| Repeatable validation (suite + SQL) | [../architecture/fmcg/REGRESSION-VALIDATION-GUIDE.md](../architecture/fmcg/REGRESSION-VALIDATION-GUIDE.md) |
| Recreate / clone the reference tenant | [../architecture/fmcg/CLONE-REFERENCE-TENANT.md](../architecture/fmcg/CLONE-REFERENCE-TENANT.md) |
| Full handover index | [../architecture/fmcg/HANDOVER-INDEX.md](../architecture/fmcg/HANDOVER-INDEX.md) |

## The shortest path (TL;DR)

Dedicated project, company created, KAKO_VAN_SALES=1.

Import **branches → warehouses/vans → products → suppliers → routes →

customers → users → opening stock → journey plans** (Settings → Import).

Set VAT + base price per SKU; assign vans to reps; approve customers.

Turn on the per-company toggle; run the Readiness Diagnostic → READY.

Run one supervised dry-run on a device → all green.

Go live; run the [Support Playbook](./PILOT-SUPPORT-PLAYBOOK.md) cadence.

Rollback is one switch.

# First Real Customer Deployment Plan

Objective: onboard the first real FMCG distributor onto VANTORA and

capture structured real-world feedback — not to add features and not to

scale. Success is measured in *learning and reliable daily operation*, not in

breadth.

Guiding principle: one distributor, one branch, 1–3 van reps, online-first,

behind KAKO_VAN_SALES (default OFF) + a per-company toggle. Go deep, observe

everything, change nothing on the platform during the pilot unless a blocker

forces it.

This plan sequences the certified pilot package and the

[Onboarding Package](./ONBOARDING-INDEX.md) into a dated, owned, measurable

deployment with an explicit feedback engine and a decision gate.

## 1. Scope & non-goals

In scope: deploy to production for one distributor; run the full

sell→collect→return→reconcile→close loop daily; capture feedback; decide

scale/iterate/pause.

Explicit non-goals (during the pilot):

❌ No new features / no schema changes (feedback is *captured*, not *built*).

❌ No multi-distributor rollout.

❌ No offline mode (Phase 6 is out of scope; route must have connectivity).

## 2. Select the first distributor

Pick for *learnability and low risk*, not size. Ideal profile:

| Criterion | Target |
| --- | --- |
| Size | 1 branch, 1–3 van reps, ~100–500 active customers |
| Route connectivity | Reliable mobile data (online-first) |
| Data quality | Clean, exportable master data (products, customers, prices) |
| Sponsorship | An engaged owner/GM + a hands-on supervisor |
| Appetite | Willing to run in-app, no off-book, and give candid feedback |
| Products | Single base UoM per SKU (multi-UoM deferred) |

Red flags → choose a different first customer: poor connectivity + offline

mandatory; messy/unavailable master data; no internal champion.

## 3. Roles & responsibilities (RACI)

| Activity | Distributor Owner/GM | Supervisor | Reps | VANTORA Deployment Lead | VANTORA Support |
| --- | --- | --- | --- | --- | --- |
| Sign-off & scope | A | C | I | R | I |
| Master data supply | R | C | I | A | I |
| Environment + activation | I | I | I | R/A | C |
| User onboarding & training | C | R | I | A | C |
| Go/No-Go decision | A | C | I | R | C |
| Daily operation | I | A | R | I | C |
| Reconciliation | I | R/A | I | I | C |
| Feedback capture | C | R | R | A | R |
| Issue triage/escalation | I | R | I | A | R |
| Scale/iterate decision | A | C | I | R | C |

R=Responsible · A=Accountable · C=Consulted · I=Informed.

## 4. Timeline (indicative, ~4 weeks)

| Phase | Duration | Outcome |
| --- | --- | --- |
| 0. Qualify & agree | 2–3 days | Customer selected, scope + success criteria signed, sponsor named |
| 1. Build (onboarding package) | 2–4 days | Master data imported, users + vans + pricing set, Readiness = READY |
| 2. Rehearse | 1 day | Supervised on-device dry-run passes; training delivered |
| 3. Go-live + Hypercare | 5 working days | Daily in-app operation; intensive support; daily feedback synthesis |
| 4. Stabilize | 2 weeks | Tapering support; weekly metrics; feedback backlog triaged |
| 5. Evaluate & decide | 2–3 days | Pilot report; scale / iterate / pause decision |

## 5. Prerequisites & environment

[ ] Production project provisioned; backups/observability on.

[ ] Company created (name, currency, country, tax number, logo).

[ ] KAKO_VAN_SALES=1; per-company is_enabled initially OFF until rehearsal passes.

[ ] Staging carries the reference tenant for side-by-side comparison.

[ ] Branch codes chosen (tenant-scoped numbering since 0268 — safe to reuse common codes).

[ ] Data export from the distributor's current system mapped to the

[import templates](./templates/README.md) (ERPNext/Odoo presets available).

## 6. Deployment runbook

Execute the [Distributor Onboarding Checklist](./DISTRIBUTOR-ONBOARDING-CHECKLIST.md)

end to end (it is the runbook). Summary:

Build — import branches → warehouses/vans → products → suppliers → routes

→ customers → users → opening stock → journey plans.

Configure — VAT + base price per SKU; assign vans to reps; approve

customers; set credit limits + payment terms; set discount cap.

Activate — per-company toggle ON; Readiness Diagnostic = READY (0 blockers).

Rehearse — one supervised on-device dry-run (open→sell→collect→return→

reconcile→close), all green; deliver Day-1 training.

Go-live — reps run their real day in-app; hypercare begins (§8).

## 7. Go / No-Go gate (sign-off required)

GO only when all are TRUE (from the certified package):

[ ] KAKO_VAN_SALES ON + per-company is_enabled = true.

[ ] Each rep has an assigned, stocked van; one base UoM per SKU.

[ ] Every SKU resolves a positive price; customers approved/on-branch with

credit limits; return reasons active.

[ ] Roles assigned; reconciliation owned by supervisor/warehouse-keeper.

[ ] Readiness = READY; one on-device dry-run passed.

[ ] Route connectivity adequate; rollback understood (one switch).

[ ] Feedback channels live (§9) and owners named.

Accountable sign-off: Distributor Owner/GM + VANTORA Deployment Lead.

## 8. Hypercare (go-live week)

On-call support during field hours; deployment lead reachable.

Daily standup (≤15 min): yesterday's sales/collections/returns posted

in-app? all days closed + reconciled? any rejections (credit/stock/price)? any

off-book activity? any new feedback items?

Daily feedback synthesis (§9) → triage → log → (only if a *blocker*) escalate.

Cadence + triage table: [Pilot Support Playbook](./PILOT-SUPPORT-PLAYBOOK.md).

## 9. Feedback capture plan (the core objective)

Capturing real-world feedback is the primary deliverable of this deployment.

### 9.1 Channels

| Channel | Who | Frequency |
| --- | --- | --- |
| Field feedback log (templates/feedback-log.csv) | Supervisor + deployment lead | Continuous (every item) |
| Daily standup notes | Deployment lead | Daily (hypercare) |
| Rep quick-pulse (3 questions: what blocked you? what was slow? what helped?) | Reps | End of each day (week 1) |
| Weekly review with sponsor | Owner/GM + lead | Weekly |
| In-app signals | Support | Continuous (audit log, rejection tokens, reconciliation variances, day-close coverage) |

### 9.2 What to capture (taxonomy)

Each item logged with: date, source (rep/supervisor/owner/support), category,

severity, area, description, document/error token, status, resolution/owner.

Categories: bug · usability · data · process · performance ·

training · feature-request · pricing · connectivity.

Severity: S1 blocker (can't operate) · S2 major (workaround exists) ·

S3 minor · S4 cosmetic/idea.

### 9.3 Handling rules (no platform changes mid-pilot)

S1 blocker → escalate immediately (T3); if no in-app workaround, consider

per-rep or full rollback (one switch) while triaging. *Only* an S1 justifies

a mid-pilot change.

S2–S4 → log only, do not build. These feed the post-pilot backlog and

the next strategic phase.

Every item gets a status: open → triaged → resolved/deferred.

### 9.4 Instrumented signals (objective, not just opinions)

Pull weekly from the system: in-app sales %, collection rate, return reasons

completeness, reconciliation variance, day-close coverage %, rejection

frequency by token (over_credit, insufficient_van_stock, price-0), cancelled/

corrected docs, GPS out-of-route exceptions. (See

[Week-1 Monitoring](../architecture/fmcg/PILOT-LAUNCH-PACKAGE.md#5-pilot-week-1-monitoring-guide).)

## 10. Success metrics & exit criteria

| Metric | Target |
| --- | --- |
| In-app sales (no off-book) | ≥ 95% of route sales |
| Day-close + reconciliation | 100% for 5 consecutive days |
| Stock accuracy (reconciliation variance) | ≥ 99% |
| AR / balance accuracy | 100% consistent |
| Returns via system with a reason | 100% |
| Cross-tenant / data-integrity incidents | 0 |
| Rep adoption | all reps operating independently |
| Feedback | logged, categorized, synthesized into a backlog |

Pilot is "successful" when: the exit criteria hold and the feedback

backlog is captured and prioritized — regardless of how many feature requests it

contains (those are the *point*, not a failure).

## 11. Risk register

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Dirty/incomplete master data | Med | High | Validate via import dry-run; compare to reference tenant; fix before go-live |
| Reps revert to paper | Med | High | Supervisor enforces in-app; daily standup catches off-book; show value (instant docs) |
| Connectivity gaps on route | Low–Med | Med | Confirm coverage in qualification; online-first; defer offline (Phase 6) |
| Pricing mis-set → price 0 / wrong price | Low | High | Readiness Diagnostic blocks; verify 2–3 SKUs; server-authoritative pricing |
| Over-credit/stock rejections frustrate reps | Med | Low | Train on the meaning; collect-first workflow; tune limits |
| Branch-code overlap with other tenants | — | — | Resolved (tenant-scoped numbering, 0268) |
| Scope creep (requests → build mid-pilot) | Med | Med | Strict §9.3: log S2–S4, build nothing; decide post-pilot |

## 12. Rollback & contingency

Instant, non-destructive — one switch:

Pause the module: unset KAKO_VAN_SALES or per-company is_enabled=false.

Per-rep pause: unassign the rep's van.

Re-enable anytime; issued documents remain valid.

Full guide: [Rollback](../architecture/fmcg/PILOT-LAUNCH-PACKAGE.md#7-pilot-rollback-guide).

Trigger rollback only for an unresolved S1 blocker.

## 13. Communication plan

| Audience | Cadence | Owner | Content |
| --- | --- | --- | --- |
| Distributor sponsor (Owner/GM) | Weekly | Deployment lead | Metrics, feedback themes, decisions |
| Field team (reps/supervisor) | Daily (hypercare) | Supervisor | Standup, fixes, encouragement |
| VANTORA internal | Weekly | Deployment lead | Status, risks, backlog growth |
| Decision forum | End of pilot | Owner/GM + lead | Pilot report + scale/iterate/pause |

## 14. Decision gate — scale / iterate / pause

At pilot end, the deployment lead presents a Pilot Report (metrics vs §10 +

the categorized feedback backlog). The sponsor + lead decide:

SCALE — exit criteria met, no S1 open → roll out to more reps/branches,

then more distributors; feed the backlog into the next strategic phase.

ITERATE — mostly met with specific gaps → address top backlog items

(post-pilot, as planned development), then re-pilot the affected area.

PAUSE — exit criteria not met / sustained S1 → rollback, root-cause, replan.

## 15. Post-pilot synthesis (the lasting output)

Produce, from the captured feedback:

Pilot Report — metrics, what worked, what didn't, incidents.

Prioritized backlog — S2–S4 items ranked (effort × impact), tagged to a

future phase (e.g. Merchandiser/CS roles, brand/tax masters, offline Phase 6,

multi-UoM).

Onboarding refinements — fold real lessons back into the

[onboarding package](./ONBOARDING-INDEX.md) (templates, guides, timings).

Go/No-Go for scale.

The first deployment's job is to convert *assumptions* into *evidence*. Ship

nothing new during it; capture everything; decide with data.

# Distributor Onboarding Checklist

The shortest certified path to take a new FMCG distributor live on VANTORA, using

the pilot package and the reference tenant as the template. Work top to bottom;

stop at the first ✗. Companion guides are linked per step.

Target: one distributor, 1–3 branches, 1–3 van reps, online-first, behind

KAKO_VAN_SALES (default OFF) + a per-company toggle. Typical time to go-live:

2–4 working days with clean master data.

## Phase 0 — Environment (Day 0)

[ ] Dedicated project — a demo/staging Supabase for setup + rehearsal,

separate from production. KAKO_VAN_SALES=1.

[ ] Company created — name, currency, country, tax number, logo (logo shows

on every printed document).

[ ] Reference tenant available on staging for side-by-side comparison

(supabase/pilot/reference-company.sql).

## Phase 1 — Organization & users  → [User Onboarding Guide](./USER-ONBOARDING-GUIDE.md)

[ ] Branches imported (templates/01-branches.csv) → [Branch Setup](./BRANCH-SETUP-GUIDE.md)

[ ] Warehouses + vans imported (templates/02-warehouses.csv) → [Van Setup](./VAN-SETUP-GUIDE.md)

[ ] Departments / job titles (optional) created for org clarity.

[ ] Users imported (templates/07-users.csv) or invited; roles + branches assigned.

[ ] Reconciliation owner confirmed: supervisor / warehouse-keeper (NOT the rep).

## Phase 2 — Master data  → [templates/README](./templates/README.md)

[ ] Products imported (templates/03-products.csv); VAT set per SKU.

[ ] Suppliers imported (templates/04-suppliers.csv).

[ ] Routes imported (templates/05-routes.csv); rep + van assigned per route.

[ ] Customers imported (templates/06-customers.csv): approved, on-branch,

salesman_id, credit limits, payment terms, GPS.

[ ] Journey plans imported (templates/09-journey-plans.csv) — optional but

recommended for coverage tracking.

[ ] Return reasons present (at least one active).

## Phase 3 — Pricing & tax  → [Pricing Setup Guide](./PRICING-SETUP-GUIDE.md)

[ ] Every SKU resolves a positive price (base sell_price or a price list).

[ ] One base UoM per SKU; van stock unit = sales unit.

[ ] Tax configured per SKU (standard VAT / 0% exempt).

[ ] Price lists / rules (optional): wholesale list, customer/segment promos.

## Phase 4 — Stock

[ ] Opening stock loaded into main warehouses (templates/08-opening-stock.csv).

[ ] Van load confirmed: each rep's van stocked (transfer or opening stock) → [Van Setup](./VAN-SETUP-GUIDE.md)

## Phase 5 — Activation & rehearsal

[ ] Per-company toggle ON: erp_van_sales_settings.is_enabled = true;

discount_cap_pct set; allow_negative_van_stock = false.

[ ] Readiness Diagnostic — open /field/van-sales/readiness as admin →

READY, 0 blockers.

[ ] Supervised dry-run on a real device: open day → visit → sell → collect →

return → reconcile → close — all green (mirror of run-pilot-dry-run.sql).

## Phase 6 — Go-live & support  → [Pilot Support Playbook](./PILOT-SUPPORT-PLAYBOOK.md)

[ ] Day-1 Operations briefing delivered (every sale/collection/return in-app).

[ ] Week-1 Monitoring dashboard owners assigned (stock accuracy, AR, coverage).

[ ] Support + escalation path agreed; rollback switch understood (one toggle).

## Go / No-Go gate (from the certified pilot package)

GO only when all are TRUE:

[ ] KAKO_VAN_SALES ON + per-company is_enabled = true.

[ ] Each rep has an assigned, stocked van.

[ ] Every SKU resolves to a positive price; one base UoM.

[ ] Customers approved/on-branch with credit limits; return reasons active.

[ ] Roles assigned; reconciliation run by supervisor/warehouse-keeper.

[ ] Readiness Diagnostic = READY; one supervised dry-run passed on device.

[ ] Pilot route has adequate connectivity (online-first).

Full Go/No-Go, Day-1, Week-1, Failure-Recovery and Rollback guides:

[../architecture/fmcg/PILOT-LAUNCH-PACKAGE.md](../architecture/fmcg/PILOT-LAUNCH-PACKAGE.md).

## Pre-launch hygiene

[ ] Branch codes chosen freely (document numbering is tenant-scoped since

migration 0268 — codes like CAI may coexist with other tenants).

[ ] Emails unique per user. Bulk-imported users set passwords via reset/invite.

# Branch Setup Guide

Branches are the operational + numbering scope of the distributor (each branch

owns its document sequences and its warehouses, customers, and users).

## 1. Plan the branch structure

| Decide | Guidance |
| --- | --- |
| How many branches | One per physical depot / distribution center. Start with the pilot branch only; add others later. |
| Branch code | Short, stable, UPPERCASE (e.g. CAI, ALX). Appears in every document number (INV-CAI-000001). Do not change it after go-live. |
| HQ branch | Mark the head office branch as HQ. |

Branch codes only need to be unique within this company. Since migration

0268 made document numbering tenant-scoped, reusing common codes (CAI, ALX)

that other tenants also use is safe.

## 2. Create branches

Option A — Import (recommended for 2+ branches): Settings → Import → Branch →

upload templates/01-branches.csv.

code,name,name_ar,city,phone,external_id
CAI,Cairo HQ,القاهرة - الرئيسي,Cairo,+20-2-3500-0000,BR-CAI

Option B — UI: Settings → Branches → New (requires settings.branches).

Required: code, name. Recommended: name_ar, city, phone.

## 3. Add warehouses per branch

Every branch needs at least one main (fixed) warehouse for receiving stock,

plus a van warehouse per rep. Import templates/02-warehouses.csv (see the

[Van Setup Guide](./VAN-SETUP-GUIDE.md) for vans):

branch_ref,code,name,name_ar,location,is_van
CAI,WH-CAI,Cairo Main Warehouse,مخزن القاهرة الرئيسي,Smart Village,false

branch_ref resolves to the branch code.

## 4. (Optional) Regions / areas / departments

Regions / areas — geographic grouping for customers/routes (Settings →

Import → Region/Area, or UI). Useful for multi-branch reporting.

Departments / job titles — organizational structure for users (see the

[User Onboarding Guide](./USER-ONBOARDING-GUIDE.md)). Optional; they don't grant

permissions.

## 5. Verify

[ ] Each branch has a unique code and at least one main warehouse.

[ ] The pilot branch is set; HQ flagged.

[ ] Compare against the reference tenant (3 branches: CAI/ALX/GIZ) if helpful.

Next: [Van Setup Guide](./VAN-SETUP-GUIDE.md).

# Van Setup Guide

A van is a mobile warehouse assigned to a rep. The van-sales loop requires

every selling rep to have an active van assigned to them with **opening

stock loaded**.

## 1. Create the van warehouse

Import templates/02-warehouses.csv (rows with is_van=true) or Settings →

Warehouses → New:

branch_ref,code,name,name_ar,location,is_van
CAI,VAN-CAI-01,Cairo Van 01,سيارة القاهرة 01,,true

is_van = true is what makes it a van.

One van per rep is the simplest model; name them per route (VAN-<BRANCH>-NN).

## 2. Assign the van to its rep

The erp_van_sell / erp_van_return RPCs use the rep's own assigned van

(assigned_to = the rep's user). Set this in Settings → Warehouses (or the

van/route admin screen): set the van's assigned rep to the salesman who

drives it.

A van with no assigned rep → the rep gets *"No van assigned"* on sell/return.

Re-assigning a van (e.g. rep change) is instant and non-destructive.

## 3. Link the van to a route (recommended)

Routes carry the rep + van + working days and drive journey plans. Import

templates/05-routes.csv, then ensure each route's rep and van match:

code,name,name_ar,city,status,region_ref,branch_ref
RT-CAI-A,Cairo Route A,خط القاهرة أ,Cairo,active,,CAI

Customers are linked to a route via route_id (the route name) in

templates/06-customers.csv, which also stamps the serving salesman.

## 4. Load opening stock onto the van

Two ways — pick one:

A. Opening-stock import (fastest for go-live): import

templates/08-opening-stock.csv with the van as warehouse_ref:

warehouse_ref,product_ref,quantity,reserved_qty
VAN-CAI-01,BEV-001,200,0

B. Transfer from the main warehouse (ongoing replenishment): create a stock

transfer (main → van) and complete it, or use Confirm Load in the rep's My

Day flow. This is the day-to-day method after go-live; opening-stock import is

for the initial load.

Keep the van stock unit = sales unit (one base UoM per SKU). Mismatched

units are the most common readiness blocker.

## 5. Policy: negative stock & discount cap

In Van Sales Settings (erp_van_sales_settings):

allow_negative_van_stock = false (recommended — blocks overselling the van).

discount_cap_pct — the max line discount a rep may apply (e.g. 15%).

require_physical_count_on_close = true — forces a day-end count for reconciliation.

## 6. Verify (per rep)

[ ] Van exists with is_van=true, active, assigned to the rep.

[ ] Van has opening stock for every SKU the rep will sell.

[ ] Route links the rep + van; customers on the route reference it.

[ ] Readiness Diagnostic (/field/van-sales/readiness) shows the van as

assigned + stocked.

Next: [Pricing Setup Guide](./PRICING-SETUP-GUIDE.md).

# User Onboarding Guide

How to provision the distributor's users, assign the right roles and branches,

and get them logged in — fast and correctly.

## 1. Decide the role per person

VANTORA authority is role-based (the role grants permissions; departments /

job titles are organizational only). Map each person to the closest enforced

role — the certified reference tenant's mapping is the template:

| Person (title) | Enforced role | Key authority |
| --- | --- | --- |
| CEO / Owner | admin | everything |
| General Manager | manager | nearly everything |
| Finance Manager / Accountant | accountant | accounting post/view, suppliers, collect (no selling) |
| Procurement Manager | branch_manager | purchasing + suppliers + inventory + reconcile |
| Buyer | warehouse_keeper | purchasing + inventory + reconcile (no supplier master) |
| Sales Manager | regional_manager | sell, collect, returns, reports |
| Field Supervisor | supervisor | sell, reconcile-manage, reports |
| Salesman / Van Sales Rep | salesman | field sell/collect, day close, reconcile-view |
| Warehouse Manager / Keeper / Inventory Controller | warehouse_keeper | inventory + reconcile-manage |
| Merchandiser | salesman | field access |
| Customer Service Agent | cashier | sell, collect, manage customers |
| Read-Only Executive | viewer | reports + view only |

**Reconciliation must be run by a supervisor / warehouse-keeper, never the

rep** (the rep is view-only by design). The full permission matrix is in

[../architecture/fmcg/REFERENCE-COMPANY.md §3](../architecture/fmcg/REFERENCE-COMPANY.md#3-permission-matrix).

## 2. Create the users

### Option A — Bulk import (fastest for the team)

Settings → Import → User (requires user.import) → upload

templates/07-users.csv:

full_name,email,phone,role,branch_ref,reports_to,active
Van Sales Rep,van.rep@distributor.example,+20-10-1000-0005,salesman,CAI,supervisor@distributor.example,true

branch_ref → branch code; reports_to → a manager's email (used for

the supervisor hierarchy, e.g. rep → supervisor).

Import provisions the user record + role + branch assignment, **but not a

password** (see §4).

Use upsert to re-run safely (dedupes on email).

### Option B — Individual create (UI)

Settings → Users → New (requires super admin): enter full_name, email,

password (min 6 chars), then assign branch + role (and reports_to for

salesman/cashier). Toggle is_active / is_super_admin as needed.

## 3. Multi-branch & oversight

A user can belong to multiple branches (e.g. a Sales Manager or Supervisor

overseeing CAI + ALX). Add one assignment per branch; mark one as the default.

The reference tenant does this for the CEO (all branches) and Sales

Manager/Supervisor (CAI + ALX).

## 4. Passwords & first login

Bulk-imported users have no password. Choose one:

Password reset / invite — each user uses the "forgot password" flow on

their email to set a password, or

Admin-set — a super admin sets an initial password in Settings → Users.

Then the user logs in and lands on their role-appropriate home (/today).

## 5. Verify visibility (screens follow permissions)

Nav and pages are gated by the same permissions the RPCs enforce, so a correct

role automatically yields correct accessible vs hidden screens. Spot-check:

[ ] Rep sees My Day / Sell / Collect / Return; not reconciliation-manage,

purchasing, accounting, or settings.

[ ] Supervisor/warehouse-keeper sees Reconciliation.

[ ] Accountant sees Accounting/Reports; not Sell.

[ ] Read-Only Executive sees Reports only.

To re-assert the whole matrix on staging, run

supabase/pilot/reference-activity-and-validate.sql (109 role assertions) — see

[../architecture/fmcg/REGRESSION-VALIDATION-GUIDE.md](../architecture/fmcg/REGRESSION-VALIDATION-GUIDE.md).

Next: [Branch Setup Guide](./BRANCH-SETUP-GUIDE.md) · [Van Setup Guide](./VAN-SETUP-GUIDE.md).

# Pricing Setup Guide

Pricing is server-authoritative: erp_van_sell prices every line via

erp_resolve_price, so the rep cannot sell at the wrong price. Get pricing right

before go-live — every SKU must resolve to a positive price, or the Readiness

Diagnostic blocks launch.

## 1. Base price + tax per product (required)

Products carry a base sell_price (set via templates/03-products.csv). After

import, in Settings → Products set each SKU's:

`sell_price` > 0 — the default selling price.

`tax_rate` — VAT per SKU (e.g. standard VAT for most FMCG; 0% for

exempt basics like water/dairy). Tax is computed on invoices from this rate.

One base UoM — the unit you stock and sell in (keep van stock unit = sales

unit). Multi-UoM is a later enhancement; start single-UoM.

tax_rate is not an import column — set it in the app after importing

products.

## 2. Price resolution order (how a line price is chosen)

erp_resolve_price picks the most specific active rule, else the base price:

Price rules (erp_price_rules) — scoped & prioritized:

customer → segment → channel → tier → branch/region/area →

global. Each is fixed, percent_off, or amount_off, with min_qty,

priority, and optional valid_from/valid_to.

Price list item (erp_price_list_items) — a fixed unit price per product

in a named list (e.g. *Wholesale*).

Base `sell_price` on the product — the fallback.

## 3. Common setups (configure in-app)

| Goal | How |
| --- | --- |
| Standard retail price | Product sell_price (the default list mirrors it). |
| Wholesale list (−8%) | Create a *Wholesale* price list; add items at the discounted unit price. |
| Customer promo (e.g. 10% off a SKU for one customer) | Price rule: scope customer, percent_off 10, min_qty 1. |
| Volume deal (e.g. 5% off ≥ 5 cartons) | Price rule: scope global/segment, percent_off 5, min_qty 5. |
| Channel pricing (HoReCa vs retail) | Tag customers with a channel; add channel-scoped rules. |

The reference tenant ships a customer promo (10% off Nile Cola for CUST-001) and

a global volume deal (5% off NuttyMix ≥ 5) — copy those as working examples.

## 4. Discount cap (rep guardrail)

Set discount_cap_pct in Van Sales Settings. A rep cannot exceed it on a

line; the server rejects over-cap discounts. Typical: 10–15%.

## 5. Credit & payment terms (AR controls)

These live on the customer, not pricing, but gate selling:

credit_limit — erp_van_sell blocks a sale that would push the customer over

their limit (collect first or raise the limit).

payment_terms_days — sets invoice due_date (Net 0/15/30).

## 6. Verify pricing is launch-ready

[ ] Every pilot SKU has sell_price > 0 and a tax_rate.

[ ] One base UoM per SKU; van unit = sales unit.

[ ] Pick 2–3 SKUs and confirm they resolve a positive price (Readiness

Diagnostic checks this automatically).

[ ] Any promos/lists tested on a sample sale in the dry-run.

[ ] Readiness Diagnostic (/field/van-sales/readiness) = READY.

Next: load stock and run the supervised dry-run — see the

[Onboarding Checklist](./DISTRIBUTOR-ONBOARDING-CHECKLIST.md) Phases 4–5.

# Master-Data Import Templates

CSV templates for onboarding a new FMCG distributor via the in-app importer

(Settings → Import, requires integrations.manage; user import also needs

user.import). Headers match the importer's entity fields exactly. Example rows

mirror the certified reference tenant (Nile FMCG) so you can cross-check;

replace them with the distributor's real data.

## Import order (respects foreign-key dependencies)

| # | File | Entity | Depends on | Ref fields resolve by |
| --- | --- | --- | --- | --- |
| 1 | 01-branches.csv | Branch | — | — |
| 2 | 02-warehouses.csv | Warehouse / Van | Branch | branch_ref → branch code |
| 3 | 03-products.csv | Product | — | — |
| 4 | 04-suppliers.csv | Supplier | — | — |
| 5 | 05-routes.csv | Route | Branch (Region) | branch_ref → branch code |
| 6 | 06-customers.csv | Customer | Route | route_id → route name |
| 7 | 07-users.csv | User | Branch | branch_ref → branch code; reports_to → email |
| 8 | 08-opening-stock.csv | Opening stock | Warehouse, Product | warehouse_ref → wh code; product_ref → product code/barcode |
| 9 | 09-journey-plans.csv | Journey plan | Customer, User | customer_ref → code; salesman_ref → email |

Import each file in this order: a row that references something not yet imported

will fail validation.

feedback-log.csv is not an import file — it's the pilot feedback-capture

log used by the [First Customer Deployment Plan](../FIRST-CUSTOMER-DEPLOYMENT-PLAN.md)

(§9). Copy it and fill it in throughout the pilot.

## How to import each file

Settings → Import → choose the entity → upload the CSV.

Map columns — headers already match the field keys, so mapping is 1:1

(or pick a source preset: ERPNext / Odoo / Generic). You can save a mapping

template for reuse.

Validate (dry-run) — rows with errors are blocked, warnings import.

Fix errors in the CSV and re-upload.

Import with mode `insert` (first load) or `upsert` (re-runs;

dedupes on external_id/code). Every row is stamped with import_job_id

for a full audit trail.

## Field notes

Required (validation blocks if blank): branch code+name; warehouse

branch_ref+code+name; product code+name; supplier code+name;

route code+name; customer name; user full_name+email; stock

warehouse_ref+product_ref+quantity.

`is_van` = true for van warehouses, false for fixed warehouses.

`tax_rate` is not an import column — set product VAT in **Settings →

Products** after import (see the Pricing Setup Guide). 0% for water/dairy

basics, standard VAT otherwise.

`credit_limit` and `payment_terms_days` drive AR controls and invoice

due dates — set them deliberately per customer.

Users: import provisions the user record + role + branch assignment but

not a password. Each user sets their password via the reset/invite flow,

or an admin sets it in Settings → Users. See the User Onboarding Guide.

Pricing (price lists / price rules) is not imported — configure it in

the app (see the Pricing Setup Guide). Products carry a base sell_price.

## Validate against the reference tenant

The example rows match supabase/pilot/reference-company.sql. To preview the

exact end-state these templates produce, provision the reference tenant on a

staging project and compare (see ../REFERENCE-COMPANY.md).

# Pilot Support Playbook

How to support the distributor through the first pilot — daily cadence, triage,

common issues with fixes, escalation, and the one-switch rollback. The FMCG loop

is atomic, idempotent, and non-destructive, so almost every field issue is

recoverable in-app.

## 1. Support model & cadence

| When | Who | Focus |
| --- | --- | --- |
| Go-live day | On-site/▶on-call support | Shadow the rep's first full day; confirm every sale/collection/return goes through the app. |
| Week 1, daily | Supervisor + support | Day-end reconciliation, AR/stock accuracy, coverage, adoption. |
| Week 2–4, daily→weekly | Supervisor | Trends, exceptions, taper support as adoption stabilizes. |

Daily standup checklist (5 min): Did every rep open + close their day? Any

unreconciled sessions? Any negative-stock or over-credit rejections? Any

off-book (paper) transactions? Any printing/connectivity complaints?

## 2. Day-1 operations (what "good" looks like)

The rep's day, each step prints/shares (never auto-prints):

open day → confirm van load → visit (GPS) → sell (INV-…) → collect

(COL-…, oldest-first) → return + reason (RET-… + credit note) →

reconcile (supervisor/warehouse-keeper) → close day. Full table:

[../architecture/fmcg/PILOT-LAUNCH-PACKAGE.md §4](../architecture/fmcg/PILOT-LAUNCH-PACKAGE.md#4-pilot-day-1-operations-guide).

## 3. Week-1 monitoring targets

| Metric | Target | Where |
| --- | --- | --- |
| Stock accuracy | ≥ 99% | Day-end reconciliation variance |
| AR / balance accuracy | 100% consistent | Customer statement vs invoices − collections − credits |
| In-app sales | ≥ 95% of route sales | Invoices vs reported sales |
| Returns via system | 100% with a reason | Returns + reason completeness |
| Day-close compliance | 100% closed + reconciled | Closed sessions / day |
| Adoption | all reps daily | Active reps / day |

Full guide: [PILOT-LAUNCH-PACKAGE.md §5](../architecture/fmcg/PILOT-LAUNCH-PACKAGE.md#5-pilot-week-1-monitoring-guide).

## 4. Common issues → fixes (Tier-1, field-resolvable)

| Symptom | Likely cause | Resolution |
| --- | --- | --- |
| "No van assigned" on sell/return | van missing is_van/assignment | Assign the rep's van; retry. → [Van Setup](./VAN-SETUP-GUIDE.md) |
| Sell rejected over_credit | balance + net > credit limit | Collect first, or raise the limit. |
| Sell rejected insufficient_van_stock | overselling the van | Load/transfer stock, or sell available qty. |
| Sale resolves price 0 | SKU sell_price ≤ 0 / no rule | Fix the SKU price. → [Pricing Setup](./PRICING-SETUP-GUIDE.md) |
| Discount rejected | over discount_cap_pct | Apply within cap, or supervisor adjusts the cap. |
| Reconciliation "not authorized" | run by the rep | Run as supervisor/warehouse-keeper. |
| Customer can't be sold to | pending approval | Approve the customer (admin/manager). |
| Duplicate tap / flaky network | retry | Idempotency key ⇒ no double document; the repeat returns the same one. |
| Wrong amount/reason on a posted doc | data entry | Use a return + credit note (sale) or corrective collection — never edit balances by hand. |
| Connectivity drop mid-day | online-first | Cart kept; resume on reconnect (offline queue = Phase 6). |

Detailed recovery: [PILOT-LAUNCH-PACKAGE.md §6](../architecture/fmcg/PILOT-LAUNCH-PACKAGE.md#6-pilot-failure-recovery-guide).

## 5. Escalation

| Tier | Owner | Scope | Action |
| --- | --- | --- | --- |
| T1 — Field | Supervisor | The table in §4 | Resolve on the spot; log the document number. |
| T2 — Admin | Company admin | Master data / pricing / roles / approvals / activation | Fix config (price, credit, role, van assignment, toggle). |
| T3 — Platform | VANTORA support | Suspected platform defect | Capture document number + error token + audit log (erp_audit_logs) and the steps to reproduce; raise to engineering. Do not mutate balances/stock directly. |

What to collect for any escalation: company + branch, user + role, the

document number, the exact error token, timestamp, and whether a retry was made.

## 6. Rollback (instant, non-destructive)

Pause the module: unset KAKO_VAN_SALES (env) or set

erp_van_sales_settings.is_enabled = false → all van-sales surfaces go

inert/hidden; nothing is deleted; issued documents stay valid.

Per-rep pause: unassign the rep's van (assigned_to = null).

Re-enable: flip the flag/toggle back on — the module resumes as before.

There is no migration to revert for a pause. Full guide:

[PILOT-LAUNCH-PACKAGE.md §7](../architecture/fmcg/PILOT-LAUNCH-PACKAGE.md#7-pilot-rollback-guide).

## 7. Health checks the support team can run (staging)

Regression: reference-activity-and-validate.sql → `all 109 role/permission

assertions passed` confirms roles/visibility intact.

Loop integrity: run-pilot-dry-run.sql → ALL CHECKS PASSED.

See [../architecture/fmcg/REGRESSION-VALIDATION-GUIDE.md](../architecture/fmcg/REGRESSION-VALIDATION-GUIDE.md).

## 8. Exit criteria — pilot → steady state

[ ] ≥ 95% in-app sales, 100% day-close + reconciliation for 5 consecutive days.

[ ] Stock accuracy ≥ 99%; AR 100% consistent; zero cross-tenant incidents.

[ ] Reps operating independently; supervisor owns reconciliation.

[ ] No open T3 issues. → Proceed to broader rollout / next branch.