Visit-Driven Route — Design Proposal

Route becomes the primary operational workflow · design-first (no implementation) · 2026-06-14

Visit lifecycle: Route Stop → Check-in → Customer Statement → Collect → Sell → Return → Print → Complete Visit → Next Customer. Reuse-only (no new module/engine). Additive, reversible, flag-safe.

# 1. Current workflow

Route (/field/journey): stop list; per stop Check-in (GPS) · Photo · Call · blocked-reason — and it DEAD-ENDS at "Checked in". The visit context (/field/van-sales/statement/[id]) is complete (Statement + Collect/Sell/Return/Print) but is reached only via the Customer tile, not the route. Result: route = compliance, visit = selling — two modules, one broken seam.

# 2. Proposed workflow

A single visit-session loop. Route is the spine; tapping a stop runs the existing GPS check-in AND opens the visit context; Complete Visit marks the stop visited and returns to the route with the next stop active.

| State | Meaning | Set by |
| --- | --- | --- |
| planned | on route, not started | route plan |
| in_progress | checked-in, visit context open | Check-in (existing GPS RPC) |
| completed | visit finished | Complete Visit (= existing visited mark) |
| blocked | could not visit | existing blocked-reason flow |

Check-in = start visit (one tap: GPS compliance + lands on the visit context).

Inside: Statement first, then Collect / Sell / Return / Print — already customer-scoped.

Complete Visit marks completed (existing visited/KPI) + optional outcome; Next Customer → route, next stop.

Off-route / walk-in via the Customer tile → same visit context (no check-in) — also closes parked F3.

# 3. Reused components

Reused (the bulk — no logic change):

| Need | Reused asset |
| --- | --- |
| Route stops, sequence, coverage KPI | field/journey/journey-screen.tsx |
| GPS check-in + blocked reason + offline queue | checkInVisit + journey flow |
| Visit context (Statement + Collect/Sell/Return/Print) | /field/van-sales/statement/[id] + CustomerStatementView (F1/F2) |
| Statement data (reconciling) | loadCustomerStatement |
| Collect / Sell / Return scoped to customer | existing screens (?customer=) |
| Invoice / receipt / statement print | existing /print/* templates |
| Off-route customer pick | /field/van-sales/customers (F1) |

New (small, additive — UI/navigation only):

"Open visit" on each route stop → deep-link to the visit context (check-in first when not visited).

Route banner on the visit context (Stop x/y · Next: …), shown only when arrived from the route (?from=route).

"Complete Visit" + "Next Customer" control → mark visited (existing) + return to route, next stop active.

Visit-session position carried in the URL (?from=route&seq=N) — no new table.

Phase 2 optional: visit outcome (sold / collected / no-order) attached to the existing visit/work-session record.

# 4. Risks

| Risk | Mitigation |
| --- | --- |
| Offline — check-in queues offline but the visit context needs data | Keep check-in offline-capable (unchanged); visit context degrades gracefully (online-first today); Phase-2 cache the day’s statements. Never block check-in on the context. |
| Compliance gating — should selling require check-in? | Phase 1 advisory; check-in-before-sell becomes a later policy toggle if needed. |
| GPS denied / far from customer | Reuse existing blocked-reason / distance handling; Open visit still works (recorded per current geofence rules). |
| Partial / resumed visits | in_progress = checked-in, not completed; re-tap reopens the same context; documents persist independently. |
| Double-counting / KPI integrity | Complete Visit reuses the existing visited set / coverage logic — no new counter. |
| Don’t break non-van field reps | Gate Open visit / banner behind Van Sales active so merchandising-only routes are unchanged. |
| Per-stop data load | Statement is one indexed read per customer, on demand (not pre-loaded for all stops). |
| Navigation depth / back button | Define back semantics: context Back → route; Next → route (replace, not push); avoid deep stacks. |
| Blocked customers mid-visit | Credit block + Collect-Now already handle this inside the context — no new path. |

# 5. Migration path

Additive, reversible, flag-gated (platform.visit_driven_route, default OFF). OFF = today’s behaviour exactly (no regression).

Phase 1 — the loop (small, reuse-only):

Open visit on each route stop (check-in → visit context, ?from=route&seq=N).

Route banner + Complete Visit / Next Customer on the visit context when from=route.

Behind the flag; gated by Van Sales active; existing screens untouched when off.

Validate on the pilot: full route — Stop → Check-in → Statement → Collect → Sell → Return → Print → Complete → Next — confirm coverage KPI, GPS, documents + prints, and the statement reconciles.

Phase 2 — polish:

One-tap check-in+open; auto-highlight next stop; per-visit outcome + end-of-visit summary; optional check-in-before-sell policy.

Rollout: enable for the pilot first; then promote to the FMCG default (same template/flag mechanism as the salesman role model), existing tenants opting in explicitly. Rollback: flag OFF → instant revert; no schema change in Phase 1; no transaction logic touched.

Conclusion: turns the route from a compliance screen into the primary operational workflow — a visit-driven loop built almost entirely from existing components. Small, UI-only new surface; risk contained by a flag + Van-Sales gating; clean, reversible, pilot-first migration.