Route Optimization Studio — Design & Plan

FMCG Van-Sales · Pilot, Reference Tenant & Certification Package

Generated 2026-06-10 · PR #311

# Route Optimization Studio — Design & Implementation Plan (RO)

Workstream: TIS stage #6 — Route Optimization Studio, on TIS-0 + Scenarios + Geo + Audit + FR

Status: Design + autonomous phased execution (escalate at write/architecture forks)

Date: 2026-06-19

## 1. Objective

Generate balanced routes from a customer set — balanced by **workload & value, not customer

count** — under user-set constraints, preview them on the map + scenario metrics, compare vs the

current plan, and export (single data model) / later apply. Simple Mode default + Advanced

weights. Usable standalone (export) and inside VANTORA. Mode A/B/C aware.

## 2. Current State (audit)

Exists: optimize.ts (per-route stop sequencing + distance), generator.ts (per-route

day-spread by frequency), territory.ts (split/merge), the FR workload model, TIS-0 scenarios

(applyScenario/scenarioMetrics/compareScenarios), Geo layers, Territory Audit imbalance.

Gap: there is no route-ASSIGNMENT/balancing step — nothing assigns a customer set into

*K balanced routes* by workload/value/geography under constraints. The pieces downstream

(sequence, day-spread, metrics, map) exist; the balancer that produces the assignment does not.

## 3. Gap Analysis

| # | Gap | Severity |
| --- | --- | --- |
| RO-G1 | No multi-objective route balancer (customers → K routes by workload/value/geo) | High |
| RO-G2 | No constraint resolution (target/max customers per route · max visits/day·week · auto route count) | High |
| RO-G3 | No Studio surface (generate → preview → compare → export) | High |
| RO-G4 | No Excel export in the journey-plan single-model schema | Medium |
| RO-G5 | Apply-to-live (reassign erp_route_customers) — a write fork (escalate) | — |

## 4. Reuse Analysis

| Need | Asset | Reuse |
| --- | --- | --- |
| Customer dataset + workload | TIS-0 TisCustomer + customerWorkload (FR) | 100% |
| Scenario apply + metrics + compare | TIS-0-3 | 100% |
| Distance / sequencing | optimize.ts | 100% |
| Map preview | Geo layers (GEO-1/2) | 100% |
| Imbalance seed | Territory Audit (TA-1) | 100% |
| Balance metric | tis/balance.ts | 100% |

≈85% reuse. Net-new: the pure balancer + constraint resolution + the Studio surface +

Excel export.

## 5. Recommended Architecture

RO-1  balancer (pure)   balanceRoutes(customers, constraints) → ScenarioAssignment[] (+ per-route summary)
                        geo-seed (farthest-point) → nearest-seed clusters → workload rebalance under caps
RO-2  Studio surface    scope + working days (+ Advanced: routeCount/maxPerRoute/weights) → Generate
                        → preview: scenarioMetrics + per-route table + Geo map (coloured by new route)
                        → compareScenarios vs Current Plan
RO-3  Export            Excel in the journey-plan import schema (single data model, §4a)
RO-4  Apply (fork)      reassign erp_route_customers + journey plans — ESCALATE (write architecture)

Output is a TIS-0 Scenario (route assignments) → it flows straight into scenarioMetrics,

compareScenarios, and the Geo map, and is drag-and-drop ready for Visual Territory

Planning (each manual move appends a ScenarioAssignment).

No hardcoded counts: route count is user-set or auto-derived from workload + capacity

(ceil(total weekly visits / (maxVisitsPerDay × workingDays))), never a fixed number.

Mode A/B/C: balances on whatever weight is present (workload always; value/geo when

available); standalone upload (Mode A) works end-to-end to Export.

## 6. Phased Plan (autonomous; escalate at RO-4)

| Phase | Scope | Fork? |
| --- | --- | --- |
| RO-1 | Pure balanceRoutes + constraint resolution + tests | No |
| RO-2 | Studio surface: generate → preview (metrics + per-route table + map) → compare | No |
| RO-3 | Excel export (single-model schema) | No |
| RO-4 | Apply to live routes/journey plans | Escalate (write architecture) |

Completion review at each boundary. RO-4 pauses for approval (reassigning live routes is a

material write decision).

## 7. Simple Mode (mandatory)

Default: pick scope + working days → Generate → see the plan + map + compare → Export. No

weights or caps required; sensible defaults (balance by workload, auto route count).

Advanced (opt-in): route count, max per route, objective weights (count · workload · value ·

distance · capacity). Hidden behind an "Advanced" affordance.

Results read plainly ("8 routes · ~120 stops each · balanced by visits"); scores in Advanced.

## 8. Validation & Completion

tsc + vitest (RO-1 pure); next build at RO-2+. Completion review per phase: behavior,

Simple Mode, role behavior, reuse, validation, next.