Geo Intelligence Base Map — Completion Review

FMCG Van-Sales · Pilot, Reference Tenant & Certification Package

Generated 2026-06-10 · PR #311

# Geo Intelligence Base Map — Completion Review

Workstream: TIS stage — Geo Intelligence (Base Map)

Branch / PR: claude/pilot-ux · PR #319

Status: Complete (GEO-1 data layer + GEO-2 MapLibre surface, all 5 layers) · validated · pushed

Date: 2026-06-19

## 1. Objective (met)

Put the TIS-0 dataset + Territory Audit on a map with toggleable layers, Simple Mode, Mode

A/B/C aware, reusable by Route Optimization / Visual Planning / Sales Force Sizing.

All five target capabilities delivered: Customer map · Coverage layer · Ownership layer ·

White-space layer · Territory imbalance layer.

## 2. Phases

| Phase | Commit | Scope | Tests |
| --- | --- | --- | --- |
| GEO-1 Data layer | ed2ef9e | Pure buildGeoLayers (provider-agnostic features + colours + legends) | 6 |
| GEO-2 Surface | 29df2bc | MapLibre renderer + /distribution/geo page + i18n + nav (all 5 layers, switcher, legend, popup) | — |

GEO-3 (layers + legends + drill-downs) was folded into GEO-2 — all five layers shipped together.

## 3. Map-Technology Decision

MapLibre GL JS (your call): open-source, no vendor lock, no mandatory Mapbox/Google billing,

heatmap/clustering-ready for later phases. The GEO-1 data layer stays provider-agnostic, so

the renderer can be swapped without touching the data. Base tiles: OpenStreetMap raster (no API

key), overridable with NEXT_PUBLIC_MAP_STYLE_URL (a vector style, e.g. OpenFreeMap/MapTiler)

for production.

## 4. What Shipped

Data (`tis/geo.ts`, pure): buildGeoLayers(dataset, audit) → five GeoLayers, each a set of

{ lat, lng, name, category, color, value? } features + a legend. Capability-aware; geo-less

customers excluded; renderer-agnostic + exportable.

Surface (`/distribution/geo`, MapLibre, Simple Mode):

Coloured circle layer fed by the active GeoLayer (data-driven circle-color).

One-tap layer switcher (shows only available layers) + legend (resolved salesman/region

names, i18n coverage/white-space labels).

Customer popup → opens Customer 360.

Fits bounds to the data; MapLibre loaded client-only via dynamic import (separate chunk —

route bundle stays ~3 kB).

## 5. Layer Reference

| Layer | Colour by | Mode |
| --- | --- | --- |
| Customers | grade (a/b/c, neutral ungraded) | A+ |
| Coverage | coverage status (green/amber/blue/red) | B/C |
| Ownership | salesman (hashed palette) | A+ |
| White-space | un-worked (red) vs worked (grey) | A+ |
| Territory imbalance | region (hashed); legend carries each region | A+ |

## 6. Simple Mode

Opens on the customer map with a plain layer switcher — no GIS jargon, no styling controls. Tap

a pin → name → open customer. Layers that lack data are hidden (e.g. coverage in Mode A); empty

geo → "no locations" hint.

## 7. Role Behavior (RLS-scoped)

| Role | Map scope |
| --- | --- |
| Salesman | own customers |
| Supervisor | team customers (coverage/ownership of the team) |
| Manager | branch/region customers (territory imbalance + white-space) |

## 8. Forward Compatibility

Route Optimization / Visual Planning: consume the same GeoLayer features + scenario

overrides (TIS-0-3); MapLibre supports the future drag-and-drop + scenario layers natively.

Sales Force Sizing: reads the same per-territory rollups.

Heatmaps / clustering (sales/white-space heat): MapLibre built-ins — a later phase, no

data-layer rework.

## 9. Validation

tsc clean · 1725 tests (+6 geo) · next build compiled (/distribution/geo built;

MapLibre in a dynamic chunk).

Screenshots: not capturable in this headless environment. The build confirms the route

renders; the map UI is described above (switcher · coloured pins · legend · popup).

## 10. Deferred (later phases / forks)

Heatmaps · clustering (sales/white-space density) — MapLibre built-ins, next Geo phase.

Drag-and-drop territory planning · scenario layers — Visual Territory Planning workstream.

Territory polygons/boundaries — needs boundary geometry (currently region is shown by

point colour, not filled areas).

Production vector tile/style via NEXT_PUBLIC_MAP_STYLE_URL (ops config).

## 11. Next

Per the priority order, Route Optimization Studio (#6) is next — it builds on TIS-0

scenarios + the Geo layers (map planning) and the FR workload/balance, with its own

Simple/Advanced split. To be opened with an audit-first design package.