TIS — Architecture Consolidation Plan

FMCG Van-Sales · Pilot, Reference Tenant & Certification Package

Generated 2026-06-10 · PR #311

# TIS — Architecture Consolidation Plan

Status: Design / planning only. No implementation until approved.

Branch / PR: claude/pilot-ux · PR #319 · Date: 2026-06-19

Goal: one canonical planning layer; one journey generator; an official TIS →

Journey Plan handoff; remove the 5000 truncation; restrict Studio/Journey Builder to

management; keep everything read-only/export until Apply is separately approved.

## 1. Current architecture (verified)

Two planning lineages coexist:

LEGACY (operational)                         NEW (TIS, sandbox)
─────────────────────                        ──────────────────
route-optimization/                          lib/tis/ + lib/planning/
  frequency.ts        FrequencyRule,           dataset.ts        customerWorkload
                      visitsPerWeekFor,         optimize-routes.ts balanceRoutes (+ its
                      visitDaysFor                                 OWN day-spread),
  generator.ts        generateWeeklyPlan ◄──┐                      validateConstraints
  balancing.ts        analyzeBalance        │  scenario.ts        applyScenario,
  territory.ts        assignTerritories     │                     scenarioMetrics,
  optimize.ts ───► erp/journey-sort.ts      │                     compareScenarios
  visit-frequency.ts  VisitFrequency  ◄─────┼── (TIS uses this)
  frequency-resolver  resolveVisitFrequency ◄┼── (shared)
  customer-frequency  resolveFrequencyForCustomer
                                            │  plan-edit.ts, scope.ts, audit.ts,
                                            │  geo.ts, export.ts, upload.ts,
                                            │  planning/visit-duration.ts
CONSUMERS                                   │  planning/index.ts (barrel, TIS side)
  journey-plan ──writes erp_journey_plans──┘  CONSUMERS
  (generate + apply)                            studio, planning-board,
  entity360/registry → analyzeBalance           route-optimizer, journey-builder,
                                                 territory-audit, geo, new-optimization
                                                 (all read-only + export)

Shared correctly (single owner): resolveVisitFrequency (precedence),

optimizeRoute→journey-sort (sequencing), customerWorkload, scenarioMetrics.

Duplicated / parallel:

| Concern | Legacy | TIS | Note |
| --- | --- | --- | --- |
| visits/week + day scheduling | frequency.ts (visitsPerWeekFor, visitDaysFor) | visit-frequency.ts (frequencyToVisitsPerWeek) + balanceRoutes day-spread | two frequency value-models; two day-assigners |
| weekly journey | generateWeeklyPlan (writes DB) | Journey Builder via balanceRoutes (export) | two generators |
| balance | analyzeBalance | scenarioMetrics/balancePct | two balancers |
| territory polygons | territory.ts | scope/optimize | territory.ts has no importers (dead) |

Blast radius (verified importers): legacy frequency.ts + generator.ts → only

journey-plan (+ lib/distribution/journey-plan/proposal.ts); analyzeBalance → only

entity360/registry.ts; territory.ts → none.

Semantic gap to resolve: generateWeeklyPlan schedules a customer on **multiple

days/week** (visitDaysFor for high frequency); the TIS ScenarioAssignment carries a

single `dayOfWeek`. The canonical model must support multi-visit/week.

## 2. Target architecture

One canonical, pure Planning Engine behind @/lib/planning, consumed identically by

every surface; the UI differs, the logic does not.

@/lib/planning  (single source of truth)
  ┌───────────────────────────────────────────────────────────────────────┐
  │ frequency:    VisitFrequency · parseFrequency · frequencyToVisitsPerWeek │
  │               resolveVisitFrequency (precedence) · customer-frequency    │
  │ duration:     resolveVisitDuration (cust→channel→class→global) · minutes  │
  │ day-assign:   assignVisitDays(freq, workingDays, capacity)  ◄── ONE impl  │
  │ generate:     generateWeeklyPlan(...)  ◄── ONE canonical journey generator │
  │ balance/cluster: balanceRoutes · resolveRouteCount · validateConstraints  │
  │ sequence:     optimizeRoute → journey-sort (haversine NN)                  │
  │ scenario:     applyScenario · scenarioMetrics · compareScenarios · edits   │
  │ scope:        scope (Region→Salesman→Route) · workload primitive           │
  └───────────────────────────────────────────────────────────────────────┘
        ▲                 ▲                 ▲                 ▲
   journey-plan       TIS Studio        Journey Builder    Route Mgmt
   (APPLY: writes     (read-only)       (read-only)        (routes CRUD,
    erp_journey_plans)                                      dashboards)
        ▲                                       │
        └──────────  TIS → Journey Plan handoff ─┘   (Scenario → erp_journey_plans
                     via the SAME governed apply; gated, escalated, not now)

  data load:  loadScopeIndex() ──► loadTisDataset({region|salesman|route})
              (server-side scoped; no 5000 flat cap; "N of M" when partial)
  access:     Studio + Journey Builder → reports.view (management);
              New Optimization → tis.run_optimization (permission-based)

Single canonical journey generator (Objective 2): generateWeeklyPlan (refactored

onto VisitFrequency + the shared resolver). TIS Journey Builder and balanceRoutes

day-assignment call it / `assignVisitDays` — no second day-assigner.

Official handoff (Objective 3): TIS emits a Scenario; a mapper converts it to the

erp_journey_plans rows the existing `journey-plan` apply already writes (conflict

detection + governance reused). This is the only write path; it stays paused/gated

behind the Apply decision (RO-4/VTP-4) — design now, ship later.

## 3. Reuse percentage

| Bucket | Reuse |
| --- | --- |
| Sequencing, frequency precedence, workload, scenario/metrics, scope, audit, geo, export, visit-duration | ~100% kept as-is |
| Journey generator | Keep generateWeeklyPlan; refactor its frequency dependency (small) |
| Day assignment | Unify two impls into one (assignVisitDays) — mostly delete, small new |
| Balancing | Keep balanceRoutes/scenarioMetrics; retire analyzeBalance wrapper |
| Data load | New: scope-index + scoped loader (small) |
| Handoff | New: Scenario→journey-plan mapper (small; design-only now) |

Net reuse ≈ 85–90%. Consolidation is mostly deletion + rewiring, not new code;

new code is the scoped loader, the handoff mapper, and one unified day-assigner.

## 4. Components to keep

erp/journey-sort.ts · route-optimization/optimize.ts · …/visit-frequency.ts ·

…/frequency-resolver.ts · …/customer-frequency.ts · …/generator.ts (refactored as

the canonical generator) · tis/scenario.ts · tis/plan-edit.ts · tis/optimize-routes.ts

(clustering + constraints; day-step swapped to the canonical day-assigner) · tis/scope.ts ·

tis/audit.ts · tis/geo.ts · tis/dataset.ts · tis/export.ts · tis/upload.ts ·

tis/capabilities.ts · planning/visit-duration.ts · planning/index.ts.

## 5. Components to retire / merge

| Component | Action | Why |
| --- | --- | --- |
| route-optimization/frequency.ts (FrequencyRule, visitsPerWeekFor, visitDaysFor) | Merge into visit-frequency.ts (+ assignVisitDays) → delete | Second frequency value-model; only journey-plan consumes it |
| balancing.ts analyzeBalance | Wrap over scenarioMetrics then retire | Duplicate balancer; only entity360/registry.ts consumes it |
| TIS balanceRoutes inline day-spread | Replace with canonical assignVisitDays | Second day-assigner |
| route-optimization/territory.ts | Retire (or park as planning/territory reserved) | No importers (dead) |

## 6. Impact analysis

| Change | Files touched | Risk | Mitigation |
| --- | --- | --- | --- |
| Merge frequency.ts → visit-frequency.ts; refactor generator | journey-plan/actions.ts, journey-plan/page.tsx, journey-plan/proposal.ts, generator.ts | Med (operational write path) | Golden tests: old vs new produce identical erp_journey_plans on demo + a live sample; generator.test.ts |
| Unify day assignment (multi-visit/week) + extend ScenarioAssignment to days[] | optimize-routes.ts, scenario.ts, plan-edit.ts, planning-canvas.tsx, Journey Builder | Med | Keep single-day back-compat; new field additive; update optimize-routes.test.ts |
| Journey Builder reuses canonical generator | journey-builder.tsx | Low | Behind a flag; visual parity check |
| Retire analyzeBalance | entity360/registry.ts | Low | Swap to scenarioMetrics-backed shim |
| Scope-index + scoped loader; drop 5000 cap | tis/server.ts, studio/page.tsx, journey-builder/page.tsx | Med (data correctness) | "Showing N of M" banner; default region scope; tests on counts |
| Gate Studio + Journey Builder → reports.view | navigation.ts, both page.tsx | Low | reps lose access by design (verified they keep field tools) |
| TIS → journey-plan handoff mapper | new lib/planning/handoff.ts + journey-plan apply | High (write) | Design only; gated; not in this track |

Dead code removed: territory.ts (no importers). **No consumer outside journey-plan

and one entity360 file** touches the retired engines — small, contained blast radius.

## 7. Migration plan (phased; each phase independently shippable + revertable)

| Phase | Scope | Ships behind |
| --- | --- | --- |
| AC-1 Frequency unify | Move visitsPerWeekFor/visitDaysFor onto VisitFrequency in visit-frequency.ts as assignVisitDays; migrate journey-plan; delete frequency.ts. Golden test old≡new. | commit (pure) |
| AC-2 Canonical day-assign | Extend ScenarioAssignment.days?: string[]; balanceRoutes + Journey Builder + generator all call assignVisitDays. | additive field |
| AC-3 One generator | Journey Builder reuses generateWeeklyPlan; remove the TIS-only day-spread. | flag tis_unified_generator |
| AC-4 Balance unify | analyzeBalance → scenarioMetrics shim; retire. Retire dead territory.ts. | commit |
| AC-5 Data volume | loadScopeIndex + scoped loadTisDataset; remove 5000 cap; "N of M" banner. | flag tis_scoped_load |
| AC-6 Access | Studio + Journey Builder → reports.view. | commit |
| AC-7 Handoff (design) | Scenario → erp_journey_plans mapper spec + reuse journey-plan apply. No write enabled (Apply stays paused). | flag (off) |

Each phase: tsc + vitest + next build + completion note. AC-1/4/6 are low-risk and

can land first; AC-2/3/5 are the substantive ones; AC-7 is design-only.

## 8. Risks & rollback

Risks

Frequency divergence (AC-1/3): legacy vs unified produce different schedules.

→ Golden/snapshot tests comparing outputs on the Jeddah demo and a sampled live

tenant before deleting frequency.ts.

Multi-visit model change (AC-2): days[] touches the scenario engine + board.

→ Additive field, single-day path preserved; feature-flagged.

Data-load correctness (AC-5): scoped loading must never under-report silently.

→ Always show "N of M"; scope-index counts are authoritative; unit tests on totals.

Operational write path (AC-1 affects journey-plan generate/apply).

→ Behind golden tests; journey-plan apply untouched in behaviour until AC-7.

Rollback strategy

Pure engines + barrel: consumers import from @/lib/planning; swapping an

implementation behind the barrel is low blast-radius. Rollback = **revert the phase

commit**; tests guard regressions.

Feature flags on AC-3/AC-5/AC-7 → instant disable without revert.

No destructive data ops: consolidation is code-only; erp_journey_plans write path

is unchanged until AC-7 (which is design-only here). No migration of stored data.

Deletion last: retire frequency.ts/territory.ts/analyzeBalance only after

their replacements pass golden tests and the importers are migrated.

## 9. Recommendation

Approve AC-1 → AC-6 as a pure consolidation (no new functionality, no live writes),

landing low-risk phases (AC-1/4/6) first. Treat AC-7 (handoff/Apply) as design-only

here and a separate, governed decision (it is the real RO-4/VTP-4 fork). Net result: one

canonical planning engine, one journey generator, management-only Studio/Journey Builder,

no silent truncation — with ~85–90% reuse and a contained blast radius. Awaiting approval

before any implementation.