Full-Platform Readiness & Gap Assessment

FMCG Van-Sales · Pilot, Reference Tenant & Certification Package

Generated 2026-06-10 · PR #311

# Full-Platform Readiness & Gap Assessment

Branch: claude/pilot-ux · PR: #319 · Date: 2026-06-19 · Status: *Assessment & roadmap only — no implementation.*

Grounded in a codebase sweep (routes under src/app/(app)/, tables in supabase/migrations/, libs in src/lib/). Legend: ✅ Implemented · 🟡 Partial · 🟠 Exists-but-not-surfaced · ⬜ Not Implemented. Effort is at the *workstream* level (S ≈ days · M ≈ 1–2 wks · L ≈ 3–4+ wks).

## 1. Readiness matrix

| # | Area | State | What's there / What's missing | Priority | Business impact | Effort |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Sales & Distribution | ✅ | Orders/invoices/returns/POS/pricing/routes all CRUD + surfaced (/sales/*, /distribution/*). Gaps: order→invoice automation is manual; pricing is a DB-only rule engine (no TS calc service); wholesale tier→customer assignment UI thin | Med | High | M |
| 2 | Journey Planning | 🟡 | erp_journey_plans + /sales/journey + /field/journey + Smart-Next engine. Gaps: no plan wizard (inherits from customer salesman+visit_day); frequency stored but not enforced; no conflict/overlap detection | High | High | M–L |
| 3 | Coverage Management | 🟠 | KPI engine + /distribution/coverage scorecard + visit outcomes. Gaps: coverage status is computed, not persisted; GPS compliance is backend-only (no approve/reject UI); no supervisor reconciliation action | High | High | M |
| 4 | Van Sales | ✅ | Most mature: /field/van-sales/* full daily loop (open→pick→sell/collect/return→outcome→day-close), Smart-Next, credit-block gates, 48 lib files + tests. Gaps: Phase-B "confirm load" not routed; offline sync minimal | Med | High | S–M |
| 5 | Inventory | 🟡 | Movements, warehouses, expiry, count, low-stock, costing (FIFO/WACC) all surfaced. Gaps: no batch-aware transfers; no FIFO depletion on sale; no stock reservation on order; no cycle-count reconciliation | Med–High | High | L |
| 6 | Warehouse Operations | 🟡 | Stock requests + partial approval, transfers, van load manifests; GRN created server-side. Gaps: no receiving/GRN UI; no 3-way match; no goods-in-transit tracking; no capacity checks; suggested-loads no UI | Med | Med–High | M–L |
| 7 | Collections | ✅ | /collections + atomic erp_settle_collection (locked, idempotent, oldest-first) + receipts + reversal (SoD). Gaps: no allocation UI (can't adjust before settle); no partial/on-account state; GL-posting not visible; no write-off | Med | High | M |
| 8 | Credit Control | 🟡 | Credit-limit request + approval (/distribution/credit-requests), statement/aging, status-blocking, invoice credit guard, risk-scoring engine (pure). Gaps: risk engine not surfaced/scheduled; no credit override UI; no SLA escalation; no segment tiers; no allowance UI | Med–High | High | M |
| 9 | Approvals | ✅ | Unified workflow engine + /approvals queue + action policies + 80-action catalog + handlers. Gaps: SLA/escalation (schema ready, no cron/UI); parallel/quorum (schema ready, engine sequential); workflow-builder UI incomplete; no notify integration | Med | Med–High | M–L |
| 10 | Governance | ✅ | Just completed (G1–G7 + G6b): 5-level field governance (Hidden/View/Request Change/Edit/Approve), Request-Change lifecycle, structured audit envelope, opt-in baseline, pending visibility | Done | High | — |
| 11 | Roles & Permissions | 🟡 | Roles + permission matrix, company overrides, UAO, role overrides, granular capabilities, user/staff assignment. Gap: no custom-role-creation UI (super-admin RPC only); no delegable-allowlist control; no hierarchy visualization | High | High | L |
| 12 | Mobile UX | 🟡 | Responsive workbenches + drawer, van-sales field cockpit (variant='field'). Gaps: offline/PWA rough; no touch-target sizing; no card-based mobile tables for complex entities; no lazy-load/image opt | Med | Med–High | M |
| 13 | Reporting & Analytics | 🟡 | Platform analytics, retail cockpit, perfect-store, OOS, targets, reports hub, exports, copilot analytics. Gaps: all static (no real-time); no custom KPI/report builder; limited drill-down; no forecasting; field-insights lib not surfaced | Med | Med–High | L |

## 2. Cross-cutting themes

"Exists but not surfaced" is the dominant pattern — the platform is backend-rich; the highest-ROI work is surfacing existing engines (coverage status, credit risk scoring, GPS-compliance approvals, allocation UI) rather than greenfield build. This mirrors the Customer Workbench governance finding.

FMCG field-ops loop is ~80% there — van sales is mature; the missing connective tissue is journey-plan authoring + persisted coverage + compliance approvals.

Commercial gaps cluster around pricing & credit — per-customer pricing isn't modelled; the credit risk engine isn't surfaced or scheduled.

Two platform capabilities are recorded but unbuilt — Role Builder (custom roles) and Pricing Governance.

## 3. Recommended next workstream

→ Coverage & Journey-Plan Engine (closes #2 + #3).

Rationale: highest operational leverage for an FMCG distribution platform; it completes the field loop van sales already runs; the Customer Workbench already reads visit frequency/coverage (G-review), so this makes that data first-class; and most of it is surface-existing-engines (coverage KPI service + journey-plan tables + GPS compliance data already exist). Scope: persisted coverage status, journey-plan authoring/wizard + frequency enforcement, conflict detection, and the GPS-compliance approve/reject UI (data already logged).

## 4. Proposed roadmap sequence

| Seq | Workstream | Why here | Effort |
| --- | --- | --- | --- |
| 1 | Coverage & Journey-Plan Engine | FMCG-core; surfaces data the workbench already reads; persists coverage + compliance approvals | M–L |
| 2 | Pricing Governance | Model per-customer price list + resolution hierarchy; unblocks pricing display/assignment (prereq flagged in governance review) | L |
| 3 | Credit Control surfacing | Surface the existing pure risk engine (auto-scoring, segment tiers, collections-driven review) + credit-override UI; high reuse | M |
| 4 | Role Builder & Permission Studio | UI custom-role lifecycle on the governance model (recorded roadmap item); closes the #11 gap | L |
| 5 | Approvals hardening | SLA/escalation (pg_cron), parallel/quorum execution, workflow-builder completion, notifications | M–L |
| 6 | Inventory & Warehouse depth | Batch/FIFO depletion, stock reservation, receiving/GRN UI + 3-way match, in-transit tracking | L |
| 7 | Collections UX + Reporting/Analytics + Mobile/Offline | Allocation UI + on-account; real-time/drill-down/report-builder; robust offline queue + mobile tables — cross-cutting, run in parallel as capacity allows | M each |

Each workstream runs the established gated methodology (audit → architecture → before/after → reuse → plan → approval → small validated commits → review). Deferred items already recorded: G8 Structured Address, Request-level attachments, Customer Planning & Targeting.

No implementation performed. Awaiting your selection of the next workstream (recommended: Coverage & Journey-Plan Engine).