VANTORA

FMCG Readiness & Gap Assessment

Prepared 9 June 2026  ·  Read-only review — no engines built, no flags changed

Implemented     ·   Partial   ·   Missing   (status legend)

Capability Scorecard — 25 Areas

| # | Area | Status |
| --- | --- | --- |
| 1 | Customers | Implemented |
| 2 | Products | Implemented |
| 3 | Product Categories | Partial |
| 4 | Brands | Missing |
| 5 | Units of Measure | Implemented |
| 6 | Pricing | Implemented |
| 7 | Promotions | Partial |
| 8 | Warehouses | Implemented |
| 9 | Inventory | Implemented |
| 10 | Stock Movements | Implemented |
| 11 | Van Sales | Partial |
| 12 | Sales Orders | Partial |
| 13 | Invoices | Implemented |
| 14 | Collections | Partial |
| 15 | Returns | Implemented |
| 16 | Routes | Implemented |
| 17 | GPS | Implemented |
| 18 | Merchandising | Partial |
| 19 | Trade Spend | Partial |
| 20 | Dashboards | Implemented |
| 21 | Reports | Implemented |
| 22 | Change Requests | Implemented (flag OFF) |
| 23 | Critical Alerts | Implemented (flag OFF) |
| 24 | Entitlements | Implemented (flag OFF) |
| 25 | Workflow / Approvals | Implemented |

Tally: 14 Implemented · 7 Partial · 1 Missing  (3 of the Implemented are flag-OFF platform engines).

Per-Area Detail

1. Customers   —   Implemented

Current implementation: erp_customers with credit profiles, credit-block rules, segment/channel/classification lookups, GPS lat/lng, national address; credit-limit change workflow; full /customers CRUD.

Gaps: None blocking. Customer master is FMCG-grade.

Risks: Low. Credit-block enforcement should be smoke-tested against the van/invoice path before pilot.

Recommended next action: Verify credit-block actually halts an over-limit sale end-to-end in the pilot flow.

2. Products   —   Implemented

Current implementation: erp_products_catalog (brand, subcategory, pack_size, expiry_days as columns), erp_product_uoms (0137); /products CRUD.

Gaps: brand is free-text (see #4); subcategory is a column, not FK to a managed tree (see #3).

Risks: Free-text brand → inconsistent reporting/filtering across reps.

Recommended next action: None for pilot; tighten via #3 / #4 post-pilot.

3. Product Categories   —   Partial

Current implementation: erp_product_categories (hierarchical) exists; only an inline create dialog in the product form — no dedicated management page.

Gaps: No /settings/product-categories page to build/maintain the tree; cannot reparent, rename, or deactivate cleanly.

Risks: Categories drift; reporting roll-ups become unreliable.

Recommended next action: Add a thin settings CRUD page over the existing table (small, no new engine).

4. Brands   —   Missing

Current implementation: Brand lives only as products_catalog.brand TEXT.

Gaps: No erp_brands master, no FK, no brand management UI. Brand-level pricing/promotions/reporting cannot be governed.

Risks: FMCG is brand-centric (listings, trade spend, perfect-store all key off brand). Free-text undermines all of it.

Recommended next action: Add a brands master table + FK + settings page; backfill from existing text. Not a pilot blocker if the pilot is single-distributor with a small SKU set.

5. Units of Measure   —   Implemented

Current implementation: erp_product_uoms + /settings/uom; multi-UoM with conversions.

Gaps: None blocking.

Risks: None blocking.

Recommended next action: Confirm pricing & van stock resolve in the correct UoM during pilot dry-run.

6. Pricing   —   Implemented

Current implementation: erp_price_lists / _rules / _prices (0137) + wholesale tables; 9-level erp_resolve_price; /sales/pricing + /wholesale/prices.

Gaps: Powerful but complex — misconfiguration risk is the main concern.

Risks: Misconfiguration of the rule stack could yield wrong field prices.

Recommended next action: Lock the pilot to one clear price list + a small rule set; validate resolution order with real SKUs.

7. Promotions   —   Partial

Current implementation: erp_trade_promotions + accruals/claims/allocations/targets/funding/budgets; only /distribution/trade-spend read-only dashboard (KAKO_TRADE_SPEND, KAKO_PROMOTIONS).

Gaps: No create/edit/approve UI — promotions cannot be authored or applied at point of sale.

Risks: Promo-driven selling (core FMCG motion) cannot run; reps cannot apply deals.

Recommended next action: Post-pilot, or run pilot with promotions out of scope. The lifecycle UI is the larger of the two big optional gaps.

8. Warehouses   —   Implemented

Current implementation: erp_warehouses (warehouse_type); /warehouses.

Gaps: None blocking.

Risks: None blocking.

Recommended next action: None.

9. Inventory   —   Implemented

Current implementation: erp_inventory_stock / erp_stock_movements; costing (KAKO_INVENTORY_COSTING); batch + expiry on erp_goods_receipt_lines; /inventory/{,expiry,low-stock,count,transfers,requests}.

Gaps: None blocking.

Risks: None blocking.

Recommended next action: Seed opening stock for pilot warehouse(s).

10. Stock Movements   —   Implemented

Current implementation: Signed erp_stock_movements with reference + erp_transfer_orders.

Gaps: None blocking.

Risks: None blocking.

Recommended next action: None.

11. Van Sales   —   Partial

Current implementation: erp_stock_requests / erp_van_load_manifests / erp_van_load_confirmations / erp_van_reconciliations; /field/van-sales/* + /field/van-reconciliation. The request → approve → load → confirm → reconcile loop is complete; accepted-qty-only posts to van stock; variance handling and warehouse visibility work.

Gaps: Selling FROM the van is missing — no van-side invoice/sale that decrements van stock against a customer at point of delivery. Van returns also not wired.

Risks: This is THE van-sales motion. Without it the pilot is "stock movement to a van," not "van sales."

Recommended next action: Build the van-sell transaction (van stock → customer invoice → settlement) on top of the existing load/reconcile spine. Top of the build order.

12. Sales Orders   —   Partial

Current implementation: erp_sales_orders + lines; /sales/orders; CRUD only.

Gaps: No order → invoice conversion; no approval workflow on orders.

Risks: Pre-sell / telesales motion cannot fulfil; orders are dead-end records.

Recommended next action: Add order→invoice conversion (reuse invoice engine). Needed only if the pilot includes pre-sell; not needed for pure van direct-sell.

13. Invoices   —   Implemented

Current implementation: erp_invoices / lines / erp_payments / erp_tax_submissions (ZATCA/ETA lifecycle); journal posting (KAKO_FINANCE); /sales/invoices.

Gaps: Multi-invoice allocation UI is a stub (see #14).

Risks: Low.

Recommended next action: Confirm tax-submission config matches the pilot jurisdiction.

14. Collections   —   Partial

Current implementation: erp_collections / erp_collection_allocations; /collections/[id]/receipt + /sales/settlement.

Gaps: No collection-entry UI (rep cannot record a cash/cheque receipt in the field) and no multi-invoice allocation UI (cannot split one payment across invoices).

Risks: Cash-collection is the lifeblood of van FMCG. Without entry, the cash loop is broken.

Recommended next action: Build collection-entry + allocation UI over the existing tables. Second in build order, right after van-sell.

15. Returns   —   Implemented

Current implementation: erp_sales_returns / lines / erp_return_reasons (KAKO_RETURNS); /sales/returns.

Gaps: Van-side returns (return captured on the van during a visit) not wired.

Risks: Low for office returns; field returns deferred.

Recommended next action: Fold van-returns into the van-sell work (#11).

16. Routes   —   Implemented

Current implementation: erp_routes / erp_journey_plans; /field/route + /field/journey + /distribution/routes; optimization (KAKO_ROUTE_OPTIMIZATION) + riding (KAKO_ROUTE_RIDING).

Gaps: Optimization UI surface thin.

Risks: Low.

Recommended next action: Assign pilot reps to routes/journey plans.

17. GPS   —   Implemented

Current implementation: erp_visits (check_in lat/lng, gps_status, out_of_route) / erp_visit_compliance; erp_check_in_visit with haversine + geofence + approval.

Gaps: None blocking.

Risks: None blocking.

Recommended next action: None.

18. Merchandising   —   Partial

Current implementation: erp_perfect_store_scorecards/_scores / erp_msl_policies (KAKO_PERFECT_STORE); surveys via the generic form-builder.

Gaps: No merchandising-specific survey/photo-audit UI (shelf share, planogram, MSL check at shelf).

Risks: Perfect-store cannot be executed in-field as a guided audit.

Recommended next action: Post-pilot, or run pilot using generic forms for basic surveys.

19. Trade Spend   —   Partial

Current implementation: Full data model (see #7) + /distribution/trade-spend read-only dashboard.

Gaps: No promotion/claim lifecycle management UI.

Risks: Spend can be reported but not managed.

Recommended next action: Couple with #7 promotions UI, post-pilot.

20. Dashboards   —   Implemented

Current implementation: /dashboard, /today, /supervisor, /distribution/* + /api/internal/kpi-snapshot.

Gaps: None blocking.

Risks: None blocking.

Recommended next action: None.

21. Reports   —   Implemented

Current implementation: /reports hub + many /distribution/* reports.

Gaps: None blocking.

Risks: None blocking.

Recommended next action: Validate the specific reports the pilot company needs.

22. Change Requests   —   Implemented (flag OFF)

Current implementation: Universal Change Request engine (Phases 1–9, 11, 12) — atomic SECURITY-DEFINER confirm, generic apply via allowlist + DFG, doc-type registry, workflow-driven approvals, full audit. KAKO_CHANGE_REQUESTS default OFF.

Gaps: Phase 10 (customer absorption) deferred post-pilot by design.

Risks: None while OFF.

Recommended next action: Optional for pilot; enable only if the pilot needs governed master-data edits.

23. Critical Alerts   —   Implemented (flag OFF)

Current implementation: Platform alert engine (A1–A5, A3b, A8) — rules, sources, dedupe, dispatch, auto-resolve, cron tick. KAKO_CRITICAL_ALERTS default OFF.

Gaps: A7 (near-expiry + route/GPS sources) deferred pending schema approval.

Risks: None while OFF.

Recommended next action: Optional for pilot. Low-stock/credit alerts would add value if enabled.

24. Entitlements   —   Implemented (flag OFF)

Current implementation: Module & Feature Entitlement engine (E1–E7, E9) — catalog, per-company entitlements, fallback-safe gate + engine subsumption, owner/admin UIs. KAKO_ENTITLEMENTS default OFF; strict no-op while OFF.

Gaps: E8 (per-user override login resolution) paused — approval-gated.

Risks: None while OFF.

Recommended next action: Keep OFF for a single-tenant pilot; not needed until multi-company packaging.

25. Workflow / Approvals   —   Implemented

Current implementation: Mature engine reused across CR/Alerts — erp_workflow_definitions/_steps/_instances/_tasks, start/decide RPCs, TS runtime, update_record executor + allowlist, trigger events with payload filtering, role→user resolution, event bus, audit.

Gaps: None blocking.

Risks: None blocking.

Recommended next action: Configure the approval chains the pilot needs (credit limit, van load adjust, etc.).

A.  Minimum FMCG Pilot Scope

The set that can operate a direct van-sales distributor pilot today, using only Implemented capabilities:

Master data: Customers, Products, UoM, Pricing, Warehouses, Product Categories (inline-create only).

Inventory spine: Inventory, Stock Movements, Transfers.

Field ops: Routes, Journey Plans, GPS check-in/geofence, Van Sales request → approve → load → confirm → reconcile.

Finance: Invoices (+ tax submission, journal posting), Returns (office).

Visibility: Dashboards, Reports.

Backbone: Workflow / Approvals.

This delivers: load a van against approved stock requests, drive a GPS-tracked route, and reconcile the van back — with full inventory, invoicing, and reporting behind it. Platform engines (CR / Alerts / Entitlements) stay OFF.

B.  Remaining Work Before a Real FMCG Pilot

A real van-sales pilot needs the rep to sell and collect cash in the field. In priority order:

1. Van selling / van invoicing (#11) — the van-sell transaction: van stock → customer invoice → settlement, incl. van returns.  Hard blocker.

2. Collections entry + multi-invoice allocation UI (#14) — record field receipts and apply them across invoices.  Hard blocker.

3. Sales-order → invoice conversion (#12) — only if pre-sell/telesales is in pilot scope.  Conditional.

4. Promotions / trade-spend management UI (#7, #19) — author and apply deals.  Soft — pilot can run without promotions.

5. Brands master (#4) + Product-categories settings page (#3) — master-data hygiene.  Soft — needed before brand-level analytics, not before first transactions.

6. Merchandising survey/photo-audit UI (#18) — guided in-field audits.  Soft — generic forms cover basics.

C.  Recommended Build Order

1.  Van selling / van invoicing (+ van returns) — unlocks the core motion; builds on the existing load/reconcile spine and invoice engine.

2.  Collections entry + allocation UI — closes the cash loop; builds on existing erp_collections.

3.  (If pre-sell in scope) Sales-order → invoice conversion.

4.  Brands master + product-categories settings page — cheap master-data hardening; do alongside/after the cash loop.

5.  Promotions / trade-spend lifecycle UI — the largest remaining build; schedule once the sell+collect loop is proven.

6.  Merchandising audit UI — last; generic forms bridge the pilot.

Rationale: 1 and 2 are the only hard blockers and together complete sell → invoice → collect. Everything after is enhancement or conditional. None requires a new engine — all sit on existing tables and the workflow/invoice infrastructure.

D.  Estimated Pilot Readiness Level

≈ 75%

Master data, inventory, pricing, invoicing, routes, GPS, dashboards/reports and the workflow backbone are production-shaped and ready — the hard, structural two-thirds of an FMCG system.

The remaining ~25% is concentrated in two field-transaction loops — van selling/invoicing and collections entry/allocation — plus softer master-data and promotions polish.

Verdict: A stock-distribution + invoicing pilot could start now. A true van-sales FMCG pilot (rep sells off the van and collects cash on route) needs items B-1 and B-2 first. Those two are the gate between "warehouse-to-van logistics" and "a van-sales company operating on VANTORA."

Assessment only — no code written, no engines built, no flags changed. The two hard blockers (van-sell, collections-entry) are the precise answer to "what remains before a real FMCG pilot company can operate on VANTORA."