Customer Workbench Governance — Progress (G1–G3)

FMCG Van-Sales · Pilot, Reference Tenant & Certification Package

Generated 2026-06-10 · PR #311

# Customer Workbench Governance — Progress Report (G1–G3)

Branch: claude/pilot-ux · PR: #319 · Date: 2026-06-19 · Status: G1–G3 delivered, validated, pushed. G4–G7 pending.

Reuse-first, one validated commit per phase. No business-logic, permission, RLS, or workflow change in any phase. Health is kept strictly separate from the customer master status.

## G1 — Read-only Commercial & Territory context  ✅

Commit df01283 (+ supervisor follow-up 67f1cda).

Two read-only cards on the Customer 360 Overview tab (display-only; edits stay governed in the Profile form):

Commercial: Credit Limit · Payment Terms.

Territory & Coverage: Assigned Salesman · Supervisor · Route · Region · Area · Visit Day.

Supervisor is resolved from the salesman's erp_profiles.reports_to (the existing supervisor link), shown "where available". The page loads active erp_routes for the route name and a rep→supervisor map. Added the long-missing route_id to the ErpCustomer type (column already existed in the DB/RLS).

## G2 — Last Activity summary  ✅

Commit 7317ca4.

A Last Activity card on the Overview tab: last visit · order · invoice · collection · return. loadCustomerDetailBundle now returns a lastActivity summary — last order from erp_sales_orders (distinct from invoices, drafts excluded); the rest derive from the existing merged 360 timeline (newest-first, first-match-per-kind). Localized "None" when absent.

## G3 — Customer Health band + score  ✅

Commit f6f2a00.

A derived health signal, kept entirely separate from the master status:

Header: a health chip beside (never merged with) the status badge — e.g. [Active] [At risk · 65].

Overview: a Health card with the 0–100 score, band, and contributing signals (order/visit recency · overdue · returns-90d).

A pure customer-health helper derives the scorer inputs from the G2 bundle and reuses the existing customer-timeline/health scorer (no erp_customer_timeline activation). Approved bands:

| Band | Score |
| --- | --- |
| Healthy | 80–100 |
| At Risk | 60–79 |
| Inactive | 30–59 |
| Critical | 0–29 |

Master status (Active / Inactive / Suspended / Blocked) is unchanged.

## Validation (each phase: tsc → tests → build → gap → report)

| Phase | tsc | tests | build | gap |
| --- | --- | --- | --- | --- |
| G1 (+supervisor) | clean | 1601 pass / 192 skip | ✓ | display-only; no functional change |
| G2 | clean | 1601 pass / 192 skip | ✓ | display-only; +1 bundle read |
| G3 | clean | 1607 pass (+6 health tests) / 192 skip | ✓ | health ≠ status (two badges) |

/customers route weight: 22.4 → 23.5 kB across G1–G3. No business-logic / permission / RLS / workflow change.

## Remaining governance phases

| Phase | Scope | Status |
| --- | --- | --- |
| G4 | Transfer history (read erp_customer_transfers: prev→new salesman/route/region + reason·date·status) | next |
| G5 | Structured audit envelope ({field, oldValue, newValue, role, reason, requestRef}) | pending |
| G6 | Field-governance default policy (non-admin → view → request; opt-in per company) | pending |
| G7 | Change-request UI (deliberate affordance over the existing erp_customer_change_requests backbone) | pending |
| G8 | Country-aware Structured Address | design-only / deferred |

Customer Planning & Targeting remains a separate future workstream (out of G1–G7).