Admin Center Alignment — Design Package

FMCG Van-Sales · Pilot, Reference Tenant & Certification Package

Generated 2026-06-10 · PR #311

# Admin Center Alignment — Design Package

### Bringing the platform layer to the standard (plan before execution)

Branch: claude/pilot-ux · PR: #319 · Date: 2026-06-18 · Status: Design & plan only — *no implementation, no new features.*

Applies the P3 container decision rule (AdminWorkbench for entity collections; ModulePage for hubs/dashboards) and the shared admin primitives to the /platform/* surfaces. Constraints: no business-logic, permission, RLS, or workflow change; reuse existing managers/actions/data first.

## 1. Admin Center architecture review

Verified inventory of every /platform/* page, its current container, and the right target per the P3 rule:

| Surface | Shape | Current | Target (P3) | Gap |
| --- | --- | --- | --- | --- |
| Companies | entity collection | AdminWorkbench + Company360 | AdminWorkbench | ✅ none (reference) |
| Plans | entity collection (plans) | bespoke PlansManager (full-page list+form) | AdminWorkbench | list+detail+actions |
| Roles (global) | entity collection (role templates) | bespoke RolesManager | AdminWorkbench | list+detail (mirror settings/authz) |
| Staff (platform) | entity collection (employees) | bespoke StaffManager | AdminWorkbench | list+detail+actions |
| Entitlements | entity collection (companies→entitlement) | bespoke drill-down | AdminWorkbench (or ModulePage table) | formalize list+detail |
| Billing | two record sets (subs/invoices) | bespoke tables | ModulePage + TopGroupingNav (Subscriptions · Invoices) | shell + tabs |
| Audit | forensic log (filter+paginate) | bespoke AuditLog | ModulePage (filtered table) | shell only |
| Activity | day-grouped feed | bespoke ActivityFeed | ModulePage | shell only |
| Analytics | dashboard (KPIs/charts) | bespoke + StatCard | ModulePage | shell only |
| Copilot Analytics | dashboard | bespoke + StatCard | ModulePage | shell only |
| Drugs | reference import/list | bespoke DrugImporter | ModulePage | shell only |
| Overview (/platform) | dashboard | bespoke | ModulePage | shell only |

Primitive adoption today: AdminWorkbench 1/12 · EntityActionBar 0 · ActivityFeed (right-panel) 0 · ModulePage 0 on the platform layer. The library exists and is proven in Settings; the platform layer just hasn't adopted it.

Two list patterns (to reconcile): Settings workbenches use client-side EntityListPanel (≤200 rows); platform pages use server-side pagination+filter. Target: one model — extend EntityListPanel with an optional server-search hook (already "windowing-ready") so both share it.

## 2. Before / After (container map)

This workstream changes page containers, not the rail. The provider nav section (Overview · Tenants · Catalog · Billing · Team & Access · Reference) is unchanged.

BEFORE (containers)                         AFTER (containers)
 Companies      AdminWorkbench  ✅            Companies      AdminWorkbench
 Plans          bespoke manager              Plans          AdminWorkbench  (+EntityActionBar +ActivityFeed)
 Roles          bespoke manager              Roles          AdminWorkbench
 Staff          bespoke manager              Staff          AdminWorkbench
 Entitlements   bespoke drill                Entitlements   AdminWorkbench (or ModulePage table)
 Billing        bespoke tables               Billing        ModulePage [tabs: Subscriptions · Invoices]
 Audit          bespoke log                  Audit          ModulePage (filtered table)
 Activity       bespoke feed                 Activity       ModulePage
 Analytics      bespoke dashboard            Analytics      ModulePage (+StatCards)
 Copilot Anal.  bespoke dashboard            Copilot Anal.  ModulePage (+StatCards)
 Drugs          bespoke import               Drugs          ModulePage
 Overview       bespoke dashboard            Overview       ModulePage

Result: every platform surface uses a shared container; entity pages get the 3-panel workbench + consistent actions/audit; dashboards/logs get the consistent ModulePage shell.

## 3. Reuse percentage

| Element | Reused | New |
| --- | --- | --- |
| Server actions / data loaders (Plans/Roles/Staff/Billing/…) | ✅ 100% | — |
| Manager logic (forms, mutations, filters) | ✅ 100% | — |
| Dashboard/chart/feed/log components (Analytics, Activity, Audit, Copilot, Drugs, Overview) | ✅ ~100% (re-parented into ModulePage) | thin shell |
| Primitives (AdminWorkbench, EntityListPanel, EntityActionBar, ContextPanel, ActivityFeed, ModulePage, TopGroupingNav) | ✅ existing | — |
| New code | — | ModulePage wrappers; workbench composition (split each manager's list vs detail); EntityListPanel server-search hook |

ModulePage standardization (7 pages): ~95% reuse (presentational wrapper; content unchanged).

Workbench migration (Plans/Roles/Staff/Entitlements): ~80–85% reuse (all actions/data/logic reused; the list/detail layout is recomposed from the existing manager's pieces).

Blended Admin Center reuse: ~88–90%. Zero business-logic / permission / RLS / workflow change.

## 4. UX consistency findings (what alignment fixes)

| # | Finding | Fixed by |
| --- | --- | --- |
| 1 | Platform entity pages are bespoke full-page list+form (no list/detail, no shared header) | AC-2 workbench migration |
| 2 | No EntityActionBar on platform — each page rolls custom action buttons | AC-2 (reuse existing actions) |
| 3 | No right-panel ActivityFeed/audit on platform entity detail | AC-2 |
| 4 | Two list/pagination models (client ≤200 vs server) | AC-3 (EntityListPanel server-search hook) |
| 5 | No consistent page shell (titles/spacing/nav slot vary) | AC-1 ModulePage standardization |
| 6 | Container rule undocumented in code → drift | already fixed (P3 README.md); enforced by adoption |
| 7 | Billing renders two side-by-side tables (no grouping) | AC-4 ModulePage + tabs |

No functional gaps are introduced or removed — purely presentation/consistency.

## 5. Implementation plan (phased, each validated, reuse-first)

Sequenced cheapest-and-safest first; every step is its own commit with tsc · suite · build, like M3.

### AC-1 — ModulePage shell standardization *(low risk, presentational)*

Wrap the dashboard/log pages in ModulePage (consistent title/subtitle/actions + optional nav slot), content components reused verbatim: Overview, Analytics, Activity, Copilot Analytics, Audit, Drugs. No behaviour change.

### AC-2 — Entity workbench migration *(one page per commit)*

Migrate the entity-collection pages to AdminWorkbench, reusing each manager's existing actions/data and recomposing into list + detail (+ EntityActionBar for existing actions, + ActivityFeed right panel):

Plans (PlansManager → workbench)

Roles (RolesManager → workbench; mirrors the settings/authz pattern)

Staff (StaffManager → workbench)

Entitlements (formalize list+detail)

Each preserves the exact platform gates (platformOwnerOnly / platformPerm) unchanged.

### AC-3 — Unify the list model

Extend EntityListPanel with an optional server-search/pagination hook (additive, default = current client behaviour), then adopt it on the largest platform lists so Settings + Platform share one list primitive.

### AC-4 — Billing & reference finalize

Billing → ModulePage + TopGroupingNav (Subscriptions · Invoices tabs, reusing the existing tables). Drugs/Entitlements/Audit final shell pass.

### Sequence & effort

| Phase | Scope | Effort | Risk |
| --- | --- | --- | --- |
| AC-1 | 6 dashboard/log shells | S | Low |
| AC-2 | 4 entity → workbench | M (per page) | Med |
| AC-3 | EntityListPanel hook | M | Low–Med |
| AC-4 | Billing tabs + finalize | S–M | Low |

Recommended start: AC-1 (immediate consistency, near-zero risk), then AC-2 page-by-page (Plans → Roles → Staff → Entitlements), then AC-3, then AC-4. Each phase shippable and reversible.

## 6. Validation & guardrails (per phase)

tsc · full suite (incl. the platform-governance invariants in navigation-routes.test.ts: provider items stay vendor-scoped; no /platform/* leak to tenants) · build.

Platform gates (platformOwnerOnly / platformPerm) asserted unchanged — same approach as the M1/M3 gate proofs.

No route changes (no redirects needed; containers swap in place).

No implementation until this plan is approved. On approval I'll start with AC-1.