Customer Workbench — Governance Enhancements: Implementation Plan & Effort (G1–G8)

FMCG Van-Sales · Pilot, Reference Tenant & Certification Package

Generated 2026-06-10 · PR #311

# Customer Workbench — Governance Enhancements: Implementation Plan & Effort

Branch: claude/pilot-ux · PR: #319 · Date: 2026-06-19 · Status: *Plan approved in scope; G1–G7 awaiting two decisions before coding. G8 (structured address) is design-only/deferred. No implementation in this document.*

Method: one focused, validated commit per phase (tsc · full suite · build · gap-check), same cadence as P5. Constraints: reuse existing engines; no permission-model change, no RLS change; existing credit/GPS/status critical-action flows untouched. Pricing excluded (separate workstream). Coverage items (visit frequency, coverage status, JP adherence, route optimization/balancing) deferred to the Coverage & Journey-Plan engine.

Grounding (de-risks the estimate): the change-request backbone is already wired (upsertCustomer writes erp_customer_change_requests; workflow-handlers approves/applies; integration test exists); orders are distinct from invoices (erp_sales_orders); upsertCustomer already reads old values and runs field-governance write-enforcement.

## Phases G1–G7 (approved scope)

| Phase | Scope | Reuses | New | Effort | Risk |
| --- | --- | --- | --- | --- | --- |
| G1 — Read-only context | Territory (route·region·area·salesman·visit day) + Commercial (credit limit·payment terms) on Overview | customer record; SectionCard/SummaryList; route-name lookup | small loader add | S (~½d) | Low |
| G2 — Last Activity | Last visit·order·invoice·collection·return on Overview | bundle timeline; statement | extend bundle loader: erp_sales_orders (last order) + last collection; pure last-per-kind | M (~1d) | Low |
| G3 — Health band + score | Health chip (header) + breakdown (Overview), beside master status | customer-timeline/health | adapter deriving inputs from bundle (no erp_customer_timeline activation); band thresholds | M (~1d) | Low–Med |
| G4 — Transfer history | prev→new salesman·route·region + reason·date·status | erp_customer_transfers; RelatedChips/table | read-only loader + section | S–M (~¾d) | Low |
| G5 — Structured audit envelope | standardise details to {field, oldValue, newValue, role, reason, requestRef} across direct-edits + applied requests | logAudit; existing old-value reads | envelope helper + apply at write sites | M (~1–1.5d) | Med |
| G6 — Field governance default policy | non-admins → view (→ request) on the 10 governed fields; Admin keeps edit | resolveLayout + existing write-enforcement | default access map (fallback) + tests | M–L (~1.5–2d) | Med–High |
| G7 — Change Request UI | deliberate "Request change" affordance + pending-request visibility | existing submit + approve/apply | submit affordance + pending surface | M (~1–1.5d) | Med |

G1–G7 total: ~7–9 focused dev-days, 7 validated commits.

Open decisions before G3/G6:

Health band thresholds (proposed: Active ≥ 70 · At-Risk 40–69 · Inactive < 40; Blocked = master-status override). Health chip sits *beside* the master-status badge.

Governance default rollout: all-companies baseline vs opt-in toggle (recommended) so live tenants aren't silently changed.

## G8 — Country-aware Structured Address (DESIGN ONLY — deferred, after G1–G7)

No schema migration, no implementation now. Designed as a multi-country model, not KSA-only. The existing free-text national_address is retained for backward compatibility.

### Trigger

The KSA (SPL) National Address has 8 structured components (bilingual): Building Number / رقم المبنى · Street Name / اسم الشارع · District / الحي · City / المدينة · Postal Code / الرمز البريدي · Additional Number / الرقم الإضافي · Unit Number / رقم الوحدة (optional) · Short Address / العنوان المختصر. Other countries use different components — the model must be country-driven.

### Proposed model

Storage: add an additive, nullable `structured_address` JSONB column on erp_customers (+ a resolved `country_code`, defaulting to the company country). JSONB holds country-keyed components. *Rejected alternatives:* discrete KSA columns (not multi-country); a separate erp_customer_addresses table (more flexible / multi-address, but heavier — park as a future option if multiple addresses per customer are needed).

Country-format registry (code/config): per ISO-3166 country → ordered component list, bilingual/local labels, required/optional, and validation (e.g. KSA: postal code = 5 digits, additional number = 4 digits, short address = 4 letters + 4 digits AAAA####). KSA format = the 8 fields above; EG/AE/etc. define their own.

Compatibility: keep national_address free-text; derive a formatted national_address string from the structured components on write, so every existing reader (statement, print, API, search) keeps working with zero changes.

### Cross-cutting impact

Governance: structured-address components inherit the National Address sensitivity tier (Admin edit / non-admin request) as one governed group — reuses G6.

Audit: component-level old→new diffs flow through the G5 structured envelope (JSONB diff per field).

Import/Export: extend the customer CSV/Excel mapping with per-country structured columns + country-specific templates; export emits both structured + derived free-text.

API: integrations read/write both — accept structured or free-text; always return the derived free-text for compat; structured optional.

Multi-country: format/labels/validation resolve per customer country_code; company may operate across countries; KSA-specific concepts (Short Address) simply absent from other formats.

### Migration strategy (phased; only after G1–G7 and explicit approval)

Design (this section) — model + format registry. *No schema.*

Additive schema — add structured_address JSONB (+ country_code), nullable, no backfill.

Form + governance + display — render country-format fields; write structured and derived free-text; governance/audit via G5/G6.

Import/Export + API — mappings, templates, dual read/write.

Optional best-effort backfill — non-destructive parse of existing free-text into components (low priority).

### Rollout

Opt-in per company (enable structured address + set country); free-text remains the default; no forced migration of existing customer data.

### Complexity estimate (JSONB approach)

Schema (S) · format registry (M) · form rendering (M) · governance/audit reuse (S) · import/export (M) · API (S–M) ≈ 4–6 dev-days as a dedicated phase after G1–G7. The separate-table (multi-address) variant adds ~2–3 days and is deferred unless multi-address is required.

## Suggested sequence

G1 → G2 → G3 (display/value, low risk) → G4 → G5 → G6 → G7 (governance core) → G8 design review → (separate approval) G8 build. One validated commit per phase; report before each next phase.