Geo Intelligence Base Map — Design & Plan

FMCG Van-Sales · Pilot, Reference Tenant & Certification Package

Generated 2026-06-10 · PR #311

# Geo Intelligence Base Map — Design & Implementation Plan

Workstream: TIS stage — Geo Intelligence (Base Map), on TIS-0 + Territory Audit

Status: Design + autonomous phased execution (escalate at the map-tech fork)

Date: 2026-06-19

## 1. Objective

Put the TIS-0 dataset and Territory Audit on a map: a customer base map with toggleable

layers (Coverage · Ownership · White-space · Territory imbalance), in Simple Mode, supporting

Mode A/B/C, and reusable by Route Optimization Studio, Visual Territory Planning, and Sales

Force Sizing.

Target first capabilities: Customer map · Coverage layer · Ownership layer · White-space

layer · Territory imbalance layer.

## 2. Current State (audit)

Inputs exist: erp_customers.latitude/longitude (already in TIS-0 geo), the TIS-0

dataset, and the Territory Audit outputs (coverage gaps · per-group balance · white-space).

Gap: there is no map surface and no map-feature read-model. The data is map-ready;

the rendering layer and the dataset→features transform do not exist.

No map library is currently a dependency — the renderer choice is the one architecture

fork (see §6).

## 3. Reuse Analysis

| Need | Asset | Reuse |
| --- | --- | --- |
| Customer geo | TIS-0 geo (erp_customers.lat/lng) | 100% |
| Dataset / capabilities | TIS-0 + resolveCapabilities | 100% |
| Coverage status colors | Coverage Engine status set | 100% (map to hex) |
| Audit layers (balance · white-space) | Territory Audit (TA-1) outputs | 100% |
| Ownership / territory | TIS-0 ownership | 100% |

≈85% reuse. Net-new: a provider-agnostic geo-feature read-model (pure) + a **map

renderer** (the one new dependency) + the page.

## 4. Recommended Architecture — provider-agnostic

Split the renderer from the data so the map-tech choice is not locked in (consistent with

the no-vendor-lock TIS principle):

GEO-1  geo.ts (pure)   TisDataset + TerritoryAudit → GeoLayer[]  (points · category · color · weight + legend)
GEO-2  <MapCanvas>      renders GeoLayer[] on a base map (chosen tech) — swappable
GEO-3  layer toggles + legends + drill (customer popup → Customer 360 / coverage list)

`GeoLayer` = a FeatureCollection-shaped set of `{ id, lat, lng, name, category, color,

value? } + a legend`. Pure, testable, exportable (the same features feed a future

static export / print and any renderer).

Layers (GEO-1): customers (by grade) · coverage (by status) · ownership (by salesman,

hashed palette) · white-space (worked vs un-worked) · imbalance (by territory + balance legend).

Capability-aware: coverage layer only in Mode B/C; others degrade per resolveCapabilities.

Forward compatible: Route Optimization & Visual Planning consume the same GeoLayer

features + scenario overrides; Sales Force Sizing reads the same per-territory rollups.

## 5. Phased Implementation

| Phase | Scope | Dependency |
| --- | --- | --- |
| GEO-1 | Pure geo-feature read-model (tis/geo.ts): dataset+audit → GeoLayer[] + palette + legends + tests | None (proceeds now) |
| GEO-2 | Map renderer (<MapCanvas>) + base Customer Map page + layer toggle (Simple Mode) | Map-tech choice (§6) |
| GEO-3 | Coverage · Ownership · White-space · Imbalance layers wired + legends + customer popup drill-downs | GEO-2 |

GEO-1 is provider-agnostic and ships first. GEO-2 needs the map-tech decision.

## 6. Map-Technology Decision (ESCALATION)

The renderer is the one major fork. Options for this Next.js / multi-tenant / MENA / standalone

context:

| Option | Key/cost | Pros | Cons |
| --- | --- | --- | --- |
| Leaflet + OpenStreetMap (recommended) | None | Simplest, free OSM tiles, tiny, huge ecosystem, no vendor lock — fits Simple Mode + standalone | Raster tiles; heatmaps via plugin |
| MapLibre GL JS | None (needs a tile/style source) | Vector, built-in heatmaps/clustering, powerful | Needs a tile/style provider; heavier |
| Mapbox GL JS | API key + billing | Polished, vector | Cost, vendor lock, key management |
| Google Maps | API key + billing | Familiar, geocoding | Cost, vendor lock |

Recommendation: Leaflet + OSM for the base map — zero key/cost, lowest friction, fits

standalone Mode A, and the provider-agnostic GeoLayer lets us swap to MapLibre later for

heatmaps with no data-layer rework.

## 7. Simple Mode (mandatory)

Opens on the customer map with one obvious layer switcher (Coverage · Ownership ·

White-space · Territory); no GIS jargon, no styling controls.

Tap a pin → name + key facts → open Customer 360 / coverage list.

Empty/absent data → "needs X" (e.g., coverage layer hidden in Mode A).

## 8. Validation & Completion

tsc + vitest for GEO-1 (pure); next build once the renderer/page exist (GEO-2+).

Completion review per phase. Escalate again only for further map-tech/architecture forks.