Settings M3 — Completion Package & M3-D Permission Validation Report

FMCG Van-Sales · Pilot, Reference Tenant & Certification Package

Generated 2026-06-10 · PR #311

# Settings M3 — Completion Package & M3-D Permission Validation Report

Branch: claude/pilot-ux · PR: #319 · Date: 2026-06-18

Commits: M3-A 5a66ae2 · M3-B 855fc87 · M3-C ef629b6 · M3-D ebb3ade

All approved M3 merges shipped one-at-a-time with validation between each. Reuse-only: every manager unchanged; no business-logic, RLS, or workflow change; permissions preserved (M3-D detailed below); all old routes redirect (deep links preserved).

## 1. Before / After (capture points)

Authenticated screenshots can't be captured from the sandbox; these are the exact shots to take on the live preview (ebb3ade). Toggle EN/AR for RTL.

| Page | Before | After |
| --- | --- | --- |
| Workflows /settings/workflows | 3 separate nav items (Approval Matrix · Workflows · Templates) | One page, tabs Approvals · Builder · Templates |
| Custom Fields /settings/custom-fields | 3 items (Custom Fields · Field Governance · Customer Data) | One page, tabs Fields · Governance · Customer Data |
| Data Exchange /settings/import | 2 items (Import · Export) | One page, tabs Import · Export (nav entry "Data Exchange") |
| Roles & Permissions /settings/authz | 3 items (Roles · Permissions · Action Policies) | One page, tabs Roles · Permissions\* · Action Policies (\* super-admin only) |

Deep-link checks (each old URL redirects, gate re-checked):

/settings/approval-matrix→?tab=approvals · /settings/workflows/templates→?tab=templates · /settings/field-governance→?tab=governance(&entity=…) · /settings/customer-data→?tab=customer-data · /settings/export→?tab=export · /settings/permissions→?tab=permissions · /settings/action-policies→?tab=action-policies.

## 2. Updated navigation map (Settings)

SETTINGS  (single rail link → in-page Top Grouping)
 ├ Organization        Branches · Reporting Lines · Org Structure · Regions
 ├ Finance & Compliance Tax & Currency · Tax Registrations · Document Numbering · E-Invoicing
 ├ People & Roles      Users · Staff · ★Roles & Permissions[Roles·Permissions*·Action Policies] · Audit Log
 ├ Products & Data     Product Structure · Units of Measure ·
 │                     ★Custom Fields[Fields·Governance·Customer Data] · MSL · Surveys ·
 │                     Outlet Grading · Features · Marketplace
 ├ Automation & Policies ★Workflows[Approvals·Builder·Templates] · Return Policy · Day-Close Policy
 ├ Integrations        Integration Hub · Connections · Onboarding · Go-Live ·
 │                     Data Onboarding · ★Data Exchange[Import·Export] · Van Sales
 └ Personal            (Copilot Analytics · Design System · My Account)   [M4 deferred]

★ = consolidated tabbed page (M3). Net: 7 settings nav entries removed, folded into 4 tabbed pages; the page-level "Approvals → Routes" stutter is gone.

## 3. Validation results

| Merge | tsc | Suite | Build | Routes |
| --- | --- | --- | --- | --- |
| M3-A Workflows | ✅ | ✅ 1592 | ✅ | merged 15.1kB + 2 stubs |
| M3-B Custom Fields | ✅ | ✅ 1592 | ✅ | merged 13.9kB + 2 stubs |
| M3-C Data Exchange | ✅ | ✅ 1592 | ✅ | merged 13.4kB + 1 stub |
| M3-D Roles & Permissions | ✅ | ✅ 1596 (+4 perm test) | ✅ | merged 10.6kB + 2 stubs |

Route-coverage test (no dead nav links) green throughout; redirect stubs confirmed present in the build manifest.

## 4. M3-D — dedicated permission validation report

| Surface | Gate BEFORE | Gate AFTER | Verdict |
| --- | --- | --- | --- |
| Page (authz) | Company-Admin OR Platform-Owner | same | ✅ unchanged |
| Roles tab (RolesWorkbench) | admin (authz page) | same | ✅ unchanged |
| Action Policies tab | admin (action-policies page: isAdmin else redirect) | same admin | ✅ unchanged |
| Permissions tab — view | nav: super-admin-only; *standalone page: ungated view* | super-admin only (tab listed + rendered only when isSuperAdmin; non-super ?tab=permissions → Roles) | ⚠ tightened — see note |
| Permissions — edit (setRolePermission) | requireSuperAdmin server guard | same (unchanged) | ✅ unchanged |

Evidence:

View gate: const showPerms = ctx.isSuperAdmin === true controls both the tab list (...(showPerms ? […] : [])) and the active-tab resolution (sp.tab === 'permissions' && showPerms).

Write gate: src/app/(app)/settings/permissions/actions.ts still calls requireSuperAdmin() in each mutating action (verified).

Locked by src/lib/erp/m3d-roles-permissions.test.ts (4 invariants, passing): super-admin tab gate · super-admin write guard · admin gate on Roles/Action-Policies · nav consolidation.

⚠ The one behavioural delta (for your explicit sign-off):

The old standalone `/settings/permissions` page had no view gate — any logged-in user who navigated directly to that URL saw the global permission matrix read-only (the nav only ever exposed it to super-admins). After M3-D, that route redirects into the admin-gated authz page where the Permissions tab is super-admin-only. Effect: a non-admin who *direct-URL'd* /settings/permissions no longer sees the read-only matrix. This is a tightening (more restrictive), intentional and aligned with the long-standing superAdminOnly nav intent (and removes a minor read-only info exposure). It is not a loosening and affects no one's *edit* rights. If you would prefer to preserve the old read-only-for-anyone view, say so and I'll render the Permissions tab read-only for admins while keeping edit super-admin-only.

Conclusion: No access was loosened anywhere. The only change is a deliberate, documented *tightening* of read-only view on a previously ungated route — flagged here for your sign-off as requested.

## 5. Remaining UX inconsistencies (post-M3)

| # | Inconsistency | Track |
| --- | --- | --- |
| 1 | Platform entity pages bespoke (Plans/Roles/Staff/Billing not AdminWorkbench) | Admin Center Alignment |
| 2 | Two list patterns — client EntityListPanel vs server pagination | Admin Center Alignment |
| 3 | /customers is bespoke, not the workbench | P5 |
| 4 | Customer 360 timeline financial-only | CRM Evolution (features) |
| 5 | EntityActionBar / ActivityFeed absent on platform layer | Admin Center Alignment |
| 6 | Integration Hub / Onboarding / Go-Live still separate (M3-E/F intentionally deferred — dashboards per P3) | optional later |
| 7 | No consistent "Reports" naming across modules | naming convention (later) |
| 8 | Personal items still inside Settings (M4) | M4 (deferred) |
| 9 | /customers layout gates sales not crm (latent) | reconcile w/ P5 |

The Settings page-level stutter (previously #5) is now resolved by M3.

## 6. Recommended next workstream

Per "consistency before features" and largest-gap-first, my recommendation among your three options:

Admin Center Alignment ← recommended next. Biggest remaining consistency gap (inconsistencies #1, #2, #5); raises the whole platform layer to the standard using the P3 container rule + existing primitives (reuse-only).

P5 Customer Workbench — do after #1 so /customers can reuse the same aligned primitives.

CRM Evolution — last (new features; design-first), per the standing priority.

Settings M3-E/F remain deferred (Integrations already tabbed; Onboarding/Go-Live dashboards stay). M4 (Personal relocation) also deferred.

Awaiting your pick of the next workstream.