Territory Audit Engine — Design & Plan

FMCG Van-Sales · Pilot, Reference Tenant & Certification Package

Generated 2026-06-10 · PR #311

# Territory Audit Engine — Design & Implementation Plan

Workstream: TIS stage #1 (Territory Audit) — first read-model + surface on TIS-0

Status: Design + autonomous phased execution (gated only at architecture forks)

Date: 2026-06-19

## 1. Objective

Turn the TIS-0 dataset into an at-a-glance territory health audit: where coverage is

leaking, where territories/routes are unbalanced, how customers are distributed, and where the

white-space (un-worked outlets) is. Pure read-model over TisDataset, surfaced in **Simple

Mode**, degrading gracefully by available data (TIS-0-2 capabilities), and reusable by Geo,

Route Optimization, and Sales Force Sizing.

Surfaces (required): Coverage gaps · Territory imbalance · Route imbalance · Customer

distribution · White-space opportunities.

## 2. Current State (audit)

Inputs exist: TIS-0 TisDataset already carries geo · ownership · grade · frequency

(workload) · coverage · salesValue. The Coverage Engine (CV-1) gives coverage rollups; the

scenario layer (TIS-0-3) already computes a workload balance % (balancePct).

Gap: there is no audit synthesis — no single pass that turns those signals into

ranked findings (gaps, imbalance, distribution, white-space) a manager can act on. Signals

are present; the audit read-model is not.

White-space caveat: true market white-space (prospects who are *not yet customers*)

needs an external/market source the platform doesn't hold. The available-data audit surfaces

internal white-space — outlets that exist but are un-worked (unassigned · never

visited · no cadence). True prospect white-space is a Geo/data-source follow-on (noted).

## 3. Gap Analysis

| # | Gap | Severity |
| --- | --- | --- |
| TA-G1 | No coverage-gap synthesis (under/never as ranked findings by territory/route) | High |
| TA-G2 | No territory imbalance metric (workload/value/count spread across region/area/salesman) | High |
| TA-G3 | No route imbalance metric | High |
| TA-G4 | No customer-distribution summary (by grade · coverage · assignment) | Medium |
| TA-G5 | No internal white-space detection (unassigned · never-visited · no-cadence) | Medium |
| TA-G6 | No Simple-Mode audit surface | High |

## 4. Reuse Analysis

| Need | Asset | Reuse |
| --- | --- | --- |
| Customer dataset | TIS-0 TisDataset / loadTisDataset | 100% |
| Capability gating | TIS-0-2 resolveCapabilities | 100% |
| Coverage rollup | Coverage Engine (CV-1) rollupCoverage | 100% |
| Workload | customerWorkload (FR) | 100% |
| Balance metric | balancePct (TIS-0-3 — promote to shared util) | 100% |
| Group rollup pattern | groupCoverageRollup (CV-1) | pattern |

Estimated reuse ≈ 85%. Net-new: the audit read-model (findings synthesis) + one Simple-Mode

surface. One small refactor: promote balancePct to a shared tis/balance.ts.

## 5. Recommended Architecture

### 5.1 Pure audit engine — tis/audit.ts

auditTerritory(dataset, opts) → TerritoryAudit, capability-aware (skips sections whose data

is absent). Pure:

TerritoryAudit {
  mode, capabilities,
  coverageGaps:   { rollup, byGroup[] }          // under+never, grouped (salesman/route/region)
  territoryBalance: GroupBalance[]                // per region/area/salesman: count·workload·value + balance%
  routeBalance:     GroupBalance[]                // per route
  distribution:   { byGrade[], byCoverage[], assigned/unassigned }
  whiteSpace:     { unassigned[], neverVisited[], noCadence[] , counts }
  headline:       { coveragePct, gapCount, worstBalancePct, whiteSpaceCount }   // Simple-Mode summary
}

Balance per dimension = balancePct over a chosen weight (workload by default; value/count

optional) — 100 = even. Reuses the scenario balance math.

Coverage gaps reuse rollupCoverage + grouping; degrade to "needs coverage data" in Mode A.

White-space = pure predicates over the dataset (no external source).

### 5.2 Server + surface (Simple Mode)

loadTerritoryAudit(supabase, opts) = auditTerritory(loadTisDataset(...)) (live) — and the

same engine runs on an uploaded dataset (Mode A) with no change.

One page /distribution/territory-audit: a headline strip (Coverage % · gaps · least

balanced group · white-space count) + cards per section, each drilling into the existing

coverage list / customer list. No weights or thresholds on the default screen.

### 5.3 Forward compatibility

Geo Intelligence: the audit's per-group + white-space outputs are map layers later.

Route Optimization: imbalance findings seed "rebalance" scenarios (TIS-0-3 scenarios).

Sales Force Sizing: territory workload totals feed headcount sizing directly.

## 6. Implementation Plan (phased, autonomous; review at boundaries)

| Phase | Scope | Effort |
| --- | --- | --- |
| TA-1 | Pure audit engine (audit.ts) + shared balance.ts refactor + tests | ~1d |
| TA-2 | Server loader + Simple-Mode /distribution/territory-audit surface + i18n + nav | ~1–1.5d |
| TA-3 | Drill-downs + capability empty-states polish; (optional) scenario-aware re-audit | ~0.5–1d |

One validated phase per commit; completion review at each boundary. Architecture forks (e.g.

introducing a prospects/white-space data source) pause for approval.

## 7. Simple Mode (mandatory)

Opens on a one-line headline + a few numbers (Coverage % · gaps · least-balanced group ·

white-space outlets); plain language, no weights/thresholds.

Drill-downs reuse existing lists. Advanced (weight by value vs workload, thresholds) is opt-in

behind an "Advanced" affordance.

Runs identically on a Mode-A upload and a Mode-C tenant; absent data shows "needs X", never

blocks.

## 8. Validation & Completion

tsc + vitest per phase; next build once a route exists (TA-2+). Completion review per

phase: what shipped, Simple-Mode behavior, role behavior, reuse, validation, next.