Visual Territory Planning — Design & Plan

FMCG Van-Sales · Pilot, Reference Tenant & Certification Package

Generated 2026-06-10 · PR #311

# Visual Territory Planning — Design & Implementation Plan (VTP)

Workstream: TIS stage #7 — Visual Territory Planning, on TIS-0 scenarios + Geo + RO + Audit

Status: Design (first package) — autonomous phased execution, escalate at the Apply write-fork

Date: 2026-06-19

## 1. Objective

Let a manager interactively plan territories — move customers between routes / days /

salesmen, watch the metrics update live, compare scenarios (Current · A · B · C), and

export / apply. Simple Mode default. Builds entirely on the TIS-0 scenario model, the Geo map,

and the RO balancer (which seeds a starting scenario). Usable standalone (export) and in

VANTORA (apply, fork). Validated on the Jeddah demo.

## 2. Current State (audit)

Exists: TIS-0 scenario engine (applyScenario · scenarioMetrics · compareScenarios),

the RO balancer (seeds an initial scenario), the Geo MapLibre surface + GeoLayers, the

single-model CSV export (RO-3), and the Jeddah demo.

Gap: there is no interactive editing — nothing lets a user *mutate* a scenario

(move a customer) and see live metrics, manage multiple named scenarios, or drag between

routes/days/salesmen. The scenario math is all there; the editing surface + edit operations

are not.

## 3. Reuse Analysis

| Need | Asset | Reuse |
| --- | --- | --- |
| Scenario apply / metrics / compare | TIS-0-3 | 100% |
| Seed scenario | RO balancer (balanceRoutes) | 100% |
| Map + layers | Geo (GEO-1/2, MapLibre) | 100% |
| Single-model export | RO-3 (datasetToCsv) | 100% |
| Per-route balance | tis/balance.ts | 100% |
| Demo data | Jeddah demo tenant | 100% |

≈85% reuse. Net-new: pure scenario edit operations + a **drag-and-drop planning

surface** (board / calendar / map) with live metrics + scenario management.

## 4. Architecture

VTP-1  edit ops (pure)   setAssignment / moveCustomer / removeAssignment / cloneScenario
                         + liveMetrics(dataset, scenario) (reuses scenarioMetrics) + diff vs base
VTP-2  planning board    route columns (kanban) · drag a customer card route→route (+ day/salesman)
                         · live metric header · scenario tabs (Current·A·B·C) · seed from RO · Export
VTP-3  map + calendar     select-on-map → assign · colour by scenario route · per-day calendar view
VTP-4  Apply (fork)       publish scenario to live routes/journey plans — ESCALATE (= RO-4 write)

Each edit appends/updates a `ScenarioAssignment` (TIS-0-3) → metrics recompute **instantly

client-side** (the engine is pure), so the planning loop has zero server round-trips until

Export/Apply.

Multiple scenarios are just multiple Scenario instances; compareScenarios renders the

Current·A·B·C table.

Drag-and-drop is easiest on a route board (kanban columns) + calendar (day columns);

the map uses select-then-assign (dragging points across map space is fiddly). All three

edit the same scenario state — consistent with the roadmap (drag from route boards / calendar /

map).

Mode A/B/C: editing works on any dataset (Mode A upload included); coverage/health overlays

light up when present.

## 5. Phased Plan (autonomous; escalate at VTP-4)

| Phase | Scope | Fork? |
| --- | --- | --- |
| VTP-1 | Pure scenario edit ops (move/set/remove/clone) + live-metrics/diff + tests | No |
| VTP-2 | Planning board (route kanban + drag-and-drop) + live header + scenario tabs + seed from RO + Export | No |
| VTP-3 | Map (select→assign, colour by route) + calendar (day) views over the same state | No |
| VTP-4 | Apply scenario to live routes/journey plans | Escalate (write architecture; = RO-4) |

Completion review at each boundary. VTP-4 pauses for approval (it is the same live-route write

decision as RO-4 — a single escalation covers both).

## 6. Simple Mode (mandatory)

Opens on a seeded plan (one click "Optimize" from RO) shown as route columns; drag a

customer to another route → the header numbers (routes · visits · distance · balance · coverage)

update instantly. No weights/jargon.

Advanced (opt-in): objective weights, multiple scenarios, day/salesman moves.

Export anytime (single model); Apply is the only platform-dependent step.

## 7. Escalation / Forks

VTP-4 Apply = writing live erp_route_customers / erp_journey_plans (reassigning routes

+ republishing plans). This is a material write-architecture decision (same one as RO-4) —

I will pause and escalate before building it. Everything up to and including Export is

standalone-safe and proceeds autonomously.

## 8. Validation & Completion

tsc + vitest (VTP-1 pure, on the Jeddah demo); next build at VTP-2+. Completion review per

phase: behavior, Simple Mode, role behavior, reuse, validation, next.