FMCG Pilot Readiness Audit

Kako Van-Sales · Feature · UI · Role · Permission · Mobile · Gaps · G1 Closure

Generated 2026-06-16 · PR #311 · branch claude/fmcg-sell-collect-loop

# FMCG Pilot Readiness Audit

Project: Kako Van-Sales — FMCG distributor pilot

Branch: claude/fmcg-sell-collect-loop · PR #311

Scope: sell → invoice → collect → return → reconcile → day-close; route / visit cockpit; visit outcomes; credit control; governance.

Status at audit: build green · 1,448 unit tests pass · feature development frozen (analysis + gap-closure only).

This report covers the six requested deliverables — Feature Inventory, UI Coverage Audit, Role Coverage Audit, Permission Audit, Mobile Audit, Gap Report — followed by the closure of the one blocker-for-enforcement gap (G1).

## 1. Feature Inventory

### 1.1 Transactional spine (fully implemented)

Each core operation is an atomic SECURITY DEFINER RPC.

| Capability | RPC | Migration |
| --- | --- | --- |
| Van sale | erp_van_sell (+ _uom, _with_payment) | 0265 / 0305 / 0306 |
| Return | erp_van_return | 0266 |
| Collection (multi-invoice) | erp_settle_collection / erp_reverse_collection | 0267 / 0273 |
| Day close (+ approve) | erp_close_day / erp_approve_day_close | 0132 |
| Van reconciliation | erp_compute / settle / reject_van_reconciliation | 0138 |
| Day reopen (governed) | erp_request / decide_day_reopen | 0308 |
| Cash handover (governed) | erp_request / decide_cash_handover | 0309 |
| Load confirm | erp_van_confirm_load | 0247 |

### 1.2 Feature flags (all platform-pack, default OFF, reversible)

collect_in_sell, visit_driven_route, smart_next_customer, day_reopen, unified_salesman_workspace, salesman_requests, credit_override, action_authz_enforcement, rpc_authz_enforcement.

### 1.3 Pure logic + tests

src/lib/van-sales/ carries 113 van-sales unit tests across 11 files (sell 32, next-customer 14, visit-outcome 14, visit-recommendation 10, load 10, pilot-readiness 12, returns 5, reports 4, plus day/session/offline). Helpers map-links.ts, active-visit.ts, visit-metrics.ts are untested (low-risk).

### 1.4 Data model (key tables)

erp_invoices, erp_collections (+allocations), erp_van_load_manifests, erp_van_reconciliations, erp_visits, erp_visit_outcomes (new), erp_routes, erp_journey_plans, erp_customer_credit_profiles (+block_rules), erp_credit_notes, erp_cash_handover_requests, erp_work_sessions.

Signal: functionally complete and well-tested; caveats are *gating* (dark by default), not *engine* gaps.

## 2. UI Coverage Audit

Every pilot capability maps to a screen.

| Capability | Screen | Facing |
| --- | --- | --- |
| Start Day / session | /today, /field/van-sales | mobile |
| My Day hub | /today (salesman-workspace) | mobile |
| Route / Journey | /field/route, /field/journey | mobile |
| Visit Cockpit | /field/van-sales/statement/[id] (field variant) | mobile |
| New Sale | /field/van-sales/sell | mobile |
| Collection | /field/van-sales/collect (+ collect-in-sell) | mobile |
| Return | /field/van-sales/return | mobile |
| Visit Outcome / No Sale | cockpit sheet → erp_visit_outcomes | mobile |
| Smart Next | /field/next | mobile |
| Load / Stock Request | /field/van-sales/request(s) | mobile |
| Cash Handover | /field/van-sales/cash-handovers | mobile |
| Day Close / Reconcile | /field/van-reconciliation, /field/van-sales/confirm | mobile / supervisor |
| Approvals | /approvals/queue, /field/van-sales/{reopen-approvals, customer-requests} | supervisor |
| Visit Outcomes report | /distribution/visit-outcomes (added this engagement) | supervisor |
| Rep performance | /distribution/report | manager |
| Pilot Readiness Diagnostic | /field/van-sales/readiness | admin |

Navigation: salesman screens are reached via the /today hub + /field/van-sales index (mobile-by-design, not the global sidebar); supervisor / manager reports are registered in navigation.ts with reports.view / reconciliation.* gates.

Minor orphans / dupes (non-blocking): /field/van-sales/reports vs requests vs request; /distribution/perfect-store vs perfect-store-scores.

i18n: field screens use t() (ar/en) consistently; parity tests pass.

States: cockpit / sell / collect / return / today all have empty + loading affordances (PendingLink, loading buttons).

Signal: UI coverage complete; the only prior gap (visit-outcome surfacing) is now closed.

## 3. Role Coverage Audit

| Role | Pilot capabilities |
| --- | --- |
| salesman (rep) | sell, collect, field.sales, day.close, day.reopen.request, cash.handover.request, customer.request, stock_request.create, stock.transfer, reconciliation.view |
| supervisor | + discount, return, change_status, reports.view, approve out-of-route, day-close exception, reconciliation.manage, day.reopen.approve, cash.handover.confirm, customer.request.approve, stock_request.approve |
| warehouse_keeper | inventory / stock adjust + transfer, stock_request.approve, reconciliation.manage |
| accountant | accounting.post, collect, cash.handover.confirm, change_status, reports.view |
| branch / area / regional / director | escalating commercial + approval sets |
| admin / manager | ALL · super admin / platform owner = apex (everything) |

Separation of duties is correct: rep requests / creates, supervisor / warehouse approve, accountant handles cash / collect. No role lacks a permission it operationally needs.

## 4. Permission Audit

Catalog: every pilot action has a dedicated permission (field.sales, sales.*, reconciliation.*, visit.approve_out_of_route, day.*, cash.handover.*, customer.request*, stock_request.*).

Always-on enforcement: governance / workflow actions in field/actions.ts (close day, approve day-close, visit compliance, transfers) check hasPermission unconditionally.

Admin Credit Override is correctly double-gated: creditOverrideEnabled(flags) && (hasPermission(ctx,'customers.change_status') || isSuperAdmin) (statement/[id]/page.tsx).

Core money path (pre-G1 finding): sell-server.ts / collect-server.ts / returns-server.ts enforced only requireAuth + enablement; server-side permission depended on the default-OFF erp_guard_rpc (platform.rpc_authz_enforcement). Closed by G1 — see §7.

## 5. Mobile Audit

Responsiveness — STRONG: mobile-first throughout — sticky action bars (fixed inset-x-0 bottom-nav-safe), bottom-sheets with env(safe-area-inset-bottom), grid-cols-2/3 tiles, mobile-cards-vs-sm:-tables, viewportFit:'cover'.

Touch — STRONG: shared Button (active:scale-[0.97], touch-manipulation, loading) + PendingLink (spinner + double-tap guard) used across field screens.

RTL / Arabic — STRONG: 18 field files use rtl: / dir, icons flip, numerics forced LTR, name_ar locale-resolved.

Visit ergonomics — STRONG: cockpit → action → Resume Visit (active-visit localStorage) → Next Customer → route progress.

Offline — PARTIAL: real service worker (public/sw.js) + manifest.webmanifest + /field/offline, and an offline-sync engine exist, but are gated by KAKO_MOBILE (default OFF), and sell / collect / return do not enqueue offline (sell blocks with a toast; collect / return assume connectivity). Borderline-small tap targets on budget phones.

Signal: AMBER — excellent responsive / touch / RTL UX and resume flow, but connectivity-dependent core transactions make it pilot-viable online-first.

## 6. Gap Report (prioritized)

| # | Severity | Gap | Recommendation | Status |
| --- | --- | --- | --- | --- |
| G1 | Blocker-for-enforcement | Core transaction actions (sell / collect / return) had no always-on permission gate; relied on RLS + default-OFF RPC guard | Add unconditional action-layer permission gate mirroring the RPC guards | CLOSED (§7) |
| G2 | High | No offline sell / collect / return | Pilot is online-first (decision taken); offline sync deferred | Accepted — online-first |
| G3 | High | decideCustomerRequest + reconciliation compute/settle enforce permission only in RPC / page, not JS action layer | Verify RPC self-checks; add JS hasPermission for consistency | Backlog |
| G4 | Medium | addVanExpense gated on reports.view (read perm gating a write) | Re-gate to reconciliation.manage / accounting perm | Backlog |
| G5 | Low | Nav orphans / dupes | Consolidate / remove dead routes | Backlog |
| G6 | Info | All pilot flags default OFF | Pre-pilot per-tenant flag-enablement checklist | Activation step |
| G7 | Closed | Visit outcomes not surfaced in a report | Built /distribution/visit-outcomes | DONE |

### Readiness verdict

Engine: pilot-ready. Transactional core complete, atomic, RLS-scoped, tested, build green; roles / permissions comprehensive with correct separation of duties; UI coverage complete; mobile UX strong.

Gate to "go" is activation + one enforcement decision, not engineering: enable rpc_authz_enforcement (now backstopped by G1), online-first connectivity (G2 accepted), and confirm the two RPC self-checks (G3).

Overall: GO for a controlled, online-first pilot.

## 7. G1 Closure — Always-On Money-Path Permission Enforcement

Change: added requireActionPermission(perm) in src/lib/erp/guards.ts — an unconditional (non-flag-gated) action-layer gate, distinct from the flag-gated requireActionPerm no-op. Applied to the four money-path mutations, mirroring the RPC guards exactly.

| Action | File | Always-on gate | RPC guard (0314) | Match |
| --- | --- | --- | --- | --- |
| vanSell | sell-server.ts | field.sales | field.sales | yes |
| vanSellWithPayment | sell-server.ts | field.sales | field.sales | yes |
| settleCollectionEntry | collect-server.ts | sales.collect | sales.collect | yes |
| vanReturn | returns-server.ts | field.sales | field.sales | yes |

Enforcement now holds with flags OFF: page-hidden + always-on action permission + RLS + (optional) RPC guard — defense in depth.

### Re-audit — Permission

Every money-path mutation calls requireActionPermission unconditionally (verified). hasPermission grants apex automatically. Governance always-on gates and the double-gated Admin Credit Override are unchanged.

### Re-audit — Role (reachability of gated actions)

| Role | field.sales | sales.collect | Sell | Collect | Return |
| --- | --- | --- | --- | --- | --- |
| salesman | yes | yes | yes | yes | yes |
| driver | yes | yes | yes | yes | yes |
| admin / manager / apex | yes | yes | yes | yes | yes |
| supervisor / accountant / warehouse | no field.sales | — | already blocked at page | — | — |

No role holds field.sales without sales.collect, so the collect gate excludes no field rep.

### Regression confirmation

Callers: sell-screen, collect-screen, return-screen — all behind pages already gating field.sales; every valid caller retains access.

Tests: 1,448 pass (4 new guards tests: unauth / has-perm / lacks-perm / apex).

Typecheck: clean (no import cycle — permissions.ts does not import guards).

Build: compiled successfully.

No regression detected. G1 closed.

*Generated from the Kako codebase audit. G2 accepted as online-first; G3–G5 remain in backlog; Role Builder not started; no new features introduced beyond the Visit Outcomes report and the G1 security fix.*